Final Project Report

Project: University Club Management System

| Group Members & Lecturer |  |  |
| --- | --- | --- |
| Group Members | Nguyễn Vũ Đăng Khánh | HE194342 (Leader) |
|  | Nguyễn Đình Phong | [TBD] |
|  | Nguyễn Quang Huy | [TBD] |
|  | Nguyễn Hoàng Anh | HE176236 |
|  | Trần Ngọc Huy | [TBD] |
|  | Lê Đức Anh | HE190104 |
| Supervisor / Lecturer | Mr. Lê Thanh Hải |  |

SE1939_NJ_G1  ·  WDP301  ·  FA26

October 2026

# Table of Contents

Definition and Acronyms	3

I. Project Introduction	4

1. Overview	4

1.1 Project Information	4

1.2 Project Team	4

1.3 Stakeholders	5

2. Product Background	5

3. Existing Systems	5

4. Business Opportunity	6

5. Software Product Vision	7

II. Project Management Plan	8

1. Overview	8

1.1 Scope & Estimation	8

1.2 Project Objectives	9

1.3 Project Risks	10

2. Management Approach	12

2.1 Project Process	12

2.2 Quality Management	13

2.3 Training Plan	14

3. Project Deliverables	14

4. Responsibility Assignments	15

4.1 Team & Structures	15

4.2 Roles & Responsibilities	15

5. Communications Plan	16

6. Configuration Management	16

6.1 Document Management	16

6.2 Source Code Management	17

6.3 Tools & Infrastructures	17

III. Software Requirement Specification	18

1. Product Overview	18

2. User Requirements	20

2.1 Actors	20

2.2 Use Cases	21

3. Functional Requirements	36

3.1 System Functional Overview	36

3.2 Feature Description	55

4. Non-Functional Requirements	163

4.1 External Interfaces	163

4.2 Quality Attributes	164

5. Requirement Appendix	166

5.1 Business Rules	166

5.2 Application Messages List	169

5.3 Entity State Diagrams	170

IV. Software Design Description	175

1. System Design	175

1.1 System Architecture	175

1.2 Package Diagram	177

2. Database Design	179

3. Detailed Design	182

3.1 Design principles applied in every module	183

3.2 Design of the workflow, notification and audit services (M10)	183

3.3 Event Management	184

3.4 Periodic Reporting and Compliance Management	196

3.5 Club Evaluation Management	199

3.6 Design summary of the remaining modules	201

V. Testing Documentation	203

1. Scope of Testing	203

1.1 Testing Stages	203

1.2 Range of Testing	204

2. Test Strategy	205

2.1 Testing Types	205

2.2 Test Levels	205

2.3 Supporting Tools	205

3. Test Plan	207

3.1 Human Resources	207

3.2 Test Environment	207

VI. Release Package & User Guides	208

1. Deliverable Package	208

2. Installation Guides	208

2.1 System Requirements	208

2.2 Deployment steps	208

3. User Manual	209

3.1 Overview	209

3.2 Role: Guest	209

3.3 Role: Student	210

3.4 Role: Club Member and Club Leader	210

3.5 Role: ICPDP Officer	212

# Definition and Acronyms

Table 0.1 lists the acronyms and domain terms used throughout this report.

| Acronym | Definition |
| --- | --- |
| AT | Acceptance Testing |
| BA | Business Analysis / Business Analyst |
| BR | Business Rule |
| CMB | Club Management Board — collective name for the club side: the Club Leader and the Club Members whose roles carry the permission (actors Club Leader and Club Member) |
| ERD | Entity Relationship Diagram |
| FR | Functional Requirement |
| ICPDP | The university department governing student club activity; the single approval authority for every request a club or student submits to the university |
| IT | Integration Testing |
| OAuth | Open Authorization — the Google sign-in protocol used by the system |
| PM | Project Manager |
| RBAC | Role-Based Access Control |
| SDD | Software Design Description |
| SMTP | Simple Mail Transfer Protocol — used through Google SMTP for outbound e-mail |
| SPMP | Software Project Management Plan |
| SRS | Software Requirement Specification |
| ST | System Testing |
| UC | Use Case |
| UCMS | University Club Management System |
| UI | User Interface |
| UT | Unit Test |
| WBS | Work Breakdown Structure |

Table 0.1: Definition and acronyms

# I. Project Introduction

## 1. Overview

### 1.1 Project Information

Project name: University Club Management System

Project code: UCMS

Group name: SE1939_NJ_G1

Software type: Web-based Application (a public student-facing portal plus three authenticated role workspaces — Student, Club Management Board and ICPDP Officer)

Timeline: 14/09/2026 – Now

### 1.2 Project Team

| # | Full Name | Role | Email |
| --- | --- | --- | --- |
| 1 | Nguyễn Vũ Đăng Khánh | Leader, PM, BA, Tester, Full-stack Developer | khanhnvd07@gmail.com |
| 2 | Nguyễn Đình Phong | Tester, Full-stack Developer | [TBD] |
| 3 | Nguyễn Quang Huy | BA, Tester, Full-stack Developer | [TBD] |
| 4 | Nguyễn Hoàng Anh | Tester, Full-stack Developer | hn54707@gmail.com |
| 5 | Trần Ngọc Huy | Technical Leader, Tester, Full-stack Developer | tnh.t1k30.ht@gmail.com |
| 6 | Lê Đức Anh | Tester, Full-stack Developer | ducanhdeptraile651@gmail.com |

Table I.1: Team members

### 1.3 Stakeholders

| Full Name | Email | Title |
| --- | --- | --- |
| Lê Thanh Hải | hailt@fe.edu.vn | Lecturer / Supervisor |
| ICPDP Office | — | Product owner of the club governance process (domain stakeholder) |
| Club Management Boards | — | Primary operational users of the system |
| University students | — | End users of the public portal and the member workspace |

Table I.2: Stakeholders

## 2. Product Background

The university student club ecosystem is a governance domain in which a single administrative body — the ICPDP — oversees dozens of independent student organizations differing widely in size, field of activity and operating rhythm. The defining characteristic of this domain is that every club follows a long, strictly staged lifecycle: establishment and approval, operation, recruitment, activity execution, finance, facility use, reporting, compliance and end-of-term performance evaluation, and finally leadership transition or dissolution. Each stage produces records that the next stage depends on.

As the number of clubs and the volume of their activity scale up, traditional manual administration — or the reliance on scattered, disconnected tools such as Word documents, Google Forms, Drive folders, e-mail threads and end-of-term spreadsheets — reveals severe limitations. The lack of synchronization between an approved event and its registration, attendance, expense and report records, combined with the absence of a single place where a request has a state and an accountable owner, makes governance reactive rather than preventive. The university cannot tell in real time which clubs are legitimately operating, which requests are waiting, which obligations are overdue, or which money was spent without evidence.

## 3. Existing Systems

Club operations currently rely on manual methods or standalone, disconnected tools. A club drafts an event plan in a Word file, e-mails it to ICPDP, revises it and resends it until approval arrives — also by e-mail — so neither side can tell at a glance what state a request is in or what changed between two versions. Registration is then collected through a separate Google Form, attendance is ticked off in an Excel sheet, invoices are dropped into a Drive folder, and the final report is written in another Word file. Event A therefore exists in six unrelated artefacts with no formal relationship between them.

Internally, membership rosters, leadership terms and handover records are maintained ad hoc, so the university cannot state how many active members a club has or who is formally authorized to represent it. Budget requests, disbursements, expenses and invoices sit in separate files with no automated linkage, so overspending and missing evidence surface only during a manual end-of-term reconciliation — if at all. Room and equipment requests travel by e-mail with no shared calendar, so two clubs can be granted the same room for the same hour.

Crucially, the gap between student-facing channels and internal records hinders governance at scale. Published information lives on static pages updated by hand and quickly drifts out of sync with the approved reality, forcing staff to re-enter the same data elsewhere. Students have no official channel to raise a complaint that does not pass through the club being complained about, and no structured way to give feedback that could be used as evaluation data. Without a centralized platform, ICPDP cannot monitor in real time which clubs are Active or Suspended, which requests are waiting, or which clubs are drifting into risk.

## 4. Business Opportunity

Governance workflow standardization: giving every significant record an explicit state machine, a version history that is never overwritten, a single accountable approver and a full audit trail replaces ad hoc e-mail approvals with a process the university can enforce and reconstruct when a decision is disputed.

Accountability and resource optimization: linking budget, disbursement, expense and evidence end-to-end produces an automatic reconciliation that exposes overspending and missing documentation as it occurs, while conflict detection over a shared facility calendar prevents double allocation and reveals rooms granted but never used.

Enhanced student engagement and transparency: a single entry point — public discovery, authenticated action — for discovering active clubs, applying to recruitment campaigns, tracking application status, registering and checking in for events, submitting feedback and raising complaints directly to ICPDP removes the dependence on informal channels and gives every submission a visible state.

Data-driven strategic decisions: a centralized dashboard combined with a configurable evaluation engine turns operational records into scored, traceable results across activity execution, member engagement, reporting discipline, financial compliance, governance and risk, enabling ICPDP to intervene during the term rather than after it.

## 5. Software Product Vision

The University Club Management System was created from the desire of the ICPDP to govern student club activity from a single source of truth. The system is a comprehensive solution designed to change the way the university manages its club ecosystem across the full lifecycle — from establishment and recruitment through events, finance, facilities, reporting and performance evaluation, to leadership transition and dissolution.

For the ICPDP Officer — the sole representative of the university and the highest authority in the system — the shift is from consolidating end-of-term spreadsheets to a centralized, real-time dashboard covering pending approvals, approval aging, scheduling conflicts, budget exposure, overdue obligations, open complaints and club health, making it straightforward to approve, suspend or dissolve with the reasoning permanently on the record.

For the Club Management Board, the system replaces a folder of drafts and an inbox of threads with one workspace in which every submission has a state, every deadline is visible before it is missed, and the post-event report is pre-populated from data the club has already produced.

For the Student, it becomes one place — public discovery, authenticated action — to discover clubs, apply, track an application, register for an event, check in, give feedback and raise a complaint that reaches the university directly.

# II. Project Management Plan

## 1. Overview

### 1.1 Scope & Estimation

Table II.1 breaks the work down into three complexity levels (Simple, Normal, Complex) and estimates the total effort of each item in man-days (1 man-day = 8 working hours).

| WBS ID | WBS Item | Complexity | Est. Effort (man-days) |
| --- | --- | --- | --- |
| 1. Project Management |  |  |  |
| 1.1 | Project initiation | Normal | 1 |
| 1.2 | Project planning | Complex | 2 |
|  | Total: |  | 3 |
| 2. Project Designing |  |  |  |
| 2.1 | Requirement gathering and business process modelling (club lifecycle flows) | Normal | 4 |
| 2.2 | Create project introduction document | Simple | 1.5 |
| 2.3 | Define project scope and objectives | Complex | 1 |
| 2.4 | Use case model, use case specification and business rule catalogue | Complex | 5 |
| 2.5 | System architecture and MongoDB schema design | Complex | 2 |
| 2.6 | UI/UX wireframing and screen-flow design | Normal | 4 |
| 2.7 | Create project timeline and schedule | Normal | 5 |
| 2.8 | Designing basis of layout (concept, feature, requirement) | Complex | 5 |
| 2.9 | Identify and mitigate project risks | Normal | 3 |
| 2.10 | Creating test plan | Normal | 2 |
|  | Total: |  | 32.5 |
| 3. Project Development |  |  |  |
| 3.1 | Prototyping project structure (clean architecture skeleton) | Complex | 5 |
| 3.2 | Develop UI front-end prototype | Complex | 7 |
| 3.3 | Conduct product testing and validation | Complex | 5 |
| 3.4 | Develop UI front-end (Student, Club Admin and ICPDP workspaces) | Complex | 15 |
| 3.5 | Develop back-end core functions (identity, club lifecycle, recruitment, event, attendance) | Complex | 25 |
| 3.6 | Develop back-end advanced functions (finance, booking, compliance, evaluation, notification outbox) | Complex | 20 |
| 3.7 | Implement security measures (Google OAuth, RBAC scope checks, audit log) | Complex | 5 |
| 3.8 | Create tests (UT, IT, ST) along coding | Normal | 10 |
|  | Total: |  | 92 |
| 4. Quality Assurance & Testing |  |  |  |
| 4.1 | Conduct functional and GUI testing | Normal | 5 |
| 4.2 | Conduct usability and performance testing | Normal | 5 |
| 4.3 | Testing and fixing bugs | Normal | 5 |
|  | Total: |  | 15 |
|  | Total Estimated Effort (man-days) |  | 142.5 |

Table II.1: Scope & estimation

### 1.2 Project Objectives

#### 1.2.1 Project management

Table II.2 describes the project management objectives.

| No | Objectives |
| --- | --- |
| 1 | The software product and the final report are fully completed and ready for release before the course deadline. |
| 2 | Complete UI/UX wireframes, screen flows and layout designs are delivered after the first two sprints. |
| 3 | All established sprint goals and functional product increments are completed without carry-over to the next sprint. |
| 4 | The released product removes at least 80% of the manual steps in the current club governance process (e-mail approvals, spreadsheet consolidation, manual deadline tracking). |
| 5 | Every one of the 53 use cases in the requirement baseline is traceable to a business rule and at least one test case, and every use case that changes a state is traceable to the lifecycle of its entity. |

Table II.2: Project management objectives

#### 1.2.2 Allocated effort

Table II.3 describes the effort each member allocates to the project.

| # | Member | Weekdays | Weekends |
| --- | --- | --- | --- |
| 1 | Nguyễn Vũ Đăng Khánh | 2 hours | 4 hours |
| 2 | Nguyễn Quang Huy | 2 hours | 4 hours |
| 3 | Nguyễn Hoàng Anh | 2 hours | 4 hours |
| 4 | Trần Ngọc Huy | 2 hours | 4 hours |
| 5 | Lê Đức Anh | 2 hours | 4 hours |
| 6 | Nguyễn Đình Phong | 2 hours | 4 hours |

Table II.3: Allocated effort

### 1.3 Project Risks

Table II.4 describes the possible risks of the project. The risk taxonomy used here is the standard five-category model:

- People risk is the human factor: a teammate falling ill, an accident, late arrival, or communication difficulty between members or with stakeholders.

- Process risk emerges from project management itself: budget or schedule overrun, inadequate quality assurance, unclear ownership.

- System risk is associated with technical issues such as failure of hardware, software or network infrastructure that could impact performance, data integrity or security.

- External event risk covers events outside the team such as an outage of an external provider, an institutional policy change, or a pandemic.

- Legal and compliance risk arises from legal or regulatory requirements, such as the handling of student personal data.

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | Requirement changes: the ICPDP governance rules (approval routing levels, evaluation weights, report deadlines) are still being confirmed and may shift after implementation starts. | Medium | High | Keep every such value configurable (UC04, UC05, UC41) instead of hard-coding it, so a policy change is a data change. Confirm the nine configurable values with the lecturer before the configuration screen is frozen. |
| 2 | Team conflicts: members disagree over cross-module API contracts and ownership of shared aggregates (approval task, notification outbox, audit log). | Medium | Medium | Define clear module boundaries (M01–M12) and agree the shared ApprovalTask, Notification and AuditLog contracts up front; every cross-module write goes through the owning use case. |
| 3 | Technical skill gaps: members lack experience with Google OAuth, clean architecture layering and MongoDB aggregation for the evaluation engine. | High | Medium | Run targeted internal training sessions (see §2.3), pair the weaker areas with the technical leader, and keep the use case layer free of framework code so it can be unit-tested without the database. |
| 4 | Scope risk: 53 use cases across 12 modules is large for a six-person team in one semester. | High | Medium | Build by closed loops, not by half-features: finish the High loops first, then Medium and Low, and never leave an entity in a state no use case can leave. No use case is cut; all 54 ship in one release. |
| 5 | External dependency failure: Google OAuth or Google SMTP becomes unavailable, blocking sign-in or notifications. | High | Low | Send e-mail from a persisted outbox with retry so a delivery failure never breaks a committed transaction; degrade sign-in gracefully with a clear message and create no partial user record. |
| 6 | Data integrity failures: concurrent registration or booking requests produce double allocation of a seat or a room. | High | Low | Protect capacity and slot allocation with a unique index plus a guarded atomic update rather than read-check-write; add stress tests for the check-in and registration paths. |
| 7 | Legal and compliance risk: complaints and feedback contain personal data of students. | Medium | Low | Restrict complaint visibility to ICPDP until it is forwarded, show feedback to clubs only in aggregate, and hide any aggregate below the configured minimum respondent count. |

Table II.4: Project risks

## 2. Management Approach

### 2.1 Project Process

Figure II.5 describes the process the project follows.

Figure II.5: Project process

Following an evaluation of several software engineering methodologies, the team selected the Agile-Scrum framework. Operating on an iterative and incremental development cycle, Scrum provides the structural flexibility, rapid adaptability and cross-functional collaboration necessary to meet the tight constraints of a one-semester project whose requirements are still being confirmed with the domain stakeholder.

### 2.2 Quality Management

#### 2.2.1 Defect Prevention

- Immediate notification: upon detecting an anomaly, the discovering team member must immediately log it and notify the owner of the affected module to minimize the impact radius.

- Impact assessment: every identified defect is evaluated on two dimensions — severity (the risk to the state machines, the audit trail or data integrity) and effort estimate (the time required for remediation).

- Clear SLA for bug fixes: resolution deadlines are defined per severity tier so that defects do not accumulate silently in the pipeline.

- Risk contingency plan: the team maintains backup strategies for critical, systemic errors at any stage, including a rollback path for each release.

#### 2.2.2 Reviewing

- Objective code reviews: reviewers give unbiased, constructive feedback based strictly on the technical standards of the project and on this requirement baseline.

- Immediate notification: reviewers notify the developer responsible for the affected module as soon as an anomaly is identified.

- Centralized defect tracking: all verified issues are logged with complete technical details, reproducible steps and a clear priority.

- Remediation and accountability: the module owner takes full responsibility for the defect and implements a permanent fix within the scheduled timeframe.

- Definition of Done: a change is done when the constitution check, the linter, the type check and the test suite are all green.

### 2.3 Training Plan

Table II.6 describes the training plan of the project.

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Node.js stack (React + Express) | All members | 1 day | Mandatory |
| Clean architecture layering (domain / usecase / interface / infra) | All members | 2 hours | Mandatory |
| MongoDB and Mongoose | All members | 30 minutes | Mandatory |
| Google OAuth integration | Back-end developers | 1 hour | Mandatory for back-end |
| GitHub workflow | All members | 30 minutes | Mandatory |
| Postman | All members | 15 minutes | Mandatory |
| Meeting note discipline | All members | 15 minutes | Mandatory |

Table II.6: Training plan

## 3. Project Deliverables

Figure II.7 describes the delivery approach of the project.

Figure II.7: Project delivery

The project uses a sprint plan to manage tasks and to estimate the work of each new sprint every week. Each sprint closes with a demonstrable increment mapped to one of the delivery loops defined in the requirement baseline.

## 4. Responsibility Assignments

### 4.1 Team & Structures

Table II.8 describes the team and its structure.

| # | Member | Role |
| --- | --- | --- |
| 1 | Nguyễn Vũ Đăng Khánh | PM, BA, Tester, Full-stack Developer |
| 2 | Nguyễn Quang Huy | BA, Tester, Full-stack Developer |
| 3 | Nguyễn Đình Phong | Tester, Full-stack Developer |
| 4 | Trần Ngọc Huy | Technical Leader, Tester, Full-stack Developer |
| 5 | Lê Đức Anh | Tester, Full-stack Developer |
| 6 | Nguyễn Hoàng Anh | Tester, Full-stack Developer |

Table II.8: Team & structures

### 4.2 Roles & Responsibilities

Table II.9 describes the roles and responsibilities in the project.

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning, developing schedules, coordinating communication, keeping the team on track and reporting progress to the supervisor. |
| BA | Analyze requirements, define scope, produce and maintain the SRS, the use case model and the business rule catalogue, design the domain model and the state machines. |
| Technical Leader | Define the high-level architecture based on the SRS, own the layer boundaries, implement configuration and deployment, review technical designs. |
| Full-stack Developer | Implement the product across client and server and review the code of other developers. |
| Tester | Create the testing document template, define the test strategy, write and execute test cases, log and re-verify defects. |

Table II.9: Roles & responsibilities

## 5. Communications Plan

Table II.10 describes the communication plan of the project.

| Communication Item | Who / Target | Purpose | When, Frequency | Type, Tool, Method |
| --- | --- | --- | --- | --- |
| Team meeting | All team members | Review project progress, discuss assigned tasks, update design, coding, testing and documentation | Twice a week | Online — Google Meet |
| Weekly meeting with the lecturer | All team members | Report progress, clarify requirements, receive feedback and define the next week's goals | Once a week | Offline |
| On-going assessment meeting | All team members | Evaluate the project after every iteration | Once every 3 weeks | Offline |
| Requirement discussion meeting | BA, PM, development team | Analyze and clarify business requirements, use cases and system features | Whenever requirements change | Online — Google Meet |
| Project documentation review | All team members | Review and update the SRS, SDD, test reports and the final documentation | Every milestone | Google Docs, Google Drive |
| Unscheduled meeting | All team members | Discuss and resolve blocking problems | When a member raises a blocker | Online — Google Meet |

Table II.10: Communications plan

## 6. Configuration Management

### 6.1 Document Management

Document tools: Microsoft Office, Google Docs and Google Sheets. Markdown sources of the requirement baseline are version-controlled in the repository under docs/, so a requirement change is reviewable as a diff.

File management: Google Drive for the submitted deliverables; Git for every source document that drives the code.

### 6.2 Source Code Management

Source code is managed with Git on GitHub. Work is done on feature branches, merged by pull request, and the Definition of Done (constitution check, lint, type check and tests) must pass before a merge.

### 6.3 Tools & Infrastructures

Table II.11 describes the tools and infrastructure of the project.

| Category | Tools / Infrastructure |
| --- | --- |
| Technology | React 19 + Vite (TypeScript), Express 5 (Node.js ≥ 22.9) |
| Database | MongoDB with Mongoose |
| Authentication / E-mail | Google OAuth 2.0, Google SMTP |
| IDEs / Editors | Visual Studio Code |
| Diagramming | draw.io, Visual Paradigm |
| Documentation | Microsoft Office, Google Docs / Sheets / Slides, Markdown in the repository |
| Version control | GitHub (source code), Google Drive (submitted documents) |
| Project management | Google Sheets (schedule, tasks, defects), GitHub (pull requests, code review) |
| Testing | Vitest (unit and integration), Postman (API), Google Chrome (GUI), Firefox / Safari / Edge (GUI smoke test), Microsoft Excel (test cases) |
| Deployment | Docker Compose (MongoDB, API, static client host) |

Table II.11: Tools & infrastructures

# III. Software Requirement Specification

## 1. Product Overview

The context diagram in Figure III.1 illustrates the University Club Management System designed to replace the current fragmented workflow built on separate Word documents, Google Forms, Excel sheets and e-mail threads. The system centralizes the entire club lifecycle on a unified platform, connecting four human actors — Students (club establishment and membership applications, event registration, check-in and feedback, complaints), Club Members (the member workspace and leave requests), Club Leaders (club profile and membership data, event proposals and internal events, event and periodic reports, expenses, property booking requests, complaint and event-invitation responses, leadership and suspension requests, club roles) and ICPDP Officers (every configuration, review, club status, disbursement, triage and evaluation decision, university events and invitations, data export) — with three external systems, Google OAuth, Google SMTP and Cloudinary.

Instead of event data being scattered across unlinked files, the system maintains a continuous business context from proposal through approval, registration, attendance, reporting and evaluation. Google OAuth handles authentication so the university stores no password, and Google SMTP carries every notification that needs to leave the system, and Cloudinary stores every uploaded image, making the process transparent, consistent and traceable across the whole club management workflow. The diagram carries 46 data flows. Each flow is a group of related data drawn as its own arrow, so a submission that travels from the club to the ICPDP appears once as Submissions for review instead of twice, and every flow is produced or consumed by at least one of the 55 use cases.

Figure III.1: Context diagram

### 1.1 Organization Structure

Figure III.2 shows the organization that UCMS serves and how each position maps to an actor or a role of the system. The university runs the club programme through the ICPDP, the single approval authority for every request sent to the university (BR31). Inside the ICPDP, officers hold the ICPDP_OFFICER role and review, decide, disburse and reconcile; a head holds the ICPDP_HEAD role and acts as the second approval level for the requests that the routing rules of UC05 escalate (BR16). Finance, Facilities, Security and faculty advisers do not use the system: the ICPDP consults them outside it and records their opinion in its review note.

Each club runs one active term. The President is the Club Leader, whose seat the ICPDP confirms (UC11, UC13); the holders of the executive board roles — vice-president and heads of department — are confirmed by the ICPDP as well (UC10, UC11, UC13). Departments are declared in UC09, and ordinary roles such as treasurer or event coordinator are managed by the Club Leader without the ICPDP (UC23, BR55). Every onboarded member holds the default Members role (UC20, BR56). Students who are not members apply, attend events, give feedback, complain or found a new club.

Club permissions come only from a position in the active term (BR47), so leaving the position or reaching the end of the term removes them. Every change of the role structure is a new version (BR56), and obligations — reports, settlements, refunds and violation cases — belong to the club, not to the people who hold its positions.

Figure III.2: Organization structure

## 2. User Requirements

### 2.1 Actors

Table III.1 describes the actors of the system. UCMS has four human actors, related by generalization: a Club Member is a Student and a Club Leader is a Club Member (each diagram of Figure III.3 draws the generalization of its actor to its direct parent). "CMB" (Club Management Board) remains the collective name for the club side — the Club Leader and the Club Members whose roles carry the permission — in notifications, dashboards and data flows; Google OAuth, Google SMTP and Cloudinary participate in the data flow but decide nothing and own no business outcome, so they are modelled as external systems rather than as business actors.

| # | Actor | Type | Description |
| --- | --- | --- | --- |
| 1 | Student | Human actor | Any authenticated university student: a non-member browsing clubs, a candidate, a club member or a founding applicant. Students submit club establishment applications, apply to recruitment campaigns, track their applications, register for events, check in, submit post-event feedback and raise complaints. |
| 2 | Club Member | Human actor | A Student with an Active membership in a club (Inactive members keep the member workspace). A club member uses the member workspace, reads the member list of the club and may request to leave; on the club side of an event the member manages the waitlist, finalizes attendance and views the classrooms allocated to the club. Membership alone carries no management permission (BR54): the operating work of the club belongs to the Club Leader. |
| 3 | Club Leader | Human actor | The club president: the holder of the President seat confirmed by the ICPDP in UC11 or UC13 (or the founding applicant's temporary seat while the club is Pending Setup). A Club Leader is a Club Member who runs the club — profile and structure, recruitment and applications, members, events, facility bookings, reports, expenses and settlement, feedback and complaint answers, responses to university event invitations — and alone holds four permissions no role can receive: manage club roles (UC23), nominate the board (UC10), plan the transition (UC12) and request a suspension (UC14). |
| 4 | ICPDP Officer | Human actor | The only university-side actor and the single approval authority for every request submitted to the university; decisions internal to a club stay with its board. Every governance decision ends here: establishment, club status, board confirmation, transition, event approval, budget approval and disbursement, reconciliation, property allocation, complaint triage, compliance cases, evaluation and all configuration. The ICPDP also organizes university events, invites clubs to them and exports data and reports. Multi-level approval is internal to ICPDP and expressed through RBAC. |
| 5 | Google OAuth | External system | Identity provider. UCMS sends an authentication request and receives the authentication data (e-mail, full name, avatar). No password is ever stored by UCMS. |
| 6 | Google SMTP Service | External system | Outbound e-mail channel. UCMS sends a send-email request for every notification that carries an e-mail channel; delivery is retried from a persisted outbox and logged. |
| 7 | Cloudinary | External system | Image storage. UCMS uploads every image a user attaches and receives the image URL, which it stores in place of the file. |

Table III.1: Actors

Guest is not a business actor. A guest is an unauthenticated visitor who can only read the public area of UC06 (club directory, club pages, open recruitment campaigns and upcoming public events). A guest owns no use case and creates no data; every action (applying, registering, proposing a club) requires UC01, after which the user is a Student. The rule is: public discovery, authenticated action.

### 2.2 Use Cases

#### 2.2.1 Use case diagrams

Figure III.3 presents the use case diagrams of the system, drawn per actor on nine pages so that each stays readable: one page for the use cases every signed-in user shares (UC01, UC02), one for the Student, one for the Club Member, three for the Club Leader and three for the ICPDP Officer. Each business page draws one generalization from its actor to its direct parent (Student → User, Club Member → Student, Club Leader → Club Member, ICPDP Officer → User), and the use cases inherited from the parent are not repeated on the child's page. Each actor is associated with a few "Manage …" use cases, and each of them «include»s its sub-functions (catalogue-style use cases are broken down into their add, view, update and deactivate operations); the ovals carry names only, and the sub-functions map to the use cases specified in section 3.2.

Figure III.3.1: Use cases shared by every signed-in user

Figure III.3.2: Use cases of the Student

Figure III.3.3: Use cases of the Club Member — membership, attendance and allocated rooms

Figure III.3.4: Use cases of the Club Leader — club roles, board, transition and suspension

Figure III.3.5: Use cases of the Club Leader — club profile, recruitment and members

Figure III.3.6: Use cases of the Club Leader — events, bookings, reports and finance

Figure III.3.7: Use cases of the ICPDP Officer — access and club lifecycle

Figure III.3.8: Use cases of the ICPDP Officer — events, bookings and finance

Figure III.3.9: Use cases of the ICPDP Officer — compliance and evaluation

#### 2.2.2 Use case descriptions

Table III.2 lists the 56 business use cases of the system (UC01–UC55 and UC58), the actor accountable for each and what it produces. Every use case has exactly one primary actor; UC31 is the only one with a supporting actor.

| ID | Use Case | Actor(s) | Use Case Description |
| --- | --- | --- | --- |
| 01 | Authenticate via Google OAuth and enter the role workspace | Student / Club Member / Club Leader / ICPDP Officer | Any university user signs in through Google OAuth. The system validates the e-mail domain, maps the account to a User, loads the active role set and routes the user to the workspace of that role. |
| 02 | Open my role dashboard | Student / Club Member / Club Leader / ICPDP Officer | Each role opens one screen that answers two questions: what needs my action, and what happened to what I submitted. Every figure is a live query against the module that owns the data. |
| 03 | Manage accounts and role assignments | ICPDP Officer | The officer grants or revokes an ICPDP role or the special role of BR19, and locks or unlocks an account, controlling who may act in the system independently of who may sign in to it. |
| 04 | Configure institutional policy and deadlines | ICPDP Officer | The officer edits the nine institutional values the system treats as policy — allowed domain, founding headcount, mandatory documents, report deadlines and reminder offsets, conflict threshold, feedback window and minimum respondents, overbooking policy, enforcement switches and the academic calendar. |
| 05 | Configure the approval routing rules | ICPDP Officer | The officer defines which requests need a second level of approval inside ICPDP, expressed as conditions over request type, amount, event risk, property class and club compliance history. |
| 06 | Discover clubs and open activity | Student | The student browses or searches clubs, opens a club page and continues into a recruitment application or an event registration. This is the entry point of the whole product. |
| 07 | Submit a club establishment application | Student | A founding student enters the club identity, declares the founding members, uploads the mandatory documents and submits the application. A resubmission after a revision request writes a new immutable version. |
| 08 | Assess and decide the club establishment application | ICPDP Officer | One review session that ends in exactly one of three outcomes — request revision, approve or reject — with the reasoning, the actor and the timestamp on the record. |
| 09 | Configure the club profile and organization structure | Club Leader | The board completes the operating information of a recognized club and models its internal units — boards, departments and the positions each may hold. |
| 10 | Nominate the club management board | Club Leader | The club proposes, seat by seat, the members who will hold the board positions of a term, and submits the nomination for confirmation. |
| 11 | Confirm the management board | ICPDP Officer | ICPDP confirms the nominated board, which activates the term, grants the matching permissions and lets a founding club leave Pending Setup. |
| 12 | Plan the leadership transition | Club Leader | The outgoing board prepares the handover: the new term, the candidates, and the outstanding events, budgets and reports the club must carry across the boundary. |
| 13 | Confirm the leadership transition | ICPDP Officer | ICPDP approves the handover, which closes the old term, activates the new one and moves the permissions across in a single audited step. |
| 14 | Request club activity suspension | Club Leader | The board asks ICPDP to pause the club formally, stating the reason, the period and how the outstanding obligations will be handled. |
| 15 | Suspend, reactivate or dissolve a club | ICPDP Officer | The officer controls the club lifecycle from one place. Suspension takes effect at once; dissolution is scheduled — the club finishes the current semester, spends the next one in Dissolving, and is archived at its end. |
| 16 | Create and publish a recruitment campaign | Club Leader | The club defines the positions, criteria, application window, capacity, selection steps and application form, then publishes the campaign so students can find it in UC06. |
| 17 | Submit a club membership application | Student | The student picks an open campaign, fills in its form, attaches what the campaign asks for and submits; the application is linked to the membership it may lead to. |
| 18 | Screen and decide membership applications | Club Leader | One session takes a campaign's applications from Submitted through screening and shortlisting to a decision of Accepted, Rejected or Waitlisted, with the reasoning kept. |
| 19 | Record candidate evaluation | Club Leader | A reviewer scores a shortlisted candidate against the rubric configured for the campaign and adds a comment; the evaluation becomes immutable once the decision is taken. |
| 20 | Onboard accepted candidates | Club Leader | Confirming an acceptance creates the ClubMembership with a default role and a join date, and gives the new member access to the member workspace. |
| 21 | Manage membership status | Club Leader | The club keeps the roster true: Active and Inactive are reversible, Left and Banned are final, every change carries an effective date and a ban always carries a reason. |
| 22 | Request to leave a club | Club Member | The member files a withdrawal request with a reason and a requested date; the club executes it in UC21, so the student initiates and the club records. |
| 23 | Manage club roles and permissions | Club Leader | The Club Leader creates the roles of the club, configures the permissions of each role from the fixed catalogue and assigns members to roles; changes take effect at once, need no ICPDP confirmation outside the board seats, and are audited. |
| 24 | Use my member workspace | Club Member | A member sees their membership record and position, the roster and board, the upcoming events with their registration state, their attendance history and their outstanding obligations. |
| 25 | Submit an event proposal | Club Leader | The club submits an event proposal; the system evaluates the event conflict rule. Hall, outdoor, stage or equipment requests need a separate ICPDP decision in UC46 and may be linked to the proposal; classroom (ROOM) bookings cannot be attached. |
| 26 | Assess and decide the event proposal | ICPDP Officer | ICPDP thẩm định đề xuất và ngân sách, cập nhật trạng thái báo cáo đề xuất, yêu cầu bổ sung kèm nhận xét phần thiếu và thẩm định lại phiên bản CLB nộp. Booking do UC46 quyết định riêng; phòng học phân qua UC58. |
| 27 | Publish the event and open registration | Club Leader | The club sets the registration window, audience scope and public details of an approved event and publishes it; the event becomes Upcoming and visible to its audience. |
| 28 | Cancel or reschedule an event | Club Leader | The club cancels or reschedules an approved event with a reason; the linked booking is released or updated, registrants are notified and the report and budget obligations are recomputed. |
| 29 | Register for an event | Student | The student registers against the event record itself; the system validates the window, the audience scope, duplication and capacity in a single guarded write. |
| 30 | Manage capacity and the waitlist | Club Member | The club adjusts the capacity or promotes a waitlisted student; promotion follows the policy defined in the policy document and the waitlist order is preserved. |
| 31 | Check in to an event | Student (supporting actor: CMB) | The participant presents or scans the event code at the venue; the system verifies the registration and the time window, creates exactly one attendance record and opens the feedback window for that participant. |
| 32 | Finalize event attendance | Club Member | The club reviews the abnormal check-ins, corrects or confirms each one with a reason, and locks the dataset that the post-event report and the evaluation rely on. |
| 33 | Submit the post-event report | Club Leader | The system preloads the approved proposal, the finalized attendance, the budget and expenses and the feedback summary; the club adds the actual result, the incidents and the lessons learned and submits. |
| 34 | Assess and close the event report | ICPDP Officer | The officer compares plan against actual and either accepts the report and closes the event, returns it for correction, or records a finding that opens a compliance case. |
| 35 | Record disbursement | ICPDP Officer | The officer records every money flow of an approved event budget — advances before the event, a top-up after reconciliation and refunds from the club — as tracking only; the advanced and topped-up total never exceeds the approved amount without an amendment. |
| 36 | Record expenses and submit the settlement | Club Leader | The club records actual spending against the advanced event budget with the evidence each category requires, and after the event ends or is cancelled submits the settlement before its deadline. |
| 37 | Reconcile budget and spending | ICPDP Officer | The officer accepts or rejects each expense of the settlement; the system fixes the accepted spending and the settlement balance, which closes the budget, triggers a top-up, or puts the unsubstantiated advance into recovery. |
| 38 | Submit the periodic activity report | Club Leader | The system preloads the events, membership figures, attendance and finance position of the period; the club adds the narrative, the plan for the next period and any external evidence. |
| 39 | Assess the periodic activity report | ICPDP Officer | The officer checks the report against the figures the system itself holds and accepts it, or returns it for correction with structured comments. |
| 40 | Manage violation and compliance cases | ICPDP Officer | A breach is handled as a case with a state, an owner and a trail: Open, Under Investigation, Awaiting Club Response, Decision Issued, Corrective Action, Resolved. |
| 41 | Configure the evaluation scheme | ICPDP Officer | The officer defines the dimensions, weights and classification thresholds of an evaluation period and activates exactly one scheme for it. |
| 42 | Generate the club performance evaluation draft | ICPDP Officer | The system collects a period of operational data across every module, applies the active scheme and produces a scored draft in which each dimension carries the evidence behind it. |
| 43 | Review, finalize and publish the evaluation | ICPDP Officer | The officer resolves the anomalies, adds the manual dimensions the scheme permits, finalizes the result and publishes it to the clubs; a published evaluation is never edited in place. |
| 44 | Manage the property catalogue | ICPDP Officer | ICPDP defines what clubs may book: code, name, type (ROOM, HALL, OUTDOOR, STAGE, EQUIPMENT), capacity, location, attached equipment, bookable hours, blackout periods and the active state. |
| 45 | Request a facility booking | Club Leader | A member with club.booking.manage requests a hall, outdoor area, stage or equipment for a date and campus slot; the request goes from Draft to Requested for an ICPDP decision in UC46. Classrooms (ROOM) are not booked by clubs; ICPDP allocates them in UC58. |
| 46 | Review facility booking requests | ICPDP Officer | ICPDP reviews HALL, OUTDOOR, STAGE and EQUIPMENT requests and approves, rejects or requests revision with a reason; an approved request locks the slot. An overlap is approved only when allowOverbooking is enabled and a reason is recorded. Classrooms are allocated separately in UC58. |
| 47 | Track and cancel or release a booked property | Club Leader | The club frees a resource it no longer needs; a booking whose event is cancelled is released automatically, and a late cancellation is recorded as a compliance signal. |
| 48 | Submit post-event feedback | Student | A participant who checked in scores the event per criterion and adds a comment, optionally anonymously; the record is immutable and CMB sees it only in aggregate. |
| 49 | Review event feedback | Club Leader | The club reads the per-criterion average, the distribution and the comments of an event and carries the conclusion into the post-event report. |
| 50 | Submit a complaint about a club | Student | The student raises a complaint about a club or one of its activities; it goes straight to ICPDP and the club gains access only if ICPDP forwards it. |
| 51 | Triage a complaint | ICPDP Officer | The officer classifies the severity and validity of a complaint and chooses one of three outcomes: dismiss with a reason, forward it to the club for a response, or escalate it into a compliance case. |
| 52 | Respond to a forwarded complaint | Club Leader | The club answers a forwarded complaint on the record, attaching evidence and naming any action taken; ICPDP then closes or escalates it. |
| 53 | Create a university event and invite clubs | ICPDP Officer | ICPDP creates a university-wide event with no owning club, checks it against the conflict rule and invites selected clubs — or every Active club — before a response deadline; each invitation is tracked as it is accepted, declined, withdrawn or expires. |
| 54 | Respond to an event invitation | Club Leader | The club accepts an invitation with its coordination details or declines it with a reason before the deadline; the answer is locked and reported to ICPDP, and an accepted event counts as club activity in the evaluation. |
| 55 | Export data and reports | ICPDP Officer | The officer exports a chosen data set — clubs, members, events, finance, compliance or evaluation results — filtered by period, club and state, as xlsx, csv or pdf, under the same visibility rules as the screens; every export is audited. |
| 58 | Allocate club rooms by semester | ICPDP Officer | Before or during a semester, ICPDP allocates a classroom to a club for one weekday and campus slot; the system books every matching future date of the semester as Approved, rejects the whole allocation on any conflict, and the club views its allocated rooms read-only. |

Table III.2: Use case descriptions

## 3. Functional Requirements

### 3.1 System Functional Overview

#### 3.1.1 Business Flow

Figure III.4 summarizes the ten main business flows of the system; every use case belongs to at least one of them. Authentication (UC01) and the role dashboard (UC02) are the common entry point of every flow and are not repeated.

Figure III.4: Main business flows

F1 Club establishment — a student discovers clubs (UC06) and submits the application with the founding members, the documents and the proposed role structure (UC07); the ICPDP requests a revision, rejects or approves it (UC08). Approval creates the club in Pending Setup with role structure version 1; the founder configures the profile and the departments (UC09) and nominates the board (UC10), and the ICPDP confirmation (UC11) makes the club Active.

F2 Structure, term and transition — the Club Leader manages roles and permissions (UC23); at the end of a term the Leader plans the transition (UC12) and the ICPDP confirms it (UC13), which closes the old term, opens the new one, moves the permissions and records a new structure version when the executive board roles change.

F3 Recruitment and membership — the club publishes a campaign (UC16); the scheduler opens and closes the application window; students apply (UC17); the club screens and evaluates the candidates (UC18, UC19) and onboards the accepted ones (UC20), who become Active members with the Members role; membership is then managed through UC21, UC22 and UC24.

F4 Event lifecycle — the club submits a proposal with an optional budget section and booking request (UC25); an Internal event without a budget is recorded directly (BR53), any other is decided by the ICPDP (UC26). The approved event is published (UC27), students register (UC29, UC30), the scheduler starts and ends it, attendees check in (UC31), the club finalizes attendance (UC32) and submits the post-event report (UC33), which the ICPDP assesses and closes (UC34). UC28 cancels or reschedules the event.

F5 Event finance — the budget is requested in the proposal and approved with it (UC25, UC26); the ICPDP advances part or all of it before the event (UC35); the club records every expense with its evidence and, after the event, submits the settlement before its deadline (UC36, BR57); the ICPDP accepts or rejects each expense (UC37), then tops up the club or recovers the unsubstantiated advance (UC35, BR58) before the budget closes.

F6 Property booking — ICPDP maintains the catalogue (UC44). Before or during each semester, ICPDP allocates classrooms (ROOM) to clubs by weekday and campus slot (UC58); the system generates an Approved booking for every matching date and the club views its allocated rooms read-only. For HALL, OUTDOOR, STAGE and EQUIPMENT the club submits a request (UC45) that ICPDP decides (UC46). The scheduler moves bookings to In Use and Completed; UC47 handles cancellation and release of facility bookings.

F7 Feedback and complaint — attendees who checked in give feedback (UC48) and the club reads the aggregated summary (UC49); a student complains about a club (UC50), and the ICPDP triages the complaint (UC51): it dismisses it, forwards it to the club for a response (UC52) or escalates it to a violation case.

F8 Periodic report and compliance — the club submits the periodic activity report (UC38) and the ICPDP assesses it (UC39); late reports, overdue settlements or refunds, escalated complaints and late cancellations open a violation case (UC40) that runs through the club response, the decision and the corrective action to Resolved; overdue obligations may block new proposals (BR21).

F9 Performance evaluation — the ICPDP configures the scheme (UC41), the system generates the draft from the operational data (UC42), and the ICPDP reviews, finalizes and publishes it (UC43).

F10 Suspension and dissolution — the Club Leader requests a suspension (UC14) and the ICPDP suspends, reactivates or dissolves the club (UC15); a dissolution takes effect by schedule: Dissolving at the start of the next semester and Dissolved at its end.

Figures III.5 and III.6 show the two main workflows of the system as swimlanes, one lane per actor — Student, Club Leader, ICPDP Officer and the system itself — with the business stages running from top to bottom. The first workflow covers club and membership governance: founding, club setup, recruitment and membership, board and term, then oversight, evaluation and the lifecycle decision. The second covers an event from proposal through review, the resources it needs, publication and registration, execution and attendance, to the report, settlement, feedback and evaluation that close it. Dashed activities run only when needed, grey activities are automatic system steps, and neither workflow repeats the use case detail of section 3.2.

Figure III.5: Main workflow 1 — club and membership governance

Figure III.6: Main workflow 2 — event management and supporting operations

#### 3.1.2 Screen Flows

Figure III.7 shows the screen flow of the system on one page: 73 screens, one box per route labelled with the screen name, grouped in five frames by layout — Entry (Login and Workspace picker), Public area, Student workspace, Club workspace and ICPDP workspace. Each box is coloured by the actor of the use case model that uses the screen (grey: every user; yellow: Student; orange: Club Member; pink: Club Leader; green: ICPDP Officer), following the actor generalization, so a Club Leader reaches every yellow, orange and pink screen. The screens of the sidebar or top bar are listed down the left column of their frame and are reachable from any screen of the frame, so no menu arrow is drawn; an arrow is drawn only where one screen opens another (a list to its detail, or a form). A dashed italic box repeats a screen of another frame. There is no Guest: the public area is UC06 of the Student and every screen sits behind UC01. The figure is printed on a landscape page so that every screen name stays legible.

Figure III.7: Screen flow

#### 3.1.3 Screen Descriptions

Table III.3 lists the 73 screens of Figure III.7, by area and in the order of the figure, with the use case each one serves, so that no use case is left without an entry point and no screen exists without a use case or a non-functional requirement behind it. A screen repeated in another frame of the figure is listed once; the same sidebar label used in two workspaces is qualified with the workspace.

| # | Screen | Description | Use case |
| --- | --- | --- | --- |
| 1 | Login | Sign in with the university Google account; shows the domain or lock error banner when sign-in is refused | UC01 |
| 2 | Workspace picker | One card per workspace the account holds (Student, each club, ICPDP); skipped automatically when there is only one | UC01, UC02 |
| 3 | Home | Public landing page with the highlighted clubs and upcoming events and the way into the directories | UC06 |
| 4 | Clubs | Directory of Active and Suspended clubs with search and field filter; a club recruiting now shows a Join this club button | UC06 |
| 5 | Club detail | Mission, field, board, member count, activity history and the open recruitment campaign of one club | UC06, UC17 |
| 6 | Events | Calendar of published events across all clubs, filterable by club and time | UC06 |
| 7 | Event detail | Time, venue, capacity and description of one event, with the registration, check-in and feedback panels for a signed-in student | UC06, UC29, UC31, UC48 |
| 8 | Not found | Fallback page for an unknown public route | UI-03 |
| 9 | Overview | Student dashboard: what needs my action and what happened to what I submitted | UC02 |
| 10 | My clubs | The clubs the student belongs to, each opening its member space | UC24 |
| 11 | Member space | Membership record and position, roster and board, upcoming events with the personal registration state, attendance history, obligations and the leave request | UC22, UC24 |
| 12 | Join a club | Open recruitment campaigns and the student's membership applications with their state | UC17 |
| 13 | Join this club | Application form of one campaign: fields, attachments and submission | UC17 |
| 14 | Found a club | The student's club establishment applications with their state and decision history | UC07 |
| 15 | New club application | Form of a new establishment application: identity, founding members, documents and role structure | UC07 |
| 16 | Club application | One establishment application: every version, the review comments and the revise-and-resubmit action | UC07, UC08 |
| 17 | My events | Registered events, waitlist position, check-in state and the way to the feedback form | UC29, UC31, UC48 |
| 18 | Feedback | Send feedback or a complaint to a club or to ICPDP and follow its outcome | UC50 |
| 19 | Overview (club) | Club dashboard: submissions and their state, deadlines, calendar, roster size, budget position and feedback awaiting review | UC02 |
| 20 | Members | Roster with state and position; read-only for a member, status changes for the Club Leader | UC21, UC24 |
| 21 | Recruitment | Campaigns of the club: create, edit, publish and close | UC16 |
| 22 | Application screening | Applications of one campaign: screening, shortlist, candidate evaluation, decision and onboarding | UC18, UC19, UC20 |
| 23 | Leadership handover | Transition plans of the club: the next term, the candidates and the obligations carried across | UC12 |
| 24 | Suspension requests (club) | Requests of the club to suspend its activity and their review state | UC14 |
| 25 | Board | Board nomination of the current term, seat by seat, and its confirmation state | UC10 |
| 26 | Board history | Confirmed boards and role structure versions of past terms | UC11, UC13 |
| 27 | Club settings | Operating profile, departments, positions and club roles | UC09, UC23 |
| 28 | School event invitations | Invitations of the university to the club: accept with the coordination details or decline with a reason | UC54 |
| 29 | Club events | Sự kiện CLB: đề xuất, trạng thái và phiên bản; xem phần thiếu/nhận xét ICPDP, bổ sung và nộp lại; công bố, huỷ hoặc đổi lịch | UC25, UC27, UC28 |
| 30 | Registration & attendance | Registrations, capacity and waitlist of an event, check-in review and attendance finalization | UC30, UC32 |
| 31 | Event feedback | Per-criterion average, distribution and comments of an event | UC49 |
| 32 | Periodic reports (club) | Periodic activity reports due, drafted, submitted or returned | UC38 |
| 33 | Post-event reports (club) | Post-event reports pre-populated from the event data, with their review state | UC33 |
| 34 | Expenses & settlement | Approved budgets of the club: expenses with evidence, settlement submission and the reconciliation result | UC36 |
| 35 | Allocated rooms | Classrooms ICPDP allocated to the club for the semester, read-only | UC58 |
| 36 | Facility requests (club) | Hall, outdoor, stage and equipment requests: draft, submit, track, cancel or release | UC45, UC47 |
| 37 | Compliance and explanations | Compliance cases against the club and the club's responses | UC40 |
| 38 | Published evaluations | Published evaluation results of the club over time | UC43 |
| 39 | Student feedback (club) | Feedback and forwarded complaints addressed to the club, with the club's on-record answer | UC50, UC52 |
| 40 | Overview (ICPDP) | ICPDP dashboard: pending approvals by type and age, clubs by state, overdue obligations, open cases and upcoming bookings | UC02 |
| 41 | Manage clubs | Every club with its state and the lifecycle actions: suspend, reactivate, dissolve | UC15 |
| 42 | Founding applications | Queue of club establishment applications pending review | UC08 |
| 43 | Application snapshot | One establishment application: versions, decision history, revision request, approval or rejection | UC08 |
| 44 | Suspension requests (ICPDP) | Suspension requests sent by clubs, to approve or return | UC14, UC15 |
| 45 | Board confirmations | Queue of board nominations awaiting confirmation | UC11 |
| 46 | Board nomination | One nomination: confirm or return seat by seat | UC11 |
| 47 | Leadership handovers | Queue of transition plans awaiting confirmation | UC13 |
| 48 | Leadership transition | One transition plan: review the obligations carried across and confirm | UC13 |
| 49 | Club fields | Catalogue of the fields of activity used to classify clubs and applications | UC04 |
| 50 | Event proposals | Danh sách yêu cầu tạo sự kiện: trạng thái, phiên bản hiện tại, nhận xét và hạn bổ sung | UC26 |
| 51 | Event proposal | Một đề xuất và ngân sách: xem trạng thái/lịch sử, ghi phần thiếu và nhận xét, yêu cầu bổ sung, thẩm định lại, duyệt hoặc từ chối | UC26 |
| 52 | Internal events | Internal events recorded by clubs without review, for oversight | UC26 |
| 53 | Internal event | One internal event and its attendance | UC26 |
| 54 | Post-event reports (ICPDP) | Submitted post-event reports: plan versus actual, accept, return or open a finding | UC34 |
| 55 | Event budgets | Approved event budgets awaiting an advance, a settlement review, a top-up or a refund | UC35, UC37 |
| 56 | Event budget | One budget: the money flows recorded and the settlement received | UC35 |
| 57 | Budget reconciliation | Accept or reject each expense; accepted spending, settlement balance and amount to recover | UC37 |
| 58 | School events | University events created by ICPDP and the response board of the invited clubs | UC53 |
| 59 | School event | One university event: details, invitations, withdrawals and publication | UC53 |
| 60 | Room allocation | Semester grid of classroom occupancy: allocate a room to a club for a weekday and slot, list and revoke allocations | UC58 |
| 61 | Facility requests (ICPDP) | Queue of hall, outdoor, stage and equipment requests: claim and decide | UC46 |
| 62 | Rooms & equipment | Property catalogue: code, type, capacity, bookable hours, blackouts and active state | UC44 |
| 63 | Evaluation criteria | Evaluation schemes: dimensions, weights, thresholds and activation | UC41 |
| 64 | Periodic reports (ICPDP) | Queue of periodic activity reports awaiting assessment | UC39 |
| 65 | Periodic report | One periodic report checked against the figures the system holds: accept or return | UC39 |
| 66 | Club evaluations | Evaluation drafts of a period: generate, inspect and resolve anomalies | UC42, UC43 |
| 67 | Club evaluation | One evaluation: dimension scores with their evidence, finalize and publish | UC43 |
| 68 | Compliance cases | Open compliance cases with owner, state and age | UC40 |
| 69 | Compliance case | One case: timeline, club response, decision and corrective action | UC40 |
| 70 | Export reports | Choose a data set, filter it and download it as xlsx, csv or pdf | UC55 |
| 71 | Student feedback inbox | Feedback and complaints sent to ICPDP: dismiss, forward to the club or escalate | UC50, UC51 |
| 72 | School policy | The institutional policy values, deadlines and approval routing | UC04, UC05 |
| 73 | Accounts & roles | User accounts, system roles and account locks | UC03 |

Table III.3: Screen descriptions

#### 3.1.4 Screen Authorization

Table III.4 shows the screen authorization matrix, derived from the actor colour of each screen in Figure III.7. The matrix reflects the two-layer authorization model: the role determines which screens are reachable, while the use case layer additionally checks that the caller belongs to the club concerned, holds the position concerned and acts inside the current term. The actors inherit: a Club Member is also a Student and a Club Leader is also a Club Member, so every screen of the parent actor stays reachable; the ICPDP Officer also reaches the public area.

| # | Screen | Student | Club Member | Club Leader | ICPDP Officer |
| --- | --- | --- | --- | --- | --- |
| 1 | Login | ✓ | ✓ | ✓ | ✓ |
| 2 | Workspace picker | ✓ | ✓ | ✓ | ✓ |
| 3 | Home | ✓ | ✓ | ✓ | ✓ |
| 4 | Clubs | ✓ | ✓ | ✓ | ✓ |
| 5 | Club detail | ✓ | ✓ | ✓ | ✓ |
| 6 | Events | ✓ | ✓ | ✓ | ✓ |
| 7 | Event detail | ✓ | ✓ | ✓ | ✓ |
| 8 | Not found | ✓ | ✓ | ✓ | ✓ |
| 9 | Overview | ✓ | ✓ | ✓ |  |
| 10 | My clubs | ✓ | ✓ | ✓ |  |
| 11 | Member space |  | ✓ | ✓ |  |
| 12 | Join a club | ✓ | ✓ | ✓ |  |
| 13 | Join this club | ✓ | ✓ | ✓ |  |
| 14 | Found a club | ✓ | ✓ | ✓ |  |
| 15 | New club application | ✓ | ✓ | ✓ |  |
| 16 | Club application | ✓ | ✓ | ✓ |  |
| 17 | My events | ✓ | ✓ | ✓ |  |
| 18 | Feedback | ✓ | ✓ | ✓ |  |
| 19 | Overview (club) |  | ✓ | ✓ |  |
| 20 | Members |  | ✓ | ✓ |  |
| 21 | Recruitment |  |  | ✓ |  |
| 22 | Application screening |  |  | ✓ |  |
| 23 | Leadership handover |  |  | ✓ |  |
| 24 | Suspension requests (club) |  |  | ✓ |  |
| 25 | Board |  |  | ✓ |  |
| 26 | Board history |  |  | ✓ |  |
| 27 | Club settings |  |  | ✓ |  |
| 28 | School event invitations |  |  | ✓ |  |
| 29 | Club events |  |  | ✓ |  |
| 30 | Registration & attendance |  |  | ✓ |  |
| 31 | Event feedback |  |  | ✓ |  |
| 32 | Periodic reports (club) |  |  | ✓ |  |
| 33 | Post-event reports (club) |  |  | ✓ |  |
| 34 | Expenses & settlement |  |  | ✓ |  |
| 35 | Allocated rooms |  |  | ✓ |  |
| 36 | Facility requests (club) |  |  | ✓ |  |
| 37 | Compliance and explanations |  |  | ✓ |  |
| 38 | Published evaluations |  |  | ✓ |  |
| 39 | Student feedback (club) |  |  | ✓ |  |
| 40 | Overview (ICPDP) |  |  |  | ✓ |
| 41 | Manage clubs |  |  |  | ✓ |
| 42 | Founding applications |  |  |  | ✓ |
| 43 | Application snapshot |  |  |  | ✓ |
| 44 | Suspension requests (ICPDP) |  |  |  | ✓ |
| 45 | Board confirmations |  |  |  | ✓ |
| 46 | Board nomination |  |  |  | ✓ |
| 47 | Leadership handovers |  |  |  | ✓ |
| 48 | Leadership transition |  |  |  | ✓ |
| 49 | Club fields |  |  |  | ✓ |
| 50 | Event proposals |  |  |  | ✓ |
| 51 | Event proposal |  |  |  | ✓ |
| 52 | Internal events |  |  |  | ✓ |
| 53 | Internal event |  |  |  | ✓ |
| 54 | Post-event reports (ICPDP) |  |  |  | ✓ |
| 55 | Event budgets |  |  |  | ✓ |
| 56 | Event budget |  |  |  | ✓ |
| 57 | Budget reconciliation |  |  |  | ✓ |
| 58 | School events |  |  |  | ✓ |
| 59 | School event |  |  |  | ✓ |
| 60 | Room allocation |  |  |  | ✓ |
| 61 | Facility requests (ICPDP) |  |  |  | ✓ |
| 62 | Rooms & equipment |  |  |  | ✓ |
| 63 | Evaluation criteria |  |  |  | ✓ |
| 64 | Periodic reports (ICPDP) |  |  |  | ✓ |
| 65 | Periodic report |  |  |  | ✓ |
| 66 | Club evaluations |  |  |  | ✓ |
| 67 | Club evaluation |  |  |  | ✓ |
| 68 | Compliance cases |  |  |  | ✓ |
| 69 | Compliance case |  |  |  | ✓ |
| 70 | Export reports |  |  |  | ✓ |
| 71 | Student feedback inbox |  |  |  | ✓ |
| 72 | School policy |  |  |  | ✓ |
| 73 | Accounts & roles |  |  |  | ✓ |

Table III.4: Screen authorization

#### 3.1.5 In / Out of scope

Table III.5 shows what the release covers and what is deliberately excluded.

| # | In of Scope | Out of Scope |
| --- | --- | --- |
| 1 | Google OAuth authentication and term-scoped RBAC for three role workspaces | Any home-grown username / password authentication or a self-hosted mail server |
| 2 | Club establishment, lifecycle, leadership and term management | Native mobile application (iOS / Android) development |
| 3 | Recruitment, membership and the member workspace | Internal club messaging, chat and file sharing |
| 4 | Event proposal, approval, publication, registration, check-in and attendance | Facial-recognition attendance and dedicated scanner hardware |
| 5 | Property and facility booking for club activity, with conflict detection, and semester classroom allocation by ICPDP | A university-wide room booking engine replacing the institution's own system |
| 6 | Event budget, disbursement, expense, evidence and reconciliation | A full accounting ERP, payroll, tuition processing or a payment gateway |
| 7 | Periodic reporting, compliance cases and configurable performance evaluation | Predictive club-health scoring or any mandatory AI component |
| 8 | Event feedback and student complaint intake with triage | A public social network or a rating platform open to non-participants |
| 9 | In-app and e-mail notification, deadline reminders and escalation, audit log, role dashboards | Multi-department approval in which Finance, Facility or Security decide directly in the system |

Table III.5: In / Out of scope

### 3.2 Feature Description

This section specifies all 56 use cases of the system. Each specification follows the same template: an identification block, the actor, the summary and goal, the trigger, the pre- and post-conditions, the main success scenario, the alternative scenarios, the exceptions and the business rules the use case enforces. The priority column reflects the build and demonstration order of the release loops: High loops are built and demonstrated first, then Medium, then Low. It is not a cut order; all 56 use cases ship in one release.

#### UC01 – Authenticate via Google OAuth and enter the role workspace

| USE CASE-01 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC01 | Use-case Version | 2.0 |
| Use-case Name | Authenticate via Google OAuth and enter the role workspace |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Student / Club Member / Club Leader / ICPDP Officer |  |  |
| Module | M01 Identity, Access & Configuration |  |  |
| Summary | Any university user signs in through Google OAuth. The system validates the e-mail domain, maps the account to a User, loads the active role set and routes the user to the workspace of that role. |  |  |
| Goal | Grant each user access only to the data and features matching their role, without the university storing any password in-house. |  |  |
| Triggers | User clicks 'Sign in with Google' on the UCMS landing page. |  |  |
| Preconditions | The user owns a Google account in a domain the university has configured as allowed (UC04). |  |  |
| Post Conditions | A valid session exists, the StudentProfile is synced from Google, the sign-in is audited, and the user is on the workspace of the selected role. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | User clicks 'Sign in with Google'. |  | System builds an Authentication request and redirects to Google OAuth (ES1). |
| 2 | User authenticates with Google and grants consent. |  | System receives the Authentication data (e-mail, full name, avatar). |
| 3 |  |  | System checks the e-mail against the allowed-domain policy configured in UC04. |
| 4 |  |  | System maps the e-mail to a User; on first sign-in it creates exactly one User and one StudentProfile. |
| 5 |  |  | System loads the current role and permission set, including every club context, derived from ClubPositionAssignment within the active ClubTerm. |
| 6 |  |  | System opens the signed, httpOnly session and routes the user to the matching workspace. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 6a.1 | The user holds several contexts at once (Student and Club Member or Club Leader of one or more clubs). |  | System shows a workspace picker, loads the permission set of the selected context and remembers the choice. |
| 6b.1 | A returning user signs in again. |  | System re-syncs the StudentProfile from the OAuth payload, updating a changed display name or avatar without touching the role set. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | The e-mail is outside the allowed university domain. System denies access, creates no User and no session, and writes an audit record of the attempt. |  |
| 423 | Locked | The account was locked in UC03. System denies access, writes an audit record and shows the lock reason. |  |
| 502 | Bad Gateway | Google OAuth is unreachable or returns an error. System shows a temporary-unavailable message and creates neither a session nor a partial User. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR32 | The system accepts sign-in only through Google OAuth with an e-mail in the configured domain. |  |  |
| BR47 | Club permissions are derived from the confirmed position the user holds in the club's active term, never from a role granted in UC03. |  |  |

#### UC02 – Open my role dashboard

| USE CASE-02 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC02 | Use-case Version | 2.0 |
| Use-case Name | Open my role dashboard |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Student / Club Member / Club Leader / ICPDP Officer |  |  |
| Module | M01 Identity, Access & Configuration |  |  |
| Summary | Each role opens one screen that answers two questions: what needs my action, and what happened to what I submitted. Every figure is a live query against the module that owns the data. |  |  |
| Goal | Replace the scattered follow-up of e-mail and spreadsheets with one live view per role. |  |  |
| Triggers | The user lands in a workspace after UC01, or returns to it. |  |  |
| Preconditions | A valid session (UC01). |  |  |
| Post Conditions | None. The dashboard changes no state and persists no data. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | User opens the workspace. |  | System resolves the caller's role and club context. |
| 2 |  |  | System loads the pending actions, deadlines and states owned by that role. |
| 3 |  |  | System renders the ICPDP content: pending approvals by type and age, clubs by state, overdue reports, unreconciled budgets, overdue settlements and refunds due, open cases, upcoming bookings, the recorded internal events of every club with their attendance (BR53), and for each club its current role structure, the history of its structure versions and the executive board history by term (BR56); all read-only. |
| 4 |  |  | System renders the club-side content, limited to the permissions of the Club Member: our submissions and their states, upcoming deadlines, the event and booking calendar, roster size, budget position, feedback awaiting review; the Club Leader also sees the roles, their holders and the role structure history. |
| 5 |  |  | System renders the Student content: my applications and their states, my registrations, my check-in history, my memberships, my complaints. |
| 6 | User opens an item. |  | System routes into that item's own use case. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The user has nothing pending. |  | System shows the entry points for that role (UC06 for a student, UC25 or UC45 for CMB) instead of an empty list. |
| 3b.1 | The user holds several club contexts. |  | System switches club without re-authenticating. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 503 | Service Unavailable | A source module is unavailable. System reports the failure inside that panel and still renders the rest of the dashboard. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR49 | A user sees and acts only on clubs where they hold a membership or a position in the active term; ICPDP sees every club. |  |  |
| BR56 | The role structure is versioned; President and Members are fixed roles; ICPDP reads every version and the board history by term. |  |  |

#### UC03 – Manage accounts and role assignments

| USE CASE-03 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC03 | Use-case Version | 2.0 |
| Use-case Name | Manage accounts and role assignments |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M01 Identity, Access & Configuration |  |  |
| Summary | The officer grants or revokes an ICPDP role or the special role of BR19, and locks or unlocks an account, controlling who may act in the system independently of who may sign in to it. |  |  |
| Goal | Keep the right to act separate from the right to sign in, and make every change attributable. |  |  |
| Triggers | A new officer joins, a role must be revoked, or an account must be locked. |  |  |
| Preconditions | The caller holds the account-administration permission. |  |  |
| Post Conditions | The role set or the account state is changed and audited; a locked account is refused at UC01. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer searches for the user by e-mail or name. |  | System shows the user's current roles, club contexts and account state. |
| 2 | Officer grants or revokes an ICPDP role or the special role of BR19. |  | System offers no CMB permission here; club permissions come only from UC08, UC11, UC13 and UC23 (BR47). |
| 3 | Officer locks or unlocks the account. |  | System requires a reason for a lock, an unlock or a revocation. |
| 4 | Officer confirms. |  | System applies the change, invalidates the affected sessions immediately and writes the audit record. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | A compliance case (UC40) requires an emergency lock. |  | System locks the account without a role change and links the lock to the case. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The officer attempts to revoke their own last administrative role. System refuses the change. |  |
| 409 | Conflict | The officer tries to give a user CMB permissions. System refuses and points to UC10/UC11 or UC23 (BR47). |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR19 | The special role that may unlock a finalized attendance dataset is granted here. |  |  |
| BR47 | This use case never grants CMB permissions; they come only from a confirmed position in the club's active term (UC08, UC11, UC13, UC23). |  |  |

#### UC04 – Configure institutional policy and deadlines

| USE CASE-04 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC04 | Use-case Version | 2.0 |
| Use-case Name | Configure institutional policy and deadlines |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M01 Identity, Access & Configuration |  |  |
| Summary | The officer edits the nine institutional values the system treats as policy — allowed domain, founding headcount, mandatory documents, report deadlines and reminder offsets, conflict threshold, feedback window and minimum respondents, overbooking policy, enforcement switches and the academic calendar. |  |  |
| Goal | Change a business rule without a release, without rewriting a decision already made. |  |  |
| Triggers | A university regulation changes, or a new academic period starts. |  |  |
| Preconditions | The caller holds the policy-configuration permission. |  |  |
| Post Conditions | A new policy version is active from its effective date; decisions already made keep the values they were made under. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the policy set for the current period. |  | System shows the nine configurable values with their current version. |
| 2 | Officer edits one or more values. |  | System validates each value and rejects an internally inconsistent combination. |
| 3 | Officer confirms. |  | System stores a new policy version with a stated effective date and audits it. |
| 4 |  |  | System applies the new values to requests created from the effective date onward. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The officer sets a future effective date. |  | System schedules the value and applies it only from that date. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | A value would invalidate a decision already taken. System refuses the change and lists the affected records. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR42 | The configuration screen exposes only the nine values listed above; every other policy value is a constant defined in the policy document: the founding eligibility (UC07), the leadership eligibility conditions (BR07) and the President overlap allowance (BR06), the minimum event lead time (UC25), the late-cancellation notice period (UC28, UC47), the waitlist promotion policy (UC30), the check-in window (UC31), the evidence required per expense category (BR25), the violation severity taxonomy (BR27), reporting periods other than a semester (UC38), the complaint types (UC50) and the complaint response deadline (UC52). |  |  |
| BR20 | Report deadlines and reminder offsets come from this use case and drive the scheduler described in §IV.3.2. |  |  |

#### UC05 – Configure the approval routing rules

| USE CASE-05 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC05 | Use-case Version | 2.0 |
| Use-case Name | Configure the approval routing rules |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M01 Identity, Access & Configuration |  |  |
| Summary | The officer defines which requests need a second level of approval inside ICPDP, expressed as conditions over request type, amount, event risk, property class and club compliance history. |  |  |
| Goal | Reflect the real delegation of authority inside ICPDP without hard-coding thresholds in the source code. |  |  |
| Triggers | ICPDP changes its internal delegation of authority. |  |  |
| Preconditions | The caller holds the routing-configuration permission. |  |  |
| Post Conditions | An active routing rule set exists; UC08 and UC26 consult it on each decision. UC46 applies to facility requests (HALL, OUTDOOR, STAGE, EQUIPMENT). |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the routing rule set. |  | System shows the active version and its rules. |
| 2 | Officer adds or edits a rule: a condition and the approval level it requires, with an SLA. |  | System records the draft rule. |
| 3 | Officer activates the rule set. |  | System validates that no two rules overlap; a request that matches no rule is decided at a single level (BR16). |
| 4 |  |  | System versions and audits the rule set and routes new requests through it. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The officer wants to see the impact first. |  | System simulates the draft rules against the last N decided requests and shows which would have needed a second level. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Two rules overlap. System refuses activation. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR16 | Multi-level approval follows these rules; a request that matches no rule is decided at a single level. |  |  |
| BR31 | Every approval level is exercised by an ICPDP Officer, so ICPDP remains the single approval authority. |  |  |

#### UC06 – Discover clubs and open activity

| USE CASE-06 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC06 | Use-case Version | 2.0 |
| Use-case Name | Discover clubs and open activity |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Student |  |  |
| Module | M02 Club Lifecycle & Governance |  |  |
| Summary | The student browses or searches clubs, opens a club page and continues into a recruitment application or an event registration. This is the entry point of the whole product. |  |  |
| Goal | Let a student find a club, a campaign or an event worth joining. |  |  |
| Triggers | The student wants to join a club or attend an activity. |  |  |
| Preconditions | None; a guest can browse read-only. Applying (UC17) or registering (UC29) requires a valid session (UC01). |  |  |
| Post Conditions | None; no state changes. Active and Suspended clubs are listed, a Suspended club is marked and shows no open campaign, and a Dissolved club is not listed. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student browses or searches clubs by field or keyword. |  | System lists the matching clubs with their state and a summary. |
| 2 | Student opens a club page. |  | System shows the profile, the board, the activity history, the open campaigns and the upcoming public events. |
| 3 | Student chooses an action. |  | System continues into UC17 (apply to a campaign) or UC29 (register for an event); a guest is sent to UC01 first and returned to the same page. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | The student browses events instead of clubs. |  | System lists the upcoming public events across all clubs and lets the student reach the club from the event. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 404 | Not Found | No club matches the filters. System suggests removing filters and shows the newest active clubs. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR09 | A Suspended club may not open a new recruitment campaign. |  |  |
| BR14 | An event becomes public only once it is Approved and published (UC27). |  |  |

#### UC07 – Submit a club establishment application

| USE CASE-07 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC07 | Use-case Version | 2.0 |
| Use-case Name | Submit a club establishment application |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Student |  |  |
| Module | M02 Club Lifecycle & Governance |  |  |
| Summary | A founding student enters the club identity, declares the founding members and the proposed role structure of the club, uploads the mandatory documents and submits the application. A resubmission after a revision request writes a new immutable version. |  |  |
| Goal | Propose a new club through one standard, traceable process instead of e-mailed files. |  |  |
| Triggers | A group of students wants to found a club. |  |  |
| Preconditions | Signed in and eligible under the founding eligibility defined in the policy document. |  |  |
| Post Conditions | The application, including its proposed role structure, is Submitted with an immutable version and an ICPDP review task. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student enters the club name, field and objectives. |  | System validates the identity fields. |
| 2 | Student declares the founding members and the proposed role structure: the roles (with the fixed President role and the default Members role), which roles belong to the executive board, and the permissions of each role from the fixed catalogue. |  | System checks the minimum founding headcount configured in UC04, that the President role exists and that no role carries a leader-reserved permission (BR55). |
| 3 | Student uploads the mandatory documents. |  | System validates completeness against the configured document list. |
| 4 | Student confirms the submission. |  | System creates version 1 of the application and sets the state to Submitted. |
| 5 |  |  | System creates an ICPDP review task, visible in UC02, and notifies the applicant. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | The student is not ready to submit. |  | System saves the application as Draft and lets the student continue later. |
| 4a.1 | The application is in Revision Requested and the applicant edits the flagged sections. |  | System creates a new version, returns the application to Submitted and keeps every previous version readable. |
| 4b.1 | The applicant withdraws an undecided application. |  | System sets the application to Withdrawn and closes any open review task. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 400 | Bad Request | A mandatory document is missing. System refuses the submission and keeps the application in Draft. |  |
| 400 | Bad Request | Fewer founding members than the configured minimum. System refuses the submission. |  |
| 400 | Bad Request | A role of the proposed structure carries a leader-reserved permission. System refuses the submission. |  |
| 409 | Conflict | A club with the same name is already active. System warns the applicant and leaves the decision to UC08. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR02 | The application must carry the mandatory documents configured by ICPDP. |  |  |
| BR03 | The minimum number of founding members is configurable. |  |  |
| BR04 | A submitted version, its role structure included, is never overwritten; a resubmission writes a new version. |  |  |
| BR55 | The club permission catalogue is fixed; the four leader-reserved permissions are never granted to a role. The initial role structure is reviewed by ICPDP with the establishment application (UC07 / UC08); afterwards the Club Leader edits it in UC23 without ICPDP confirmation, except executive board roles: their holders come only from UC10 / UC11 / UC13, and adding or removing one goes only through the transition UC12 / UC13. |  |  |

#### UC08 – Assess and decide the club establishment application

| USE CASE-08 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC08 | Use-case Version | 2.0 |
| Use-case Name | Assess and decide the club establishment application |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M02 Club Lifecycle & Governance |  |  |
| Summary | One review session that ends in exactly one of three outcomes — request revision, approve or reject — with the reasoning, the actor and the timestamp on the record. |  |  |
| Goal | Decide the establishment of a club once, transparently, and create the club when approved. |  |  |
| Triggers | A review task from UC07. |  |  |
| Preconditions | The application is Submitted; the caller holds the review permission. |  |  |
| Post Conditions | The application is Revision Requested, Approved or Rejected; on approval a Club exists in Pending Setup with role structure version 1 and the applicant holds a temporary founding leader permission. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the application. |  | System moves the application to Under Review. |
| 2 | Officer checks the club information, the founding members, the proposed role structure, the documents and the version history. |  | System shows all versions side by side with the decision history. |
| 3 | Officer records the assessment note, including any opinion gathered outside the system. |  | System stores the note with the review. |
| 4 | Officer chooses Request revision. |  | System marks the flagged sections (the role structure included), stores the structured comments and the deadline, sets Revision Requested and notifies the applicant. |
| 5 | ICPDP chọn Approve event proposal. |  | System sets Approved, creates exactly one Club in Pending Setup, creates its roles as role structure version 1 (BR56) and grants the applicant a temporary founding leader permission limited to UC09, UC10 and UC23. |
| 6 | Officer chooses Reject and enters a reason. |  | System sets Rejected and creates no Club. |
| 7 |  |  | System writes the audit record and notifies the applicant. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | The routing rules of UC05 require a second level. |  | System escalates the decision inside ICPDP before it takes effect. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The applicant withdraws while the application is under review. System closes the review and marks the application Withdrawn. |  |
| 408 | Request Timeout | The revision deadline passes with no resubmission. Scheduler moves the application to Expired; the applicant may start a new one. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR05 | Actor, timestamp and, where applicable, the reason are stored for every outcome. |  |  |
| BR31 | ICPDP is the only approval authority; the officer never edits the applicant data on their behalf. |  |  |
| BR56 | The structure approved here becomes version 1 of the club role structure. |  |  |

#### UC09 – Configure the club profile and organization structure

| USE CASE-09 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC09 | Use-case Version | 2.0 |
| Use-case Name | Configure the club profile and organization structure |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M02 / M03 Club Lifecycle and Term |  |  |
| Summary | The club completes the operating information of a recognized club and models its internal units — boards and departments. The roles of the club are declared in the establishment application (UC07) and maintained in UC23. |  |  |
| Goal | Give the club a complete operating profile and an explicit internal structure. |  |  |
| Triggers | The club is created in Pending Setup, or its structure changes. |  |  |
| Preconditions | The club exists; the caller is a Club Member holding club.profile.manage (BR54), or holds the temporary founding permission from UC08 while the club is Pending Setup. |  |  |
| Post Conditions | The club profile and structure are current; the club can leave Pending Setup once UC11 confirms its board. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the club profile. |  | System shows the current operating information and structure. |
| 2 | CMB completes or edits the description, contact, charter, channels and operating scope. |  | System validates the editable fields. |
| 3 | CMB defines the internal units — boards and departments. |  | System validates the units against the university template where one applies; the roles attached to a unit are managed in UC23. |
| 4 | CMB saves. |  | System stores the change and writes the audit record. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The club adopts the default units. |  | System applies the university's default units and lets the club edit from there. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | An institutional field is edited. System refuses; those fields belong to ICPDP. |  |
| 409 | Conflict | A unit that still has roles attached is deleted. System refuses until the roles are moved or deactivated in UC23. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| — | No rule of Table III.6 applies; changes are audited under SE-03. |  |  |

#### UC10 – Nominate the club management board

| USE CASE-10 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC10 | Use-case Version | 2.0 |
| Use-case Name | Nominate the club management board |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M03 Leadership & Term |  |  |
| Summary | The Club Leader proposes, seat by seat, the members who will hold the executive board roles of the role structure in force for a term, and submits the nomination for confirmation. |  |  |
| Goal | Propose leadership for a term through a recorded, checkable process. |  |  |
| Triggers | A club is newly approved, a term begins, or a board seat falls vacant. |  |  |
| Preconditions | The club exists; the caller is the Club Leader or holds the temporary founding permission from UC08; the nominees are members (or founding members, for the first board). |  |  |
| Post Conditions | The nomination is Pending Confirmation and an ICPDP task exists. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the board nomination for a term. |  | System lists the executive board roles of the role structure in force (BR56) and the eligible members. |
| 2 | CMB picks a member and a position for each seat. |  | System checks eligibility and any overlapping President term. |
| 3 | CMB submits the nomination. |  | System sets Pending Confirmation and creates the ICPDP task. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | Only some seats are vacant. |  | System accepts a partial nomination and leaves the confirmed seats untouched. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 400 | Bad Request | A nominee is ineligible under the eligibility conditions defined in the policy document. System refuses that seat. |  |
| 409 | Conflict | The nominee already holds an overlapping President term. System refuses unless the policy document allows the overlap. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR06 | No overlapping President in the same period unless the policy document allows it. |  |  |
| BR07 | The eligibility conditions for holding a leadership position are defined in the policy document. |  |  |
| BR56 | The seats to nominate are the executive board roles of the role structure in force. |  |  |

#### UC11 – Confirm the management board

| USE CASE-11 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC11 | Use-case Version | 2.0 |
| Use-case Name | Confirm the management board |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M03 Leadership & Term |  |  |
| Summary | ICPDP confirms the nominated board, which activates the term, grants the matching permissions and lets a founding club leave Pending Setup. |  |  |
| Goal | Grant management authority to a named board for a named term. |  |  |
| Triggers | A nomination task from UC10. |  |  |
| Preconditions | The nomination is Pending Confirmation. |  |  |
| Post Conditions | The board is active for the term, permissions are in force, and the club is Active if this was its founding board. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the nomination. |  | System shows the eligibility check, conflicts of interest and the term dates. |
| 2 | Officer approves or rejects, with a reason where policy requires one. |  | System records the decision. |
| 3 |  |  | System activates the board, creates or activates the ClubTerm, grants the permissions of each confirmed board role and records the holders in the executive board history (BR56). |
| 4 |  |  | System revokes the temporary founding leader permission granted in UC08 and moves a founding club from Pending Setup to Active. |
| 5 |  |  | System audits the decision and notifies the club. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | Only some seats are acceptable. |  | System confirms the individual seats and returns the others for re-nomination. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The membership of a nominee ended between nomination and confirmation. System returns that seat to UC10. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR05 | Actor, timestamp and reason are stored for the confirmation. |  |  |
| BR47 | Permissions come from this confirmation, not from UC03, and expire with the term. |  |  |

#### UC12 – Plan the leadership transition

| USE CASE-12 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC12 | Use-case Version | 2.0 |
| Use-case Name | Plan the leadership transition |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M03 Leadership & Term |  |  |
| Summary | The Club Leader prepares the handover: the new term, the holder of every executive board role, any change to the list of executive board roles, and the outstanding events, budgets and reports the club must carry across the boundary. |  |  |
| Goal | Prepare a handover that carries its obligations instead of dropping them. |  |  |
| Triggers | The term is approaching its end. |  |  |
| Preconditions | An active term exists. |  |  |
| Post Conditions | The transition plan is Pending Confirmation and an ICPDP task exists. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the transition plan. |  | System preloads the outstanding obligations from the event, finance and reporting modules. |
| 2 | Club Leader names the holder of every executive board role for the new term and may add or remove executive board roles. |  | System validates that the candidates are members in good standing and that the President role is kept. |
| 3 | CMB completes the handover list of assets and responsibilities. |  | System checks that every listed obligation has a named owner. |
| 4 | CMB submits the plan. |  | System sets Pending Confirmation and notifies ICPDP. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | The board must hand over before the term ends. |  | System accepts an early transition with a stated reason. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 400 | Bad Request | An obligation has no owner in the new board. System refuses the submission until one is named. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR08 | New permissions take effect only when the leadership transition is confirmed. |  |  |
| BR55 | The club permission catalogue is fixed; the four leader-reserved permissions are never granted to a role. The initial role structure is reviewed by ICPDP with the establishment application (UC07 / UC08); afterwards the Club Leader edits it in UC23 without ICPDP confirmation, except executive board roles: their holders come only from UC10 / UC11 / UC13, and adding or removing one goes only through the transition UC12 / UC13. |  |  |

#### UC13 – Confirm the leadership transition

| USE CASE-13 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC13 | Use-case Version | 2.0 |
| Use-case Name | Confirm the leadership transition |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M03 Leadership & Term |  |  |
| Summary | ICPDP approves the handover, which closes the old term, activates the new one and moves the permissions across in a single audited step. |  |  |
| Goal | Transfer authority without losing accountability. |  |  |
| Triggers | A transition task from UC12. |  |  |
| Preconditions | The transition plan is Pending Confirmation. |  |  |
| Post Conditions | The new term is active, the old term is closed and readable, and permissions reflect the new board. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer reviews the plan and the outstanding obligations. |  | System shows the plan beside the obligations it carries. |
| 2 | Officer approves the plan. |  | System closes the old term and activates the new one. |
| 3 |  |  | System revokes the previous permissions, grants the new ones, applies any change to the executive board roles as a new role structure version and persists the executive board history (BR56). |
| 4 |  |  | System audits the transfer and notifies both boards. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The officer approves with follow-up conditions. |  | System flags the obligations and shows them on the new board's dashboard (UC02). |
| 2b.1 | The officer returns the plan. |  | System sends the plan back to UC12 with the reason recorded. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The club is Suspended. System holds the transition until UC15 reactivates the club. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR08 | New permissions take effect only once the transition is confirmed. |  |  |
| BR05 | The transfer is audited with actor, timestamp and reason. |  |  |
| BR56 | A change to the executive board roles becomes a new role structure version when the transition is confirmed. |  |  |

#### UC14 – Request club activity suspension

| USE CASE-14 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC14 | Use-case Version | 2.0 |
| Use-case Name | Request club activity suspension |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Leader |  |  |
| Module | M02 Club Lifecycle & Governance |  |  |
| Summary | The board asks ICPDP to pause the club formally, stating the reason, the period and how the outstanding obligations will be handled. |  |  |
| Goal | Let a club pause legitimately instead of going quiet. |  |  |
| Triggers | The club cannot operate for a period. |  |  |
| Preconditions | The club is Active. |  |  |
| Post Conditions | The request awaits the decision in UC15. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the suspension request. |  | System shows the obligations that fall inside the requested period. |
| 2 | CMB states the reason, the expected duration and the recovery plan. |  | System validates the period against the academic calendar. |
| 3 | CMB submits the request. |  | System creates the ICPDP task and notifies the officer. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The board wants to complete the request later. |  | System saves the request as a draft. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 200 | Warning | An approved future event or booking exists. System warns and lists them: if UC15 approves the suspension they are cancelled automatically (UC28 A1, UC47 A1); the board confirms and submits. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR09 | A Suspended club opens no new recruitment campaign. |  |  |
| BR10 | A Suspended club submits no new event proposal. |  |  |

#### UC15 – Suspend, reactivate or dissolve a club

| USE CASE-15 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC15 | Use-case Version | 2.0 |
| Use-case Name | Suspend, reactivate or dissolve a club |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M02 Club Lifecycle & Governance |  |  |
| Summary | The officer controls the club lifecycle from one place. Suspension takes effect at once; dissolution is scheduled — the club finishes the current semester, spends the next one in Dissolving, and is archived at its end. |  |  |
| Goal | Control the club lifecycle with the reason on the record and without orphaning work in progress. |  |  |
| Triggers | A request (UC14), inactivity, a case outcome (UC40), or policy. |  |  |
| Preconditions | The club exists; the caller holds the lifecycle permission. |  |  |
| Post Conditions | The club is Suspended or Active, or carries a dissolution effective next semester and ends Dissolved; cancelled events and bookings have their slots freed as a system cascade. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the club. |  | System shows the state, the outstanding obligations and the history. |
| 2 | Officer chooses Suspend and enters a reason. |  | System sets Suspended, blocks new campaigns, event proposals and bookings, cancels undecided proposals and cancels approved future events and bookings through UC28 and UC47. |
| 3 | Officer chooses Reactivate and enters a reason. |  | System returns the club to Active with its history intact. |
| 4 | Officer chooses Dissolve and enters a reason. |  | System records the decision with its effective semester and cancels at once anything that would end after that semester. |
| 5 |  |  | Scheduler moves the club to Dissolving at the start of the next semester: nothing new is created and CMB keeps access only to close outstanding work. |
| 6 |  |  | Scheduler closes everything still open at the end of that semester, archives the governance history, revokes management access and sets Dissolved. |
| 7 |  |  | System audits the decision and notifies the club. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The decision is the corrective action of a compliance case. |  | System links the lifecycle decision to the case in UC40. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Dissolution is decided while a budget is unreconciled. System warns the officer; the reconciliation is due before the end of the Dissolving semester. |  |
| 500 | Internal Error | Part of the closing step fails. System leaves the club in Dissolving and alerts ICPDP. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR44 | An event starts and ends within one semester of the academic calendar. |  |  |
| BR45 | Once a dissolution is recorded, no event, proposal or booking of that club may end after its Dissolving semester. |  |  |

#### UC16 – Create and publish a recruitment campaign

| USE CASE-16 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC16 | Use-case Version | 2.0 |
| Use-case Name | Create and publish a recruitment campaign |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | The club defines the positions, criteria, application window, capacity, selection steps and application form, then publishes the campaign so students can find it in UC06. |  |  |
| Goal | Recruit members through one linked process instead of a standalone form. |  |  |
| Triggers | The club needs members for a term or a department. |  |  |
| Preconditions | The club is Active; the caller holds the recruitment permission. |  |  |
| Post Conditions | The campaign is Published and accepts applications inside its window. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB creates the campaign and states the positions and criteria. |  | System validates the identity of the campaign. |
| 2 | CMB sets the application window and the capacity. |  | System validates the window against the academic calendar policy of UC04. |
| 3 | CMB defines the selection steps and the application form. |  | System stores the form schema and the rubric. |
| 4 | CMB publishes. |  | System sets Published and lists the campaign in UC06. |
| 5 |  |  | Scheduler opens the window (Accepting Applications) and closes it (Screening) at the configured times. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | The campaign is not ready. |  | System saves it as Draft and publishes it later. |
| 4b.1 | The club cancels a published campaign. |  | System cancels it when no application exists, or closes it and notifies the applicants when applications exist. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | The club is Suspended or Dissolving. System refuses creation and publication. |  |
| 409 | Conflict | An overlapping campaign for the same positions exists. System warns the member, who confirms or merges. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR01 | Only an Active club may create a recruitment campaign. |  |  |
| BR11 | A campaign accepts applications only inside its application window. |  |  |

#### UC17 – Submit a club membership application

| USE CASE-17 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC17 | Use-case Version | 2.0 |
| Use-case Name | Submit a club membership application |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Student |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | The student picks an open campaign, fills in its form, attaches what the campaign asks for and submits; the application is linked to the membership it may lead to. |  |  |
| Goal | Apply to a club through a channel that is linked to the membership it leads to. |  |  |
| Triggers | The student finds an open campaign in UC06. |  |  |
| Preconditions | The campaign is inside its application window; the student is eligible. |  |  |
| Post Conditions | The application is Submitted, visible to the club and trackable by the student in UC02. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student picks a campaign. |  | System shows the positions, criteria and form. |
| 2 | Student fills in the form and attaches the requested files. |  | System validates the required fields. |
| 3 | Student submits. |  | System validates eligibility, the application window and duplication, then sets Submitted. |
| 4 |  |  | System notifies the club and shows the application in the student dashboard. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The student is not ready. |  | System saves the application as Draft to be completed before the window closes. |
| 3a.1 | The student withdraws an undecided application. |  | System sets the application to Withdrawn. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | The window has closed. System refuses the submission. |  |
| 409 | Conflict | The student already applied to this campaign, or already holds an active membership of this club. System refuses the submission. |  |
| 403 | Forbidden | The membership of this student in this club is Banned. System refuses the application. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR12 | A student may not submit a duplicate application to the same campaign. |  |  |
| BR46 | A student whose membership of a club is Banned may not apply to that club again. |  |  |

#### UC18 – Screen and decide membership applications

| USE CASE-18 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC18 | Use-case Version | 2.0 |
| Use-case Name | Screen and decide membership applications |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | One session takes a campaign's applications from Submitted through screening and shortlisting to a decision of Accepted, Rejected or Waitlisted, with the reasoning kept. |  |  |
| Goal | Decide a whole campaign consistently, in one place, with a record of why. |  |  |
| Triggers | The application window closes, or applications accumulate. |  |  |
| Preconditions | The campaign has applications; the caller holds the recruitment permission. |  |  |
| Post Conditions | Every application carries a decision; the accepted ones are eligible for UC20. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens and filters the applications of the campaign. |  | System lists the applications with their state. |
| 2 | CMB reviews an application against the criteria. |  | System moves the application to Screening. |
| 3 | CMB shortlists or rejects it. |  | System records the outcome and the reason where policy requires one. |
| 4 | CMB attaches an evaluation for a shortlisted candidate (UC19). |  | System shows the aggregate score on the application. |
| 5 | CMB decides Accepted, Rejected or Waitlisted. |  | System records the decision, notifies the candidate and shows it in their dashboard. |
| 6 |  |  | System moves the campaign to Completed when every application is decided. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | Several applications share one outcome. |  | System applies a bulk reject or bulk shortlist with one shared reason. |
| 5a.1 | A place frees up after the decisions. |  | System lets the club accept a waitlisted candidate. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Acceptances would exceed the campaign capacity. System blocks the surplus and offers the waitlist. |  |
| 410 | Gone | The candidate withdrew the application. System closes it without a decision. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR11 | Only applications received inside the window are screened. |  |  |
| BR05 | Every decision stores the actor, the timestamp and the reason where policy requires one. |  |  |

#### UC19 – Record candidate evaluation

| USE CASE-19 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC19 | Use-case Version | 2.0 |
| Use-case Name | Record candidate evaluation |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Leader |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | A reviewer scores a shortlisted candidate against the rubric configured for the campaign and adds a comment; the evaluation becomes immutable once the decision is taken. |  |  |
| Goal | Make the selection defensible with a structured assessment. |  |  |
| Triggers | A shortlisted candidate is interviewed or tested. |  |  |
| Preconditions | The application is Shortlisted. |  |  |
| Post Conditions | The evaluation is attached to the application and feeds the decision in UC18. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Reviewer opens the shortlisted application. |  | System shows the rubric configured for the campaign. |
| 2 | Reviewer scores each criterion and adds a comment. |  | System validates the score range. |
| 3 | Reviewer saves. |  | System stores the evaluation against the application and the reviewer and shows the aggregate in UC18. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | Several reviewers assess the same candidate. |  | System files one evaluation per reviewer and shows the spread. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 404 | Not Found | The campaign defines no rubric. System records a free-text assessment instead. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR05 | The evaluation is attributable to its reviewer and becomes immutable once the decision is taken. |  |  |

#### UC20 – Onboard accepted candidates

| USE CASE-20 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC20 | Use-case Version | 2.0 |
| Use-case Name | Onboard accepted candidates |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | Confirming an acceptance creates the ClubMembership with the default Members role and a join date, and gives the new member access to the member workspace. |  |  |
| Goal | Turn an acceptance into a real membership record with no duplicate data entry. |  |  |
| Triggers | The club confirms the acceptance of an accepted candidate. |  |  |
| Preconditions | The application is Accepted. |  |  |
| Post Conditions | An active ClubMembership exists and the roster count changes. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the accepted candidates of the campaign. |  | System lists them with their decision. |
| 2 | CMB confirms the acceptance and sets the join date and department. |  | System creates the ClubMembership in Active state and gives the member the default Members role (BR56). |
| 3 |  |  | System moves the application to Onboarded and grants access to UC24. |
| 4 |  |  | System notifies the new member and updates the roster count. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | An authorized member onboards someone without a campaign. |  | System creates the membership with the reason recorded. |
| 2b.1 | The candidate informs the club that they decline; CMB records it. |  | System moves the application to Declined (final); the free place can be filled by promoting a waitlisted candidate (UC18). |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | An active membership already exists for that student and club. System refuses the creation. |  |
| 403 | Forbidden | The membership of this student in this club is Banned. System refuses onboarding, including manual onboarding. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR13 | A membership is created only from an accepted candidate or an authorized manual onboarding. |  |  |
| BR46 | A Banned student is never onboarded into that club again. |  |  |
| BR56 | Every member holds the default Members role from onboarding. |  |  |

#### UC21 – Manage membership status

| USE CASE-21 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC21 | Use-case Version | 2.0 |
| Use-case Name | Manage membership status |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | The club keeps the roster true: Active and Inactive are reversible, Left and Banned are final, every change carries an effective date and a ban always carries a reason. |  |  |
| Goal | Keep the roster true at any point in time, including ending a membership. |  |  |
| Triggers | A semester begins, a member stops participating, is forced out, or asked to leave (UC22). |  |  |
| Preconditions | The membership exists; the caller holds the membership permission. |  |  |
| Post Conditions | The membership carries the new status with its effective date, and the history is readable. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the roster. |  | System lists the memberships with their state and history. |
| 2 | CMB changes a membership between Active and Inactive with an effective date. |  | System applies the change and audits it. |
| 3 | CMB sets Banned with a mandatory reason. |  | System ends the membership permanently and records the reason and the actor. |
| 4 |  |  | System revokes any position held (UC23) and notifies the affected member. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | A withdrawal was requested in UC22. |  | System moves the membership to Left and links it to the request. |
| 2b.1 | A new semester starts. |  | System moves every unconfirmed Active membership to Inactive and every confirmed Inactive one to Active, effective from the semester start. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The member holds a confirmed board position. System refuses Inactive, Left or Banned until UC10/UC11 replaces them. |  |
| 409 | Conflict | A backdated effective date would change an already finalized attendance or evaluation. System refuses the date. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR46 | Left and Banned are final; a Banned student cannot rejoin that club. |  |  |
| BR19 | A change that would alter finalized data requires the special role and is audited. |  |  |
| BR52 | A member holding a confirmed board seat must be replaced through UC10/UC11 before their membership can end. |  |  |

#### UC22 – Request to leave a club

| USE CASE-22 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC22 | Use-case Version | 2.0 |
| Use-case Name | Request to leave a club |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Member |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | The member files a withdrawal request with a reason and a requested date; the club executes it in UC21, so the student initiates and the club records. |  |  |
| Goal | Let a member end their membership on the record instead of disappearing. |  |  |
| Triggers | The member no longer wants to take part. |  |  |
| Preconditions | An Active or Inactive membership. |  |  |
| Post Conditions | A withdrawal request is pending; the membership changes only in UC21. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student opens the membership in the member workspace. |  | System shows the membership record and the withdrawal action. |
| 2 | Student requests withdrawal with a reason and a date. |  | System records the request and notifies the club. |
| 3 |  |  | System shows the pending request in the student dashboard (UC02). |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The student changes their mind before the club executes it. |  | System cancels the pending request. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The student holds a confirmed board position. System accepts the request but applies it only once UC10/UC11 replaces them. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR52 | A member holding a confirmed board seat must be replaced through UC10/UC11 before their membership can end. |  |  |
| BR05 | Every approval or rejection stores the actor, the timestamp and, where applicable, the reason. |  |  |

#### UC23 – Manage club roles and permissions

| USE CASE-23 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC23 | Use-case Version | 2.0 |
| Use-case Name | Manage club roles and permissions |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M03 / M04 Leadership and Membership |  |  |
| Summary | The Club Leader maintains the role structure approved with the establishment application: creates roles, ticks their permissions from the fixed catalogue and assigns members; every change creates a new structure version that ICPDP can read. |  |  |
| Goal | Let the club president organize the club: define roles, decide what each role may do and give roles to members. |  |  |
| Triggers | The club needs to hand work to members (treasurer, event lead, …) or to change what a role may do. |  |  |
| Preconditions | The caller is the Club Leader of the club (BR47); the club is Active, or Pending Setup with the founding applicant's temporary seat. |  |  |
| Post Conditions | A new role structure version is stored; members holding a role have exactly its permissions; every change has an audit record. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | The Club Leader opens the roles of the club. |  | System lists the roles, their permissions and their holders. |
| 2 | The Club Leader creates or edits a role: name, description, unit, single or multiple holders. |  | System validates the role and saves it as a new role structure version (BR56). |
| 3 | The Club Leader ticks the permissions of the role. |  | System shows the fixed permission catalogue without the leader-reserved permissions, saves the selection as a new role structure version and audits it (BR55, BR56). |
| 4 | The Club Leader assigns one or more Active members to the role, optionally for a period. |  | System applies the permissions at once, audits the assignment, notifies the members and shows the role in UC24. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The club was just approved. |  | System starts from role structure version 1 approved with the application in UC08, including the fixed President role and the default Members role. |
| 2b.1 | The role is a board seat (for example Vice president). |  | The Club Leader configures its permissions here, but its holders come only from UC10 / UC11, never from this use case. |
| 2c.1 | The Club Leader adds, removes or re-flags an executive board role during a running term. |  | System refuses the change here; it goes through the transition plan (UC12 / UC13) or is recorded for the next term (BR55). |
| 3a.1 | The Club Leader changes the permissions of a role that has holders. |  | System applies the change at once to every holder and audits it before and after. |
| 4a.1 | The Club Leader revokes a role from a member. |  | System removes the permissions at once, audits the revocation and notifies the member. |
| 1a.1 | The Club Leader opens the structure history. |  | System lists every role structure version with its date, author and changes, and the executive board holders by term. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The member is not Active. System refuses the assignment. |  |
| 409 | Conflict | The position is single-holder and already occupied. System refuses the second holder. |  |
| 403 | Forbidden | A leader-reserved permission is selected for a role, or the caller is not the Club Leader. System refuses the change (BR55). |  |
| 409 | Conflict | The role still has holders or is a confirmed board seat. System refuses to deactivate it until the holders are revoked or replaced through UC10 / UC11. |  |
| 409 | Conflict | The President or Members role is deleted, or the Members role is assigned by hand. System refuses; Members is given automatically in UC20. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR47 | Club permissions come only from a position in the active term of that club: the confirmed President seat (UC11 / UC13) makes the Club Leader, with every club permission; the founding applicant's temporary seat (UC08) gives the leader permissions for UC09, UC10 and UC23 only while the club is Pending Setup; another confirmed board seat or a role assigned in UC23 gives exactly the permissions of that role. UC03 never grants club permissions. |  |  |
| BR49 | A user sees and acts only on clubs where they hold a membership or a position in the active term; ICPDP sees every club. |  |  |
| BR54 | Every club operating use case checks that the caller holds the matching permission in that club; a member holding several roles has the union of their permissions, and the Club Leader has every club permission. |  |  |
| BR55 | The club permission catalogue is fixed; the four leader-reserved permissions are never granted to a role. The initial role structure is reviewed by ICPDP with the establishment application (UC07 / UC08); afterwards the Club Leader edits it in UC23 without ICPDP confirmation, except executive board roles: their holders come only from UC10 / UC11 / UC13, and adding or removing one goes only through the transition UC12 / UC13. |  |  |
| BR56 | The role structure is versioned; President and Members are fixed roles; ICPDP reads every version and the board history by term. |  |  |

#### UC24 – Use my member workspace

| USE CASE-24 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC24 | Use-case Version | 2.0 |
| Use-case Name | Use my member workspace |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Member |  |  |
| Module | M04 Recruitment & Membership |  |  |
| Summary | A member sees their membership record and position, the roster and board, the upcoming events with their registration state, their attendance history and their outstanding obligations. |  |  |
| Goal | Give membership a reason to exist inside the system. |  |  |
| Triggers | The member opens a club they belong to. |  |  |
| Preconditions | An Active or Inactive membership in that club. |  |  |
| Post Conditions | None; the screen is read-only and introduces no new data. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student opens a club where they hold a membership. |  | System shows the membership record and position; an Inactive membership is marked as inactive this semester and keeps the link to UC22. |
| 2 |  |  | System shows the club roster and board. |
| 3 |  |  | System shows the upcoming events with the registration state of the caller and their attendance history. |
| 4 |  |  | System shows the outstanding obligations: feedback not yet submitted and any pending withdrawal. |
| 5 | Student follows a link. |  | System navigates to UC29, UC31, UC48 or UC22 as a standalone use case. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | The student belongs to several clubs. |  | System lets the student switch between them. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | The membership ends (Left or Banned). System drops access back to the public view of UC06. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR37 | Feedback the member submitted is never editable from here. |  |  |
| BR49 | A user sees and acts only on clubs where they hold a membership or a position in the active term; ICPDP sees every club. |  |  |

#### UC25 – Submit an event proposal

| USE CASE-25 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC25 | Use-case Version | 2.0 |
| Use-case Name | Submit an event proposal |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M05 Event & Activity |  |  |
| Summary | The club submits an event proposal; the system evaluates the event conflict rule. Hall, outdoor, stage or equipment requests need a separate ICPDP decision in UC46 and may be linked to the proposal; classroom (ROOM) bookings cannot be attached. |  |  |
| Goal | Request permission to hold an event through one traceable workflow. |  |  |
| Triggers | The club plans an activity. |  |  |
| Preconditions | The club is Active and the caller holds the event permission. |  |  |
| Post Conditions | The proposal is Pending Approval with an immutable revision and a review task; an internal event recorded under BR53 is Approved and visible to the ICPDP. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB chooses the scope (Public or Internal) and enters the objective, time, venue, audience, capacity, plan, risk category, facility needs and, when money is needed, the budget section: budget lines (category, amount, purpose, expected expenses) and the requested total. |  | System validates completeness and the minimum lead time defined in the policy document. |
| 2 |  |  | System evaluates the conflict rule and shows No Conflict, Warning or Blocking Conflict, storing the analysis with the proposal. |
| 3 | CMB needs a hall, outdoor area, stage or equipment for the event. |  | CMB requests it through UC45 and may link the request to the same-club proposal; changing links also requires club.booking.manage. Classroom (ROOM) bookings cannot be attached; classrooms are allocated by ICPDP in UC58. |
| 4 | CMB submits. |  | System sets Pending Approval, creates the revision and creates the ICPDP review task. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | The proposal is not ready. |  | System saves it as Draft. |
| 4b.1 | Từ Revision Requested, Club Leader bổ sung theo nhận xét ICPDP rồi nộp lại. |  | Tạo phiên bản mới → Pending Approval; giữ lịch sử để ICPDP thẩm định lại. |
| 1a.1 | The activity repeats. |  | System accepts a series as one proposal with its occurrences listed. |
| 4c.1 | The event is Internal (members only) and has no budget section. |  | System records the event directly as Approved without a review task and lists it on the ICPDP dashboard (BR53). Linked facility requests still require a UC46 decision, even for an Internal event without a budget. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | A blocking conflict exists while policy forbids overlap. System refuses the submission. |  |
| 403 | Forbidden | A mandatory obligation (report, settlement or refund) is overdue and enforcement is on, or the club is Suspended. System refuses the submission and names the obligation. |  |
| 400 | Bad Request | The event does not start and end within one semester, or it would end after the Dissolving semester of a dissolving club. System refuses the submission. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR15 | An overlap in time on the same property where an approved event or booking blocks it yields a Blocking Conflict; a soft overlap yields a Warning. |  |  |
| BR22 | A budget exists only as the budget section of an event proposal and is decided with it in UC26; there is no budget outside an event. |  |  |
| BR44 | An event starts and ends within one semester; BR45 forbids an event ending after the Dissolving semester. |  |  |
| BR53 | An Internal event with no budget section is recorded, not reviewed: it goes straight to Approved, is audited, is visible to the ICPDP, needs no post-event report and closes when attendance is finalized. |  |  |

#### UC26 – Assess and decide the event proposal

| USE CASE-26 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC26 | Use-case Version | 2.0 |
| Use-case Name | Assess and decide the event proposal |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M05 Event & Activity |  |  |
| Summary | ICPDP thẩm định báo cáo đề xuất và ngân sách, theo dõi và cập nhật trạng thái bản báo cáo đề xuất tổ chức sự kiện; khi thiếu, yêu cầu CLB bổ sung kèm danh sách phần thiếu và nhận xét. Booking do UC46 quyết định riêng; phòng học phân qua UC58. |  |  |
| Goal | Decide an event once, with the reasoning of the university on the record. |  |  |
| Triggers | A review task from UC25. |  |  |
| Preconditions | The proposal is Pending Approval. |  |  |
| Post Conditions | The proposal is Revision Requested, Approved or Rejected; only an approved event can be published in UC27. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the proposal. |  | System moves it to Under Review. |
| 2 | Officer reviews compliance, venue, time, the budget section (eligibility, remaining allocation, duplication), risk category, overdue obligations and the attached booking request. |  | System shows the conflict result and the obligation status of the club. |
| 3 | Officer records the review note, including any Facility, Security or Finance opinion gathered outside the system. |  | System stores the note. |
| 4 | ICPDP chọn Reject event proposal để trả hồ sơ; bắt buộc yêu cầu bổ sung và ghi rõ phần thiếu, nhận xét hướng dẫn, hạn bổ sung theo chính sách. |  | Chuyển Revision Requested, lưu phản hồi theo phiên bản, người xử lý và thời điểm; thông báo trạng thái, phần thiếu và nhận xét cho Club Leader. |
| 5 | ICPDP chọn Approve event proposal. |  | System sets Approved; for a proposal with a budget section it stores the approved amount and creates the event budget in Approved. Any attached booking is not approved here. |
| 6 | ICPDP từ chối hẳn hồ sơ kèm lý do. |  | System sets Rejected. |
| 7 |  |  | System audits the decision and notifies the club. |
| 8 | ICPDP theo dõi và cập nhật trạng thái bản báo cáo đề xuất tổ chức sự kiện của CLB. |  | Hiển thị Pending Approval, Under Review, Revision Requested, Approved, Rejected và Expired/Cancelled khi phát sinh; kèm phiên bản hiện tại, lịch sử xử lý, nhận xét và hạn bổ sung. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | CLB bổ sung theo nhận xét rồi nộp phiên bản mới qua UC25 A2. |  | Đưa về Pending Approval; ICPDP mở lại sang Under Review, đối chiếu nội dung bổ sung với nhận xét cũ và quyết định lại. Giữ nguyên lịch sử, không tạo cấp duyệt mới. |
| 5a.1 | The approval carries conditions. |  | System stores the conditions, which are checked again in UC34. |
| 5b.1 | Policy allows a reduced amount. |  | System stores an approved amount lower than the requested total, with the reason. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The club is suspended or dissolved between submission and decision. System cancels the proposal through UC15. |  |
| 408 | Request Timeout | The revision deadline passes. Scheduler moves the proposal to Expired and the club must submit a new one. |  |
| 400 | Bad Request | Từ chối yêu cầu bổ sung khi chưa chỉ rõ nội dung còn thiếu hoặc nhận xét rỗng; giữ nguyên trạng thái. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR14 | An event becomes public only once it is Approved and published (UC27). |  |  |
| BR16 | ICPDP là cấp duyệt duy nhất; một officer ra quyết định, không tạo thêm cấp duyệt theo rủi ro, quy mô hoặc ngân sách (BR16, BR31). |  |  |
| BR22 | The budget is decided with the proposal; the approved amount may be lower than the requested total where policy allows. |  |  |

#### UC27 – Publish the event and open registration

| USE CASE-27 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC27 | Use-case Version | 2.0 |
| Use-case Name | Publish the event and open registration |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M05 Event & Activity |  |  |
| Summary | The club sets the registration window, audience scope and public details of an approved event and publishes it; the event becomes Upcoming and visible to its audience. |  |  |
| Goal | Let the audience see the event and take part in it. |  |  |
| Triggers | The event is approved. |  |  |
| Preconditions | The event is Approved. |  |  |
| Post Conditions | The event is Upcoming and publicly visible to its audience scope. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the approved event. |  | System shows the approved proposal and the publication fields. |
| 2 | CMB sets the registration window, the audience scope, the capacity and the public details. |  | System validates the window against the event times. |
| 3 | CMB publishes. |  | System sets Upcoming and lists the event in UC06 and UC24. |
| 4 |  |  | Scheduler moves the event to Ongoing at its start time and Completed at its end time. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The event is for members only. |  | System limits the audience scope to club members and shows it only in UC24. |
| 2b.1 | The event needs no registration. |  | System publishes it without a registration window; check-in still applies. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | The event is not Approved. System refuses publication. |  |
| 400 | Bad Request | The registration window ends after the event starts. System refuses the window. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR14 | Only an Approved event can be published. |  |  |
| BR50 | Registration Open and Registration Closed are derived from the registration window set in UC27, never stored as event states. |  |  |

#### UC28 – Cancel or reschedule an event

| USE CASE-28 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC28 | Use-case Version | 2.0 |
| Use-case Name | Cancel or reschedule an event |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M05 Event & Activity |  |  |
| Summary | The club cancels or reschedules an approved event with a reason; the linked booking is released or updated, registrants are notified and the report and budget obligations are recomputed. |  |  |
| Goal | Change an approved event without losing its trail or leaking a booked room. |  |  |
| Triggers | The club cannot hold the event as approved. |  |  |
| Preconditions | The event is Approved, Upcoming or Ongoing. |  |  |
| Post Conditions | The event is Cancelled, or rescheduled with its booking and registrants updated; the reason is audited. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the event and chooses Cancel or Reschedule. |  | System asks for a reason. |
| 2 | CMB enters the reason and, for a reschedule, the new time and venue. |  | System re-evaluates the conflict rule and returns the event to UC26 where policy requires a fresh decision. |
| 3 |  |  | System updates or releases the linked property booking through UC47. |
| 4 |  |  | System notifies every registrant and recomputes the report and budget obligations. |
| 5 |  |  | System audits the reason and the resulting state. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | A lifecycle decision forces the cancellation. |  | System cancels the event as a consequence of UC15 or UC40, records that decision as the reason, links to it and still releases the booking and notifies registrants. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The event already has finalized attendance. System refuses the cancellation; the event is closed through UC33 and UC34 instead. |  |
| 200 | Recorded | The cancellation falls inside the notice period defined in the policy document. System records it as a compliance signal for UC40. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR35 | Cancelling an event releases its approved booking. |  |  |
| BR15 | A reschedule is re-evaluated against the conflict rule before it is accepted. |  |  |

#### UC29 – Register for an event

| USE CASE-29 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC29 | Use-case Version | 2.0 |
| Use-case Name | Register for an event |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Student |  |  |
| Module | M06 Registration & Attendance |  |  |
| Summary | The student registers against the event record itself; the system validates the window, the audience scope, duplication and capacity in a single guarded write. |  |  |
| Goal | Record participants against the event itself, not in a separate form. |  |  |
| Triggers | The student finds a published event in UC06 or UC24. |  |  |
| Preconditions | The event is Upcoming and inside its registration window. |  |  |
| Post Conditions | A registration exists in Confirmed or Waitlisted state. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student opens the event and chooses to register. |  | System shows the registration form of the event. |
| 2 | Student completes the form and submits. |  | System validates the window, the audience scope, duplication and the remaining capacity. |
| 3 |  |  | System creates the registration as Confirmed in one guarded atomic write. |
| 4 |  |  | System confirms to the student and shows the registration in UC02 and UC24. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The event is full and a waitlist is enabled. |  | System creates the registration as Waitlisted; promotion is handled in UC30. |
| 4a.1 | The student cancels before the event starts. |  | System frees the place and, where a waitlist exists, triggers promotion. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | The window has closed, or the student is outside the audience scope. System refuses the registration. |  |
| 409 | Conflict | Capacity is reached and no waitlist exists. System closes registration and tells the student. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR17 | Confirmed registrations never exceed capacity unless policy allows overbooking. |  |  |
| BR48 | A student holds at most one registration per event. |  |  |
| BR50 | Registration Open and Registration Closed are derived from the registration window set in UC27, never stored as event states. |  |  |

#### UC30 – Manage capacity and the waitlist

| USE CASE-30 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC30 | Use-case Version | 2.0 |
| Use-case Name | Manage capacity and the waitlist |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Member |  |  |
| Module | M06 Registration & Attendance |  |  |
| Summary | The club adjusts the capacity or promotes a waitlisted student; promotion follows the policy defined in the policy document and the waitlist order is preserved. |  |  |
| Goal | Fill the room when registrations churn, without unrecorded manual preference. |  |  |
| Triggers | A place frees up, or the club changes the capacity. |  |  |
| Preconditions | The event is Upcoming, inside its registration window, and has a waitlist. |  |  |
| Post Conditions | The confirmed list matches the capacity and the waitlist order is preserved. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the event's registration list. |  | System shows the confirmed count, the capacity and the waitlist order. |
| 2 | CMB adjusts the capacity or promotes a waitlisted student. |  | System applies the promotion policy defined in the policy document. |
| 3 |  |  | System notifies everyone affected. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | A confirmed registration is cancelled. |  | System promotes the first waitlisted student automatically. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The capacity is reduced below the confirmed count. System refuses and names the registrations that would have to be cancelled. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR17 | Capacity is the hard cap unless policy allows overbooking. |  |  |
| BR05 | Every approval or rejection stores the actor, the timestamp and, where applicable, the reason. |  |  |

#### UC31 – Check in to an event

| USE CASE-31 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC31 | Use-case Version | 2.0 |
| Use-case Name | Check in to an event |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Student (supporting actor: CMB) |  |  |
| Module | M06 Registration & Attendance |  |  |
| Summary | The participant presents or scans the event code at the venue; the system verifies the registration and the time window, creates exactly one attendance record and opens the feedback window for that participant. |  |  |
| Goal | Prove attendance at the event where it happens. |  |  |
| Triggers | The participant arrives at the venue. |  |  |
| Preconditions | The event is Ongoing or inside the check-in window defined in the policy document; the student holds a confirmed registration, or the event is open-attendance. |  |  |
| Post Conditions | Exactly one attendance record exists for that participant and event, and their feedback window is open. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student opens the event and scans or enters the check-in code. |  | System verifies the registration and the check-in time window. |
| 2 |  |  | System creates the timestamped attendance record. |
| 3 |  |  | System opens the feedback window for that participant. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | The participant cannot scan. |  | A CMB member with the permission checks the participant in by lookup, and the record stores who performed it. |
| 1b.1 | An unregistered student arrives at an event that allows walk-ins. |  | System creates the registration alongside the attendance record. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Duplicate check-in. System creates no second record and the first one stands. |  |
| 403 | Forbidden | The check-in is outside the window, or there is no registration for a registration-only event. System refuses; a reasoned manual check-in is the only route. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR18 | One official attendance record per participant per event. |  |  |
| BR36 | The feedback window opens at the check-in of that participant and closes at the configured offset after the event ends. |  |  |

#### UC32 – Finalize event attendance

| USE CASE-32 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC32 | Use-case Version | 2.0 |
| Use-case Name | Finalize event attendance |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Member |  |  |
| Module | M06 Registration & Attendance |  |  |
| Summary | The club reviews the abnormal check-ins, corrects or confirms each one with a reason, and locks the dataset that the post-event report and the evaluation rely on. |  |  |
| Goal | Produce the official attendance dataset. |  |  |
| Triggers | The event has ended. |  |  |
| Preconditions | The event is Completed; attendance is not yet finalized. |  |  |
| Post Conditions | The official attendance dataset is locked and becomes the input of UC33 and UC42. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the event's attendance list. |  | System flags the abnormal records: no-shows, walk-ins, manual check-ins and out-of-window entries. |
| 2 | CMB corrects or confirms each flagged record with a reason. |  | System records each correction with its reason. |
| 3 | CMB finalizes. |  | System locks the dataset and refuses further changes. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | A correction is needed after finalization. |  | A holder of the special role unlocks the dataset with a reason and the unlock is audited. |
| 3b.1 | The event is an internal event recorded under BR53. |  | System moves the event from Completed to Closed at finalization; no post-event report is required and the locked dataset is the activity record the ICPDP sees on the dashboard. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | A flagged record has neither a correction nor a confirmation with a reason. System refuses to finalize until every flagged record is handled. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR19 | Finalized attendance may be unlocked only by the special role granted in UC03. |  |  |
| BR36 | Finalization does not control the feedback window, which opened at check-in. |  |  |
| BR53 | An internal event recorded without review closes when its attendance is finalized. |  |  |

#### UC33 – Submit the post-event report

| USE CASE-33 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC33 | Use-case Version | 2.0 |
| Use-case Name | Submit the post-event report |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M08 Reporting, Accountability & Compliance |  |  |
| Summary | The system preloads the approved proposal, the finalized attendance, the budget and expenses and the feedback summary; the club adds the actual result, the incidents and the lessons learned and submits. |  |  |
| Goal | Close the accountability loop on an approved event. |  |  |
| Triggers | The event is Completed, or its report deadline approaches. |  |  |
| Preconditions | Attendance is finalized (UC32). |  |  |
| Post Conditions | The event is Report Submitted, the report's preloaded figures are frozen, and an ICPDP task exists. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the report of a completed event. |  | System preloads the approved proposal, the finalized attendance, the budget and expenses and the feedback summary. |
| 2 | CMB enters the actual result against the objective, the incidents and the lessons learned. |  | System validates the mandatory narrative fields. |
| 3 | CMB attaches the evidence. |  | System stores the evidence with the report. |
| 4 | CMB submits. |  | System sets Report Submitted, freezes the preloaded figures and creates the ICPDP task. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The report is not ready. |  | System saves it as Draft to be completed before the deadline. |
| 4a.1 | UC34 returned the report for correction. |  | System accepts the edited report as a new version. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Attendance is not finalized. System refuses the submission. |  |
| 200 | Recorded late | The deadline has passed. System still accepts the report but flags it late, feeding the enforcement rule and the evaluation. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR20 | The post-event report deadline is configurable in UC04. |  |  |
| BR21 | An overdue mandatory report may block new event proposals where enforcement is enabled. |  |  |

#### UC34 – Assess and close the event report

| USE CASE-34 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC34 | Use-case Version | 2.0 |
| Use-case Name | Assess and close the event report |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M08 Reporting, Accountability & Compliance |  |  |
| Summary | The officer compares plan against actual and either accepts the report and closes the event, returns it for correction, or records a finding that opens a compliance case. |  |  |
| Goal | Establish whether the approved event actually happened as approved, and end its lifecycle. |  |  |
| Triggers | A report task from UC33, or the report deadline passes with no report filed (1a). |  |  |
| Preconditions | The event is Report Submitted, or its report deadline has passed with no report filed (1a). |  |  |
| Post Conditions | The event is Closed, or the report is back with the club; a finding feeds UC40 and UC42. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the report. |  | System shows plan against actual: attendance, budget, objective and the conditions attached in UC26. |
| 2 | Officer chooses Accept. |  | System closes the event. |
| 3 | Officer chooses Return for correction. |  | System returns the event to Completed and sends the report back to UC33. |
| 4 | Officer chooses Record a finding. |  | System accepts the report with the finding and opens a case in UC40. |
| 5 |  |  | System audits the decision and notifies the club. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | No report was filed at all. |  | System records the failure to report, which feeds the enforcement rule and the evaluation. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The figures contradict the finalized attendance. System requires the officer to return the report rather than accept it. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR05 | The decision stores the actor, the timestamp and the reason. |  |  |
| BR21 | A failure to report feeds the enforcement rule and the evaluation. |  |  |

#### UC35 – Record disbursement

| USE CASE-35 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC35 | Use-case Version | 2.0 |
| Use-case Name | Record disbursement |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | ICPDP Officer |  |  |
| Module | M07 Finance & Budget |  |  |
| Summary | The officer records every money flow of an approved event budget: advances before the event, a top-up after reconciliation, and refunds from the club when funds are recovered; tracking only. |  |  |
| Goal | Know the advanced, topped-up and refunded totals, which make the settlement and the reconciliation computable. |  |  |
| Triggers | Funds are released to the club, or the club returns funds. |  |  |
| Preconditions | The event budget is Approved or Disbursed (advance), Reconciled (top-up) or Recovery Pending (refund). |  |  |
| Post Conditions | The advanced total is known and feeds UC36 and UC37; after a top-up or a full refund the event budget is Closed. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the approved event budget. |  | System shows the approved amount and any previous disbursement. |
| 2 | Officer records the advance — part or all of the approved amount — with the date and the payment reference, before the event. |  | System checks the cumulative total against the approved amount (BR23). |
| 3 |  |  | System sets the event budget to Disbursed and notifies the club with the settlement deadline (BR57). |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The money is advanced in instalments. |  | System accumulates several advances against one approval, each recorded separately; the state stays Disbursed. |
| 1b.1 | The event budget is Reconciled with accepted spending above the advance (UC37). |  | Officer records the top-up equal to the settlement balance; System sets Closed (BR26) and notifies the club. |
| 1c.1 | The event budget is Recovery Pending (UC37). |  | Officer records the refund received from the club; when refunds reach the amount to recover, System sets Closed (BR26, BR58), otherwise it shows the amount still due. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The advanced and topped-up total would exceed the approved amount. System refuses the entry without an amendment. |  |
| 400 | Bad Request | A top-up differs from the settlement balance, or a refund exceeds the amount still due. System refuses the entry. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR23 | The advanced and topped-up total never exceeds the approved amount without an amendment. |  |  |
| BR26 | An event budget closes only when it is reconciled and its settlement balance is cleared by a top-up or a full refund. |  |  |
| BR58 | Advanced funds not substantiated by accepted spending are recovered: the club refunds them by the deadline defined in the policy document; an overdue refund is an overdue obligation (BR21) and grounds for a violation case (UC40). |  |  |

#### UC36 – Record expenses and submit the settlement

| USE CASE-36 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC36 | Use-case Version | 2.0 |
| Use-case Name | Record expenses and submit the settlement |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Leader |  |  |
| Module | M07 Finance & Budget |  |  |
| Summary | The club records actual spending against the advanced event budget with the evidence its category requires, then, after the event ends or is cancelled, submits the settlement for reconciliation. |  |  |
| Goal | Substantiate the spending of the advance and settle it in full after the event. |  |  |
| Triggers | The club spends money; the event ends or is cancelled, or the settlement deadline approaches. |  |  |
| Preconditions | The event budget is Disbursed or Reconciliation Pending; the caller holds the finance permission. |  |  |
| Post Conditions | The event budget is Settlement Submitted with a locked set of expenses, which feeds UC37. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB records the expense against a line of the approved event budget, with category, amount, date and description. |  | System validates the category against the approval. |
| 2 | CMB attaches the evidence the category requires. |  | System stores the evidence with the uploader and the timestamp, referencing exactly one expense. |
| 3 |  |  | System flags an out-of-category expense as an exception. |
| 4 | Once the event is Completed or Cancelled, CMB opens the settlement. |  | System shows the advanced amount, the total spent, the unspent balance and the unsupported and flagged expenses, and warns that unsupported expenses will be rejected. |
| 5 | CMB confirms the submission. |  | System sets Settlement Submitted, locks the expenses and creates a task for the ICPDP (BR57). |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The evidence is not available yet. |  | System records the expense and shows it as unsupported until the evidence arrives; at reconciliation an unsupported expense is rejected. |
| 1a.1 | An expense must be corrected before the settlement is submitted. |  | System applies the correction and audits the change. |
| 5a.1 | The settlement was returned by UC37 (Reconciliation Pending). |  | CMB adds the requested evidence and resubmits; System sets Settlement Submitted again. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 200 | Flagged | The expense exceeds the remaining approved amount. System records it and flags it as an exception. |  |
| 400 | Bad Request | Evidence is uploaded without an expense. System refuses; evidence always references exactly one expense. |  |
| 409 | Conflict | The settlement is submitted before the event has ended or been cancelled. System refuses the submission. |  |
| 200 | Late | The settlement deadline has passed. System accepts the settlement, marks it late and feeds BR21, unless UC37 has already closed the review on the evidence at hand. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR24 | An expense outside the approved category is flagged as an exception. |  |  |
| BR25 | The evidence required per expense category is defined in the policy document. |  |  |
| BR57 | An advanced budget must be settled by the club, with every expense and its evidence, within the deadline defined in the policy document, counted from the end or cancellation of the event; a late settlement is an overdue obligation (BR21). |  |  |

#### UC37 – Reconcile budget and spending

| USE CASE-37 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC37 | Use-case Version | 2.0 |
| Use-case Name | Reconcile budget and spending |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | ICPDP Officer |  |  |
| Module | M07 Finance & Budget |  |  |
| Summary | The officer accepts or rejects each expense of the submitted settlement; the system fixes the accepted spending and the settlement balance against the advance, which closes the budget, triggers a top-up or puts the difference into recovery. |  |  |
| Goal | Establish that approved, advanced, spent and supported tell the same story, and who owes whom. |  |  |
| Triggers | A settlement task from UC36, or the settlement deadline passes without a settlement. |  |  |
| Preconditions | The event budget is Settlement Submitted, or Disbursed / Reconciliation Pending past the settlement deadline. |  |  |
| Post Conditions | The event budget is Reconciled (awaiting a top-up), Recovery Pending (awaiting a refund) or Closed; the result feeds UC40 and UC42. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the settlement. |  | System computes and displays approved, advanced, recorded expenses, supported expenses, unsupported expenses and the unspent balance. |
| 2 | Officer reviews each expense, especially the exceptions flagged by UC36, and accepts or rejects it with a reason. |  | System rejects every unsupported expense. |
| 3 | Officer confirms the review. |  | System fixes the accepted spending (capped at the approved amount) and the settlement balance = accepted spending − advanced. |
| 4 |  |  | Balance zero: System sets Reconciled, then Closed (BR26). Positive: Reconciled, awaiting the top-up in UC35. Negative: Recovery Pending with the amount to recover and the refund deadline (BR58). The club is notified and sees the result in UC02. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | Evidence is missing. |  | System leaves the case in Reconciliation Pending and requests the missing evidence until the club resubmits in UC36. |
| 1a.1 | The settlement deadline has passed without a settlement. |  | Officer closes the review on the expenses already supported; the rest of the advance becomes the amount to recover and System sets Recovery Pending (BR57, BR58). |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The advanced amount exceeds the approved amount and no amendment exists. System refuses the reconciliation. |  |
| 200 | Overdue | The refund deadline passes without a full refund. System marks the refund an overdue obligation (BR21) and lets the officer open a violation case in UC40 (BR58). |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR26 | An event budget closes only when it is reconciled and its settlement balance is cleared by a top-up or a full refund. |  |  |
| BR23 | The advanced and topped-up total never exceeds the approved amount without an amendment. |  |  |
| BR57 | An advanced budget must be settled by the club, with every expense and its evidence, within the deadline defined in the policy document, counted from the end or cancellation of the event; a late settlement is an overdue obligation (BR21). |  |  |
| BR58 | Advanced funds not substantiated by accepted spending are recovered: the club refunds them by the deadline defined in the policy document; an overdue refund is an overdue obligation (BR21) and grounds for a violation case (UC40). |  |  |

#### UC38 – Submit the periodic activity report

| USE CASE-38 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC38 | Use-case Version | 2.0 |
| Use-case Name | Submit the periodic activity report |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Leader |  |  |
| Module | M08 Reporting, Accountability & Compliance |  |  |
| Summary | The system preloads the events, membership figures, attendance and finance position of the period; the club adds the narrative, the plan for the next period and any external evidence. |  |  |
| Goal | Fulfil the reporting obligation from the data the system already holds. |  |  |
| Triggers | The reporting period ends, or its deadline approaches. |  |  |
| Preconditions | The club is Active, or Suspended with obligations; the period is a semester of the academic calendar (UC04) or another period defined in the policy document. |  |  |
| Post Conditions | The report is Submitted with its preloaded figures frozen and an ICPDP task exists. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the report for the period. |  | System preloads the events, the membership figures, the attendance and the finance position. |
| 2 | CMB adds the narrative, the plan for the next period and the external evidence. |  | System validates the mandatory sections. |
| 3 | CMB submits. |  | System sets Submitted, freezes the preloaded figures and creates the ICPDP task. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The report is not ready. |  | System saves it as Draft to be completed before the deadline. |
| 3b.1 | UC39 returned the report. |  | System accepts the corrected report as a new version. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 200 | Recorded late | The deadline has passed. System still accepts the report but flags it late, feeding the enforcement rule and the evaluation. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR20 | Deadlines and reminder offsets come from UC04 and drive the scheduler. |  |  |
| BR21 | A late or missing report feeds the enforcement rule and the evaluation. |  |  |

#### UC39 – Assess the periodic activity report

| USE CASE-39 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC39 | Use-case Version | 2.0 |
| Use-case Name | Assess the periodic activity report |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | ICPDP Officer |  |  |
| Module | M08 Reporting, Accountability & Compliance |  |  |
| Summary | The officer checks the report against the figures the system itself holds and accepts it, or returns it for correction with structured comments. |  |  |
| Goal | Validate the report so it can serve as evaluation input. |  |  |
| Triggers | A task from UC38. |  |  |
| Preconditions | The report is Submitted. |  |  |
| Post Conditions | An accepted report becomes evaluation input for UC42. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the report. |  | System shows it beside the figures of the same period held by the system. |
| 2 | Officer accepts the report. |  | System marks it accepted and makes it evaluation input. |
| 3 | Officer returns the report with structured comments. |  | System sends it back to UC38 as a correction. |
| 4 |  |  | System audits the outcome and notifies the club. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The officer accepts with a reservation. |  | System records an observation carried into the evaluation. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 404 | Not Found | No report was filed by the deadline. System lets the officer record the failure, which feeds the enforcement rule and the evaluation. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR05 | The decision stores the actor, the timestamp and the reason. |  |  |
| BR21 | A missing report feeds the enforcement rule and the evaluation. |  |  |

#### UC40 – Manage violation and compliance cases

| USE CASE-40 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC40 | Use-case Version | 2.0 |
| Use-case Name | Manage violation and compliance cases |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | ICPDP Officer |  |  |
| Module | M08 Reporting, Accountability & Compliance |  |  |
| Summary | A breach is handled as a case with a state, an owner and a trail: Open, Under Investigation, Awaiting Club Response, Decision Issued, Corrective Action, Resolved. |  |  |
| Goal | Give compliance a structured history instead of scattered warnings. |  |  |
| Triggers | An escalated complaint (UC51), a report finding (UC34), an overdue report, an overdue refund (UC37), an unauthorized event, or a late booking cancellation (UC47). |  |  |
| Preconditions | The caller holds the compliance permission. |  |  |
| Post Conditions | The case is Resolved or closed, and its history feeds UC42. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens a case and records its origin and severity. |  | System links the case to the record that caused it, including the complaint when the origin is UC51. |
| 2 | Officer gathers evidence. |  | System moves the case to Under Investigation. |
| 3 | Officer asks the club to respond. |  | System moves the case to Awaiting Club Response and notifies the club. |
| 4 | The club responds here or through UC52. |  | System records the response against the case. |
| 5 | Officer issues a decision with a reason and evidence. |  | System moves the case to Decision Issued. |
| 6 | Officer records the corrective action and its deadline. |  | System moves the case to Corrective Action and sets Resolved once the action is verified. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 5a.1 | The corrective action is a suspension or dissolution. |  | System applies it through UC15 and links the lifecycle decision to the case. |
| 5b.1 | The investigation finds no breach. |  | System closes the case without action, with the reason recorded. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 408 | Request Timeout | The club does not respond by the deadline. System lets the officer proceed and records the non-response. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR27 | The violation severity taxonomy is defined in the policy document. |  |  |
| BR28 | A violation decision carries a reason and evidence, and every case records its origin. |  |  |

#### UC41 – Configure the evaluation scheme

| USE CASE-41 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC41 | Use-case Version | 2.0 |
| Use-case Name | Configure the evaluation scheme |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | ICPDP Officer |  |  |
| Module | M09 Performance Evaluation |  |  |
| Summary | The officer defines the dimensions, weights and classification thresholds of an evaluation period and activates exactly one scheme for it. |  |  |
| Goal | Define how clubs are scored, before anything is scored. |  |  |
| Triggers | A new evaluation period, or a change to the scoring policy. |  |  |
| Preconditions | The caller holds the evaluation-configuration permission. |  |  |
| Post Conditions | Exactly one scheme is active per period. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer creates or opens a scheme version. |  | System shows the six dimensions with their weights and thresholds. |
| 2 | Officer sets the dimensions, the weights and the classification thresholds. |  | System records the draft scheme. |
| 3 | Officer activates the scheme for a period. |  | System validates the total weight before activation. |
| 4 |  |  | System versions and audits the scheme. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | The previous period had a workable scheme. |  | System clones it and lets the officer adjust the copy. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 400 | Bad Request | The total weight is invalid. System refuses the activation. |  |
| 409 | Conflict | The scheme is already used by a published evaluation. System creates a new version instead of editing it. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR29 | The total evaluation weight must be valid before a scheme is activated. |  |  |
| BR51 | An evaluation scheme that has been used is locked; a change creates a new version, and an evaluation uses the version in force for its period. |  |  |

#### UC42 – Generate the club performance evaluation draft

| USE CASE-42 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC42 | Use-case Version | 2.0 |
| Use-case Name | Generate the club performance evaluation draft |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | ICPDP Officer |  |  |
| Module | M09 Performance Evaluation |  |  |
| Summary | The system collects a period of operational data across every module, applies the active scheme and produces a scored draft in which each dimension carries the evidence behind it. |  |  |
| Goal | Turn operational data into governance data without manual consolidation. |  |  |
| Triggers | The evaluation period closes. |  |  |
| Preconditions | An active scheme (UC41); the reports of the period are assessed (UC39). |  |  |
| Post Conditions | An evaluation draft exists per club, in Data Ready, with its evidence and data lineage. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer starts the generation for a period. |  | System collects activity, attendance, membership, finance, reports, violations, feedback, complaint outcomes and booking compliance. |
| 2 |  |  | System applies the active scheme and computes a score per dimension. |
| 3 |  |  | System stores the evidence and the data lineage behind every dimension result. |
| 4 |  |  | System moves the draft to Data Ready. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | A single club needs regeneration after a late correction. |  | System regenerates the draft for that club only. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 206 | Partial Content | A data source is incomplete. System marks the dimension Insufficient data rather than scoring it zero. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR51 | An evaluation scheme that has been used is locked; a change creates a new version, and an evaluation uses the version in force for its period. |  |  |
| BR30 | A published evaluation is never edited in place; a revision or snapshot is created. |  |  |

#### UC43 – Review, finalize and publish the evaluation

| USE CASE-43 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC43 | Use-case Version | 2.0 |
| Use-case Name | Review, finalize and publish the evaluation |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | ICPDP Officer |  |  |
| Module | M09 Performance Evaluation |  |  |
| Summary | The officer resolves the anomalies, adds the manual dimensions the scheme permits, finalizes the result and publishes it to the clubs; a published evaluation is never edited in place. |  |  |
| Goal | Publish an official result that the club can read and contest. |  |  |
| Triggers | A draft is Data Ready. |  |  |
| Preconditions | The draft exists for the period. |  |  |
| Post Conditions | A published evaluation exists per club for the period, with its history. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer reviews the draft and its source data. |  | System shows each dimension with its evidence and lineage. |
| 2 | Officer handles the anomalies and the Insufficient data dimensions. |  | System records each resolution. |
| 3 | Officer adds the manual dimensions the scheme permits, each with a justification. |  | System validates that the scheme permits them. |
| 4 | Officer finalizes and then publishes. |  | System sets Finalized then Published, notifies the clubs and audits the publication. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | A correction is needed after publication. |  | System creates a new revision or snapshot and keeps the published one readable. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | A club contests the result. System handles the contest as a case in UC40 and any correction becomes a new revision. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR30 | A published evaluation is never edited in place. |  |  |

#### UC44 – Manage the property catalogue

| USE CASE-44 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC44 | Use-case Version | 2.0 |
| Use-case Name | Manage the property catalogue |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M11 Property & Facility Booking |  |  |
| Summary | ICPDP defines what clubs may book: code, name, type (ROOM, HALL, OUTDOOR, STAGE, EQUIPMENT), capacity, location, attached equipment, bookable hours, blackout periods and the active state. |  |  |
| Goal | Define what can be booked, which is the missing precondition of every booking request. |  |  |
| Triggers | The university releases a room or equipment to club activity, or its details change. |  |  |
| Preconditions | The caller holds the property-administration permission. |  |  |
| Post Conditions | The catalogue reflects what can be booked, and from when; changing bookable hours never invalidates a decision already taken. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer adds a property or opens an existing one. |  | System shows its code, name, type, capacity, location and attached equipment. |
| 2 | Officer sets the bookable hours and the blackout periods. |  | System validates the hours against the institutional calendar. |
| 3 | Officer activates the property. |  | System makes it selectable in UC45, or in UC58 for a ROOM. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | A property may no longer be booked. |  | System deactivates it and leaves existing approved bookings standing. |
| 2a.1 | A period must be blocked for maintenance. |  | System blacks out the period and surfaces the requests that conflict with it. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Deletion is attempted while approved future bookings exist. System refuses and offers deactivation instead. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR41 | A property with approved future bookings may not be deleted, only deactivated. |  |  |

#### UC45 – Request a facility booking

| USE CASE-45 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC45 | Use-case Version | 2.0 |
| Use-case Name | Request a facility booking |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | Club Leader |  |  |
| Module | M11 Property & Facility Booking |  |  |
| Summary | A Club Member with club.booking.manage requests a hall (HALL), outdoor area (OUTDOOR), stage (STAGE) or equipment (EQUIPMENT) for a date and campus slot. The request follows Draft, Requested, Under Review and an ICPDP decision in UC46. Classrooms (ROOM) are not booked by clubs; ICPDP allocates them by semester in UC58. |  |  |
| Goal | Request a facility other than a classroom for a traceable ICPDP decision. |  |  |
| Triggers | The club needs a hall, outdoor area, stage or equipment for an event or activity. |  |  |
| Preconditions | The caller holds club.booking.manage; the club is Active, or Dissolving within its permitted semester; the property is an active HALL, OUTDOOR, STAGE or EQUIPMENT item. |  |  |
| Post Conditions | The request is Requested with an immutable version and an ICPDP review task; the slot is locked only when UC46 approves it. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Club Member chooses a date, a campus slot and an active hall, outdoor area, stage or equipment item from UC44. |  | System shows its availability; ROOM properties are not offered. |
| 2 | Club Member enters the purpose, headcount, included equipment and an optional related event of the same club, and saves a Draft. |  | System checks availability, club state, semester, blackout and submission deadline restrictions. |
| 3 |  |  | System evaluates the conflict rule (BR15) against approved bookings and events. |
| 4 | Club Member submits the Draft. |  | System sets Requested, stores an immutable version and creates the ICPDP review task. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | The member saves the request as Draft and closes the form. |  | System keeps the Draft editable until it is submitted. |
| 1a.1 | The club needs the facility for an event. |  | The request may reference a same-club event. Changing links in UC25 requires club.booking.manage in addition to club.event.manage; UC26 does not replace the separate UC46 decision. |
| 4b.1 | ICPDP returns the request as Revision Requested. |  | The member edits and resubmits it; the system stores a new immutable version and returns it to Requested. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The slot conflicts with an approved booking or event, or a blackout applies. System refuses the submission; only ICPDP may approve an overlap in UC46 when allowOverbooking is enabled. |  |
| 400 | Bad Request | A ROOM is selected. System refuses the request: classrooms are allocated only by ICPDP in UC58. |  |
| 403 | Forbidden | The club is Suspended, or the booking would end after its Dissolving semester. System refuses the request. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR33 | A facility request (HALL, OUTDOOR, STAGE, EQUIPMENT) is approved only on a free slot. ICPDP may approve an overlap in UC46 only when allowOverbooking is enabled and a nonempty reason (maximum 2000 characters) is provided; the officer, reason, time and conflicting schedules are recorded atomically and blackouts are never bypassed. Classrooms (ROOM) are never overbooked (BR62). |  |  |
| BR34 | A Suspended club receives no new property booking. |  |  |

#### UC46 – Review facility booking requests

| USE CASE-46 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC46 | Use-case Version | 2.0 |
| Use-case Name | Review facility booking requests |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M11 Property & Facility Booking |  |  |
| Summary | ICPDP reviews HALL, OUTDOOR, STAGE and EQUIPMENT requests and approves, rejects or requests revision with a reason; only an ICPDP decision approves a request. Classrooms (ROOM) are not reviewed here; ICPDP allocates them in UC58. |  |  |
| Goal | Allocate university resources under control, with the reason on the record. |  |  |
| Triggers | ICPDP opens a Requested facility request from the review queue. |  |  |
| Preconditions | Caller is ICPDP and the request has an open review task. |  |  |
| Post Conditions | The booking is Approved, Rejected or Revision Requested; an approved booking locks the slot. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer claims the facility request. |  | System moves it to Under Review. |
| 2 | Officer checks the club state, the purpose, the conflicts and the overdue obligations. |  | System shows the conflict analysis and the obligation status. |
| 3 | Officer chooses Request revision, Approve or Reject with a reason. |  | System applies the outcome and, on approval, locks the time slot. |
| 4 |  |  | System audits the decision and sends the booking status to the club. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | A different slot or property would work. |  | Officer requests revision and suggests another slot or a non-room property; a ROOM is never suggested. The club accepts it by resubmitting in UC45. An approval over a conflict requires enabled allowOverbooking and an explicit overbookingReason, recorded in the decision and audit. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Another booking was approved for the same slot in the meantime. System returns the request as conflicting. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR31 | Only ICPDP decides facility requests (HALL, OUTDOOR, STAGE, EQUIPMENT); classrooms are allocated only in UC58. |  |  |
| BR34 | A Suspended club receives no new booking, and an approved booking locks the slot against overlap. |  |  |

#### UC47 – Track and cancel or release a booked property

| USE CASE-47 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC47 | Use-case Version | 2.0 |
| Use-case Name | Track and cancel or release a booked property |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Medium |
| Actor | Club Leader |  |  |
| Module | M11 Property & Facility Booking |  |  |
| Summary | The club frees a resource it no longer needs; a booking whose event is cancelled is released automatically, and a late cancellation is recorded as a compliance signal. |  |  |
| Goal | Free a resource that is no longer needed so another club can book it. |  |  |
| Triggers | The event is cancelled or rescheduled (UC28), or the club no longer needs the property. |  |  |
| Preconditions | The booking is Requested or Approved, or In Use when the cancellation comes from UC15 or UC40 (2a). |  |  |
| Post Conditions | The booking is Cancelled or Released and the slot is free. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the booking. |  | System shows its state and the linked event. |
| 2 | CMB chooses Cancel and enters the reason. |  | System frees the time slot immediately. |
| 3 |  |  | System notifies ICPDP and makes the slot available again in UC45. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The related event is cancelled in UC28. |  | System releases the booking without manual action, and releases an In Use booking too when the cancellation comes from UC15 or UC40. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The booking is already In Use or Completed. System refuses the manual cancellation. |  |
| 200 | Recorded | The cancellation falls inside the notice period defined in the policy document. System records it as a compliance signal for UC40. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR35 | A booking whose event is cancelled is released automatically. |  |  |

#### UC58 – Allocate club rooms by semester

| USE CASE-58 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC58 | Use-case Version | 2.0 |
| Use-case Name | Allocate club rooms by semester |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 11/10/2026 | Priority | High |
| Actor | ICPDP Officer |  |  |
| Module | M11 Property & Facility Booking |  |  |
| Summary | Before or during a semester, ICPDP allocates a classroom (ROOM) to an Active or Dissolving club for one weekday and one campus slot. The system generates an Approved booking for every matching date of the semester that has not started, skipping blackout dates. Clubs cannot book, cancel or request classrooms; every active member sees the allocated rooms read-only. |  |  |
| Goal | Give each club a fixed weekly classroom for the semester without double allocation, with the allocation on the record. |  |  |
| Triggers | A semester is about to start or is running and a club needs a regular activity room. |  |  |
| Preconditions | Caller is ICPDP. The semester is in the policy academic calendar and has not ended; the club is Active or Dissolving; the room is an active ROOM in any building whose bookable hours cover the chosen weekday and slot. |  |  |
| Post Conditions | One Approved booking exists per generated date (purpose ICPDP room allocation); the allocation is recorded in the audit log as ROOM_ALLOCATED and the club board is notified. Nothing carries over to the next semester. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens Room allocation and selects a semester. |  | System lists the allocations of the semester, filterable by club and building. |
| 2 | Officer chooses a club, a room, a weekday, a campus slot (1: 07:30–09:50, 2: 10:00–12:20, 3: 12:50–15:10, 4: 15:20–17:40) and an optional note. |  | System shows the weekly occupancy grid of the chosen room for the semester. |
| 3 |  |  | System generates every matching date whose slot has not started, skips dates inside a room blackout and checks each date against Approved / In Use bookings and Approved / Upcoming / Ongoing events on the room. |
| 4 | Officer confirms the allocation. |  | System creates one Approved booking per date, records ROOM_ALLOCATED with the semester, club, room, weekday, slot, note and booking ids, and notifies the club board (leader and board seats) in the same transaction. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The allocation is made after the semester has started. |  | System generates only the dates whose slot has not started yet. |
| 4a.1 | The officer revokes an allocation and enters the mandatory reason. |  | Occurrences not yet started become Released (releasedBy ROOM_ALLOCATION_REVOKED); past occurrences stay as history; ROOM_ALLOCATION_REVOKED is audited and the club board is notified. To change an allocation, ICPDP revokes it and creates a new one. |
| 4b.1 | The club is suspended or dissolved in UC15. |  | System releases the future occurrences; they are not restored on reactivation, and ICPDP must allocate the room again. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | At least one generated date conflicts with an approved booking or event on the room. System rejects the whole allocation and lists the conflicting dates; classrooms are never overbooked. |  |
| 400 | Bad Request | The semester has ended, the property is not an active ROOM, its bookable hours do not cover the weekday and slot, or no future date remains. System refuses the allocation. |  |
| 403 | Forbidden | The caller is not ICPDP, or the club is not Active or Dissolving. System refuses the allocation. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR62 | A semester room allocation names one semester of the academic calendar that has not ended, one Active or Dissolving club, one active ROOM, one weekday and one campus slot. The system creates an Approved booking for every matching date whose slot has not started, skipping room blackouts; the room's bookable hours must cover the weekday and slot. Any conflict with an Approved or In Use booking, or an Approved, Upcoming or Ongoing event, on the room rejects the whole allocation. Nothing carries over to the next semester. Revocation requires a reason, releases the occurrences not yet started and keeps past ones as history. |  |  |
| BR35 | Classrooms (ROOM) are allocated only by ICPDP in UC58; clubs cannot book, cancel or request them. Other facilities are approved only by ICPDP in UC46. An event-linked booking is released when its event is cancelled. |  |  |

#### UC48 – Submit post-event feedback

| USE CASE-48 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC48 | Use-case Version | 2.0 |
| Use-case Name | Submit post-event feedback |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | Student |  |  |
| Module | M12 Feedback & Complaint |  |  |
| Summary | A participant who checked in scores the event per criterion and adds a comment, optionally anonymously; the record is immutable and CMB sees it only in aggregate. |  |  |
| Goal | Collect the assessment of the participant as improvement and evaluation data. |  |  |
| Triggers | The feedback window opens at the check-in of the participant. |  |  |
| Preconditions | The student holds an attendance record for that event. |  |  |
| Post Conditions | An immutable EventFeedback record exists and the aggregate is updated. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student opens an event they attended, from UC02 or UC24. |  | System offers the feedback form only to a caller holding an attendance record. |
| 2 | Student fills in the score per criterion and the comment. |  | System validates the score range. |
| 3 | Student submits. |  | System stores the feedback immutably and updates the aggregate statistics. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The student wants to stay anonymous. |  | System hides the identity from CMB and keeps an internal link for anti-spam purposes only. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | Feedback was already submitted for that event. System refuses the second submission. |  |
| 403 | Forbidden | The window has closed, or no attendance record exists. System refuses and does not offer the form. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR36 | One feedback per participant per event, accepted from check-in until the configured window closes. |  |  |
| BR37 | Feedback is never edited or deleted and is visible to CMB only in aggregate; BR40 hides the aggregate below the minimum respondent count. |  |  |

#### UC49 – Review event feedback

| USE CASE-49 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC49 | Use-case Version | 2.0 |
| Use-case Name | Review event feedback |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | Club Leader |  |  |
| Module | M12 Feedback & Complaint |  |  |
| Summary | The club reads the per-criterion average, the distribution and the comments of an event and carries the conclusion into the post-event report. |  |  |
| Goal | Use the assessment of the participants to improve the next activity. |  |  |
| Triggers | The feedback window closes, or the club prepares the post-event report. |  |  |
| Preconditions | The event has feedback and the respondent count reaches the configured minimum. |  |  |
| Post Conditions | None; the screen is read-only and the lesson learned is recorded in UC33. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the aggregated view for an event. |  | System shows the per-criterion average, the distribution and the comments. |
| 2 | CMB reads the result. |  | System keeps every individual response non-editable and, where anonymity was chosen, unattributed. |
| 3 | CMB carries the conclusion into the post-event report. |  | System makes the summary available to UC33 and UC42. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | The club wants a trend. |  | System compares the aggregate across the events of that club over a period. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 403 | Forbidden | Fewer respondents than the configured minimum. System shows only that feedback exists, never its content. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR37 | CMB may not edit or delete participant feedback. |  |  |
| BR40 | No aggregate is shown below the configured minimum respondent count. |  |  |

#### UC50 – Submit a complaint about a club

| USE CASE-50 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC50 | Use-case Version | 2.0 |
| Use-case Name | Submit a complaint about a club |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | Student |  |  |
| Module | M12 Feedback & Complaint |  |  |
| Summary | The student raises a complaint about a club or one of its activities; it goes straight to ICPDP and the club gains access only if ICPDP forwards it. |  |  |
| Goal | Give students an official escalation channel with a processing trail. |  |  |
| Triggers | A student has an issue with a club or one of its activities. |  |  |
| Preconditions | A valid session (UC01). |  |  |
| Post Conditions | The complaint is Submitted and trackable by the complainant in UC02. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Student selects the club, and the event where one applies. |  | System shows the complaint types. |
| 2 | Student chooses a type, describes the issue and attaches evidence. |  | System validates the mandatory fields. |
| 3 | Student submits. |  | System sets Submitted, routes the complaint to ICPDP only and creates the triage task. |
| 4 |  |  | System shows the complaint and its progress in the student dashboard. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | The student withdraws before triage decides. |  | System sets the complaint to Withdrawn. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The same student files a duplicate complaint on the same facts. System links the complaints and triages them together. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR38 | A complaint goes straight to ICPDP; the club gains access only after UC51 forwards it. |  |  |
| BR39 | Every decision on the complaint carries a reason and is audited. |  |  |

#### UC51 – Triage a complaint

| USE CASE-51 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC51 | Use-case Version | 2.0 |
| Use-case Name | Triage a complaint |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | ICPDP Officer |  |  |
| Module | M12 Feedback & Complaint |  |  |
| Summary | The officer classifies the severity and validity of a complaint and chooses one of three outcomes: dismiss with a reason, forward it to the club for a response, or escalate it into a compliance case. |  |  |
| Goal | Filter complaints and open a case only where there are grounds. |  |  |
| Triggers | A task from UC50. |  |  |
| Preconditions | The complaint is Submitted. |  |  |
| Post Conditions | The complaint is Dismissed, Forwarded, Escalated or Closed; on escalation a Violation exists and links back. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens the complaint. |  | System moves it to Under Triage. |
| 2 | Officer classifies its severity and validity. |  | System records the classification. |
| 3 | Officer chooses Dismissed with a reason. |  | System closes the complaint and notifies the complainant. |
| 4 | Officer chooses Forwarded. |  | System hands the complaint to the club for a response through UC52. |
| 5 | Officer chooses Escalated. |  | System opens a case in UC40 and links it back to the complaint. |
| 6 |  |  | System audits the decision and notifies the complainant. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 4a.1 | The response of the club satisfies the officer. |  | System closes the forwarded complaint; otherwise the officer escalates it. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 410 | Gone | The complaint concerns a dissolved club. System records and closes it, keeping the history. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR39 | Every triage decision carries a reason and is audited; only ICPDP dismisses or escalates. |  |  |
| BR38 | The identity of the complainant is disclosed to the club only as policy allows. |  |  |

#### UC52 – Respond to a forwarded complaint

| USE CASE-52 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC52 | Use-case Version | 2.0 |
| Use-case Name | Respond to a forwarded complaint |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 21/09/2026 | Priority | Low |
| Actor | Club Leader |  |  |
| Module | M12 Feedback & Complaint |  |  |
| Summary | The club answers a forwarded complaint on the record, attaching evidence and naming any action taken; ICPDP then closes or escalates it. |  |  |
| Goal | Let the club answer on the record instead of being judged unheard. |  |  |
| Triggers | ICPDP forwards a complaint in UC51. |  |  |
| Preconditions | The complaint is Forwarded. |  |  |
| Post Conditions | The complaint is Club Responded and back with ICPDP. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | CMB opens the forwarded complaint. |  | System shows the content and discloses the identity of the complainant only as policy allows. |
| 2 | CMB enters the response and attaches evidence. |  | System validates the mandatory response field. |
| 3 | CMB submits. |  | System sets Club Responded and returns the complaint to ICPDP for UC51. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The response names a concrete action. |  | System records the action so ICPDP may verify it before closing the complaint. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 408 | Request Timeout | The response deadline passes. System records the non-response as a compliance signal for UC40. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR38 | The club never edits, dismisses or closes the complaint itself. |  |  |
| BR39 | The response is audited and a response is due within the period defined in the policy document. |  |  |

#### UC53 – Create a university event and invite clubs

| USE CASE-53 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC53 | Use-case Version | 2.0 |
| Use-case Name | Create a university event and invite clubs |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 17/10/2026 | Priority | Medium |
| Actor | ICPDP Officer |  |  |
| Module | M05 Event & Activity |  |  |
| Summary | ICPDP creates a university-wide event — club fair, sports day, award ceremony, training — as an event with no owning club, checks it against the conflict rule and invites selected clubs, or every Active club, to take part before a response deadline. |  |  |
| Goal | Let the university organize its own events and coordinate club participation through the same event record, invitation state and notification channel that club events use. |  |  |
| Triggers | ICPDP plans a university-wide event. |  |  |
| Preconditions | The caller is an ICPDP Officer; the venue, when it is a property of the catalogue, is bookable in the slot. |  |  |
| Post Conditions | An Event with organizerType = ICPDP exists in Approved (Upcoming once published), one EventInvitation in Pending exists per invited club, the clubs are notified and the action is audited. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer enters the event: name, objective, start and end, venue or facility, capacity, description and coordination requirements. |  | System evaluates the time and venue conflict rule (BR15) and warns about any overlap with an approved event or booking. |
| 2 | Officer selects the invited clubs or "all Active clubs" and sets the response deadline. |  | System rejects any club that is not Active (BR59) and keeps the others. |
| 3 | Officer confirms. |  | System creates the Event with organizerType = ICPDP and no clubId in Approved, creates one EventInvitation in Pending per club, notifies each club board in-app and by e-mail and writes the audit record. |
| 4 |  |  | System shows the response board — invited, accepted, declined and not yet responded — updated as clubs answer in UC54. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 2a.1 | The officer adds clubs after the event has been created. |  | System creates the missing invitations with the same deadline and notifies the new clubs. |
| 4a.1 | The officer withdraws an invitation before its deadline because the plan changed. |  | System sets the invitation to Withdrawn and notifies the club. |
| 4b.1 | The officer publishes the event to the whole university. |  | System continues in UC27 so that students can register; no publication notice is sent to students in this release. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 409 | Conflict | The slot or the facility is already taken by an approved event or booking and the overlap is blocking. System refuses to create the event. |  |
| 422 | Unprocessable Entity | An invited club is not Active. System rejects that club and lists the remaining ones (BR59). |  |
| 403 | Forbidden | The caller is not an ICPDP Officer. System refuses and writes an audit record of the attempt. |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR15 | An overlap in time on the same property where an approved event or booking blocks it yields a Blocking Conflict; a soft overlap yields a Warning. |  |  |
| BR44 | An event starts and ends within one semester of the academic calendar. |  |  |
| BR59 | A university event invites only Active clubs; an invitation carries a response deadline after which it expires, the club accepts or declines with a reason, and ICPDP may withdraw it before the club answers. |  |  |

#### UC54 – Respond to an event invitation

| USE CASE-54 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC54 | Use-case Version | 2.0 |
| Use-case Name | Respond to an event invitation |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 17/10/2026 | Priority | Medium |
| Actor | Club Leader |  |  |
| Module | M05 Event & Activity |  |  |
| Summary | The Club Leader reads the invitations the university sent to the club and accepts or declines each one before its deadline; an acceptance registers the coordination details, a decline carries a mandatory reason, and the answer is locked and reported to ICPDP. |  |  |
| Goal | Give the university a formal, timely answer from every invited club and record the participation of the club as evaluation input. |  |  |
| Triggers | The club receives an invitation notification or opens School event invitations. |  |  |
| Preconditions | An EventInvitation addressed to the club is Pending and its deadline has not passed. |  |  |
| Post Conditions | The invitation is Accepted or Declined and locked, ICPDP is notified, and an accepted event is listed among the activities of the club. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Club Leader opens School event invitations. |  | System lists the invitations of the club with their state (Pending, Accepted, Declined, Expired, Withdrawn) and deadline. |
| 2 | Club Leader opens an invitation. |  | System shows the event: time, venue, description and coordination requirements. |
| 3 | Club Leader accepts and enters the contact person, the number of participating members and any booth or performance request. |  | System validates the fields. |
| 4 | Club Leader submits. |  | System sets the invitation to Accepted, locks the form, notifies ICPDP, adds the event to the activity list of the club for UC42 and writes the audit record. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 3a.1 | Club Leader declines and states the reason. |  | System requires the reason, sets the invitation to Declined, locks the form and notifies ICPDP. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 410 | Gone | The deadline has passed. System sets the invitation to Expired and refuses the answer (BR59). |  |
| 409 | Conflict | ICPDP has withdrawn the invitation. System shows it as Withdrawn and refuses the answer. |  |
| 403 | Forbidden | The caller is not the Club Leader of the invited club. System refuses (BR54). |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR54 | Every club operating use case checks that the caller holds the matching permission in that club; the Club Leader has every club permission. |  |  |
| BR59 | A university event invites only Active clubs; an invitation carries a response deadline after which it expires, the club accepts or declines with a reason, and ICPDP may withdraw it before the club answers. |  |  |

#### UC55 – Export data and reports

| USE CASE-55 |  |  |  |
| --- | --- | --- | --- |
| Use-case No. | UC55 | Use-case Version | 2.0 |
| Use-case Name | Export data and reports |  |  |
| Author | Nguyễn Vũ Đăng Khánh (BA) |  |  |
| Date | 17/10/2026 | Priority | Low |
| Actor | ICPDP Officer |  |  |
| Module | M09 Performance Evaluation |  |  |
| Summary | The officer picks a data set from a fixed catalogue, filters it by period, club and state, previews the row count and downloads it as xlsx or csv — pdf for evaluation results — for reporting to the university, archiving or further analysis. |  |  |
| Goal | Take data out of the system without manual consolidation, under the same visibility rules as the screens. |  |  |
| Triggers | An end-of-term, end-of-year or ad-hoc reporting request of the university. |  |  |
| Preconditions | The caller is an ICPDP Officer. |  |  |
| Post Conditions | A file is downloaded; one audit record holds the exporter, the data set, the filters and the row count. |  |  |
| Main Success Scenario |  |  |  |
| Step | Actor Event |  | System response |
| 1 | Officer opens Export reports and chooses the data set: clubs and states; members per club; events with registrations and attendance; budgets, disbursements and reconciliations; compliance cases and feedback; evaluation results. |  | System shows the filters of the chosen set. |
| 2 | Officer sets the period or date range, the club and the state. |  | System shows the number of matching rows. |
| 3 | Officer chooses the format and confirms. |  | System generates the xlsx or csv file (pdf for evaluation results, BR60), writes the export time, the exporter and the filters in its header, applies the on-screen visibility rules — only Published evaluations, only finalized attendance, no identity of an anonymous respondent (BR30, BR61) — and writes the audit record. |
| Alternative Scenario |  |  |  |
| # | Action |  | System response |
| 1a.1 | Officer chooses the club comparison of a period. |  | System exports one row per club with one column per dimension of the common scoring scheme, the total score and the classification. |
| Exceptions |  |  |  |
| Code | Message | Description |  |
| 404 | Not Found | No row matches the filters. System reports it and creates no empty file. |  |
| 403 | Forbidden | The caller is not an ICPDP Officer. System refuses (BR61). |  |
| Business Rules |  |  |  |
| Code | Rule |  |  |
| BR30 | A published evaluation is never edited in place; a revision or snapshot is created. |  |  |
| BR60 | Club evaluation uses one common format: a system-defined dimension catalogue from which ICPDP selects the applicable dimensions, weights and thresholds; every club of a period is scored with the same scheme and published under the same scorecard. |  |  |
| BR61 | Only an ICPDP Officer exports data; an export follows the on-screen visibility rules and every export is audited with the exporter, the data set, the filters and the row count. |  |  |

## 4. Non-Functional Requirements

### 4.1 External Interfaces

#### 4.1.1 User interfaces

UI-01: The web application shall display correctly, without layout defects, on current versions of Chrome, Firefox, Safari and Edge.

UI-02: Every screen shall be reachable from the dashboard of the role that owns it in no more than three clicks.

UI-03: The system shall show clear, user-friendly messages for user mistakes and system faults, and shall never display raw error codes or stack traces to an end user.

UI-04: The interface shall be responsive and usable at 375, 768, 1024 and 1440 pixels of width, with no horizontal page scrolling.

UI-05: Contrast shall meet WCAG 2.1 AA — at least 4.5:1 for text and 3:1 for meaningful borders — in both the light and the dark theme.

UI-06: A domain state shall always be conveyed by text or an icon together with colour, never by colour alone.

UI-07: The interface shall be available in English and Vietnamese, and the layout shall tolerate Vietnamese strings that are 30–60% longer.

#### 4.1.2 Hardware interfaces

HI-01: The system requires no dedicated hardware. Event check-in uses a code or a QR code rendered in the browser of a standard laptop, tablet or smartphone camera.

HI-02: The system shall not depend on any peripheral device; where a camera is unavailable, a manual check-in performed by an authorized CMB member is the supported alternative.

#### 4.1.3 Software interfaces

SI-01: The system shall authenticate users through Google OAuth 2.0 using the Authorization Code flow and shall store no password, password hash or password-reset path of its own.

SI-02: The system shall send every e-mail notification through Google SMTP, from a persisted outbox drained asynchronously, and shall log the delivery status of each attempt.

SI-03: The back end shall communicate with MongoDB through the Mongoose ODM, and every input shall be validated with a schema at the edge before any database query is issued.

#### 4.1.4 Communication interfaces

CI-01: All data transmission between the browser and the server shall be encrypted with HTTPS/TLS in every deployed environment.

CI-02: The back end shall expose REST APIs under /api/v1 that exchange JSON exclusively, wrap successful responses in a data envelope, and publish their contract as OpenAPI at /docs.

### 4.2 Quality Attributes

#### 4.2.1 Usability

US-01: Navigation shall be organized by role workspace so that a user reaches any primary function of their role in no more than three clicks.

US-02: Every list screen shall support pagination and filtering by the states defined in the entity lifecycles.

US-03: A destructive or irreversible action shall require an explicit confirmation that states its consequence.

#### 4.2.2 Reliability

RE-01: The system shall be available at least 99% of the time during the university working day.

RE-02: The database shall be backed up daily, and a restore shall be verified at least once per sprint.

RE-03: A failure to deliver an e-mail shall never roll back or block a business transaction that has already been committed.

RE-04: A scheduler run that fails part-way shall leave the entity in its previous state and alert ICPDP; it shall never leave a club half-dissolved.

RE-05: The server shall fail fast at start-up when its configuration is missing or invalid.

#### 4.2.3 Performance

PE-01: An interactive action — opening a list, saving a form, submitting a decision — shall complete within 1.5 seconds under normal load.

PE-02: A dashboard panel shall resolve in one indexed query; no screen shall issue one query per row.

PE-03: Registration and check-in shall complete in a single guarded atomic write so that a burst at the venue door produces neither a duplicate record nor an overfilled event.

PE-04: The system shall sustain 100 concurrent users without degradation, which covers the expected load of a few hundred students and tens of clubs.

PE-05: Generation of the evaluation draft is a batch operation; it shall report progress rather than block a screen.

#### 4.2.4 Security

SE-01: The system shall enforce two authorization checks: a coarse permission check at the route, and a scope check inside the use case verifying that the actor belongs to this club, holds this position and acts inside the current term. An unauthorized attempt shall return 403 and shall be audited.

SE-02: The system shall store no credential of its own; authentication is delegated entirely to Google OAuth, and the session is carried in a signed, httpOnly, SameSite cookie marked Secure outside development.

SE-03: The system shall maintain an append-only audit log recording entity, action, actor, role, before and after state, reason, correlation identifier and timestamp for every state-changing action, including rejected sign-in attempts.

SE-04: A complaint shall be visible only to ICPDP until it is forwarded, and the identity of the complainant shall be disclosed to the club only as policy allows.

SE-05: Event feedback shall be visible to a club only in aggregate, and no aggregate shall be shown below the configured minimum respondent count.

SE-06: Secrets shall live only in environment variables validated at start-up; they shall never be committed to the repository and never written to a log.

#### 4.2.5 Safety

SA-01: The system shall require a confirmation dialogue before any destructive or irreversible action, such as banning a member, cancelling an approved event, dissolving a club, finalizing attendance or publishing an evaluation.

SA-02: The system shall fail gracefully: a crash or a lost connection shall not corrupt an in-progress submission, and a draft shall remain recoverable.

SA-03: No record that has entered a workflow shall be hard-deleted; lifecycle states such as Cancelled, Withdrawn, Rejected and Dissolved replace deletion so the history stays readable.

## 5. Requirement Appendix

### 5.1 Business Rules

Table III.6 lists the business rule catalogue. Rules are enforced in the use case layer, not only in the user interface, so they hold for every entry point. BR43 has been withdrawn and its number is not reused, leaving 61 rules in force.

| ID | Rule Definition | Enforced in |
| --- | --- | --- |
| BR01 | Only an Active club may create a recruitment campaign or a new event proposal. | UC16, UC25 |
| BR02 | A club establishment application must carry the mandatory documents configured by ICPDP. | UC07, UC04 |
| BR03 | The minimum number of founding members is a configurable value. | UC07, UC04 |
| BR04 | A submitted application version is never overwritten; a resubmission writes a new version. | UC07, UC08, UC25, UC45 |
| BR05 | Every approval or rejection stores the actor, the timestamp and, where applicable, the reason. | UC08, UC11, UC13, UC26, UC34, UC39, UC46 |
| BR06 | No two overlapping President terms in the same period unless the policy document allows it. | UC10 |
| BR07 | The eligibility conditions for holding a leadership position are defined in the policy document. | UC10, UC11 |
| BR08 | New permissions take effect only when the leadership transition is confirmed. | UC13 |
| BR09 | A Suspended club may not open a new recruitment campaign. | UC15, UC16, UC06 |
| BR10 | A Suspended club may not submit a new event proposal. | UC15, UC25 |
| BR11 | A campaign accepts applications only inside its application window. | UC16, UC17 |
| BR12 | A student may not submit a duplicate application to the same campaign. | UC17 |
| BR13 | A membership is created only from an accepted candidate or an authorized manual onboarding. | UC20, UC17 |
| BR14 | An event becomes public only once it is Approved and published (UC27). | UC26, UC27 |
| BR15 | Conflict rule: an overlap in time on the same property, where an existing approved event or booking blocks it, yields a Blocking Conflict; a soft overlap yields a Warning. The threshold is configured in UC04. | UC25, UC45, UC28 |
| BR16 | Multi-level approval follows the routing rules of UC05; a request matching no rule is decided at a single level, and every level is exercised by an ICPDP Officer. | UC05, UC08, UC26, UC46 |
| BR17 | Confirmed registrations never exceed capacity unless policy allows overbooking. | UC29, UC30 |
| BR18 | One official attendance record per participant per event. | UC31, UC32 |
| BR19 | Finalized attendance may be unlocked only by a special role, granted in UC03. | UC32, UC03 |
| BR20 | The post-event and periodic report deadlines are configurable. | UC04, UC33, UC38 |
| BR21 | A club overdue on a mandatory obligation — a report, a settlement (BR57) or a refund (BR58) — may be blocked from new events where policy enables enforcement. | UC04, UC25, UC34, UC36, UC37, UC39 |
| BR22 | A budget exists only as the budget section of an event proposal (UC25) and is decided with the proposal in UC26; there is no budget outside an event. | UC25, UC26 |
| BR23 | The advanced and topped-up total never exceeds the approved amount without an amendment. | UC35, UC37 |
| BR24 | An expense outside the approved category is flagged as an exception. | UC36, UC37 |
| BR25 | The evidence required per expense category is defined in the policy document. | UC36 |
| BR26 | An event budget closes only when it is reconciled and its settlement balance is cleared by a top-up or a full refund. | UC35, UC37 |
| BR27 | The violation severity taxonomy is defined in the policy document. | UC40 |
| BR28 | A violation decision carries a reason and evidence. | UC40 |
| BR29 | The total evaluation weight must be valid before a scheme is activated. | UC41, UC42 |
| BR30 | A published evaluation is never edited in place; a revision or snapshot is created. | UC43 |
| BR31 | ICPDP is the single approval authority for every request a club or student submits to the university; decisions internal to a club are taken by its CMB within its scope. | UC08, UC26, UC46, UC51 |
| BR32 | Sign-in is accepted only through Google OAuth with an e-mail in the configured domain. | UC01, UC04 |
| BR33 | A facility request (HALL, OUTDOOR, STAGE, EQUIPMENT) is approved only on a free slot. ICPDP may approve an overlap in UC46 only when allowOverbooking is enabled and a nonempty reason (maximum 2000 characters) is provided; the officer, reason, time and conflicting schedules are recorded atomically and blackouts are never bypassed. Classrooms (ROOM) are never overbooked (BR62). | UC45, UC46, UC58 |
| BR34 | A Suspended club receives no new property booking. | UC15, UC45, UC46 |
| BR35 | Classrooms (ROOM) are allocated only by ICPDP in UC58; clubs cannot book, cancel or request them. Other facilities are approved only by ICPDP in UC46. An event-linked booking is released when its event is cancelled. | UC28, UC46, UC47, UC58 |
| BR36 | One feedback per participant per event, accepted from the check-in of that participant until the configured window closes. | UC31, UC48 |
| BR37 | CMB may not edit or delete event feedback and sees it only in aggregate. | UC48, UC49 |
| BR38 | A student complaint goes straight to ICPDP; the club gains access only once ICPDP forwards it. | UC50, UC51, UC52 |
| BR39 | Every complaint decision (dismiss, forward, escalate) carries a reason and is audited. | UC51 |
| BR40 | A feedback aggregate is shown only once the respondent count reaches the configured minimum; below it, only the existence of feedback is shown. | UC48, UC49, UC04 |
| BR41 | A property with approved future bookings may not be deleted, only deactivated. | UC44 |
| BR42 | The configuration screen covers only the nine values listed in UC04; every other policy value is a constant defined in the policy document: the founding eligibility (UC07), the leadership eligibility conditions (BR07) and the President overlap allowance (BR06), the minimum event lead time (UC25), the late-cancellation notice period (UC28, UC47), the waitlist promotion policy (UC30), the check-in window (UC31), the evidence required per expense category (BR25), the violation severity taxonomy (BR27), reporting periods other than a semester (UC38), the complaint types (UC50) and the complaint response deadline (UC52); the settlement deadline after an event (BR57); the refund deadline of a recovered amount (BR58). | UC04 |
| BR43 | Withdrawn. It kept a first release independent of deferred use cases; all use cases now ship in one release. The number is not reused. | — |
| BR44 | An event starts and ends within one semester of the academic calendar. | UC25, UC15 |
| BR45 | Once a dissolution is recorded for a club, no event, proposal or booking of that club may end after its Dissolving semester. | UC15, UC25, UC45 |
| BR46 | A student whose membership of a club is Banned may not apply to, or be onboarded into, that club again. | UC17, UC20, UC21 |
| BR47 | Club permissions come only from a position in the active term of that club: the confirmed President seat (UC11 / UC13) makes the Club Leader, with every club permission; the founding applicant's temporary seat (UC08) gives the leader permissions for UC09, UC10 and UC23 only while the club is Pending Setup; another confirmed board seat or a role assigned in UC23 gives exactly the permissions of that role. UC03 never grants club permissions. | UC01, UC03, UC08, UC11, UC13, UC23 |
| BR48 | A student holds at most one registration per event. | UC29 |
| BR49 | A user sees and acts only on clubs where they hold a membership or a position in the active term; ICPDP sees every club. | UC02, UC23, UC24 |
| BR50 | Registration Open and Registration Closed are derived from the registration window set in UC27, never stored as event states. | UC27, UC29 |
| BR51 | An evaluation scheme that has been used is locked; a change creates a new version, and an evaluation uses the version in force for its period. | UC41, UC42 |
| BR52 | A member holding a confirmed board seat must be replaced through UC10/UC11 before their membership can end. | UC21, UC22 |
| BR53 | An Internal event without a budget is recorded as Approved in UC25 (BR53); with a budget it follows UC26. Linked facility requests follow UC46 independently; classrooms are allocated in UC58. | UC02, UC25, UC26, UC27, UC32, UC33 |
| BR54 | Every club operating use case checks that the caller holds the matching permission in that club (permission → use case table); a member holding several roles has the union of their permissions, and the Club Leader has every club permission. | UC09, UC16, UC18–UC21, UC25, UC27, UC28, UC30, UC32, UC33, UC36, UC38, UC45, UC47, UC49, UC52 |
| BR55 | The club permission catalogue is fixed; the four leader-reserved permissions are never granted to a role. The initial role structure is reviewed by ICPDP with the establishment application (UC07 / UC08); afterwards the Club Leader edits it in UC23 without ICPDP confirmation, except executive board roles: their holders come only from UC10 / UC11 / UC13, and adding or removing one goes only through the transition UC12 / UC13. | UC07, UC08, UC10, UC11, UC12, UC13, UC23 |
| BR56 | The club role structure is versioned: version 1 is the structure approved in UC08, and every change in UC23 or UC13 creates a new version with an effective date that never overwrites the previous one. Every club has the fixed President role and the default Members role, which cannot be deleted and is given to every member in UC20. ICPDP can read every structure version and the executive board history by term. | UC02, UC07, UC08, UC13, UC20, UC23 |
| BR57 | An advanced budget must be settled by the club, with every expense and its evidence, within the deadline defined in the policy document, counted from the end or cancellation of the event; a late settlement is an overdue obligation (BR21). | UC36, UC37 |
| BR58 | Advanced funds not substantiated by accepted spending are recovered: the club refunds them by the deadline defined in the policy document; an overdue refund is an overdue obligation (BR21) and grounds for a violation case (UC40). | UC35, UC37, UC40 |
| BR59 | A university event created by ICPDP (UC53) invites only Active clubs. An invitation carries a response deadline; past the deadline without an answer the system sets it to Expired. The club accepts or declines, a decline stating its reason (UC54); ICPDP may withdraw the invitation before the club answers or before the deadline. An accepted invitation records the participation of the club in the event. | UC53, UC54 |
| BR60 | Club evaluation uses one common format: the dimension catalogue D1–D8 is defined by the system and ICPDP only selects the applicable dimensions and sets their weights and thresholds. Every scheme must include the three common dimensions D1 Participation, D2 Reach and D3 Satisfaction with a weight above zero, or it cannot be activated. Every club of a period is scored with the same scheme and published under the same scorecard. | UC41, UC42, UC43, UC55 |
| BR61 | Only an ICPDP Officer exports data (UC55). An export follows the on-screen visibility rules — anonymous feedback carries no sender identity and only Published evaluation results are exported — and every export is audited with the exporter, the data set, the filters and the row count. | UC55 |
| BR62 | A semester room allocation names one semester of the academic calendar that has not ended, one Active or Dissolving club, one active ROOM, one weekday and one campus slot. The system creates an Approved booking for every matching date whose slot has not started, skipping room blackouts; the room's bookable hours must cover the weekday and slot. Any conflict with an Approved or In Use booking, or an Approved, Upcoming or Ongoing event, on the room rejects the whole allocation. Nothing carries over to the next semester. Revocation requires a reason, releases the occurrences not yet started and keeps past ones as history. | UC15, UC58 |

Table III.6: Business rules

### 5.2 Application Messages List

Table III.7 shows the application messages of the system.

| # | Message code | Message type / position | Context | Content |
| --- | --- | --- | --- | --- |
| 1 | MSG01 | Inline, in red, above the Sign in with Google button | The e-mail returned by Google is outside the configured university domain | You must sign in with your university e-mail address |
| 2 | MSG02 | Inline, inside a table | A list or a search returns no row | No matching data |
| 3 | MSG03 | Popup message | An action completed successfully | Saved successfully |
| 4 | MSG04 | Popup message | An unexpected error occurred | Something went wrong. Please try again. |
| 5 | MSG05 | Popup confirmation | A destructive or irreversible action is about to run (ban a member, cancel an event, dissolve a club, finalize attendance, publish an evaluation) | This action cannot be undone. Do you want to continue? |
| 6 | MSG06 | Inline, under the field | A mandatory field is empty | This field is required |
| 7 | MSG07 | Inline, under the decision form | A revision request is submitted without a comment | Please state which sections must be revised |
| 8 | MSG08 | Banner, above the proposal form | The conflict rule returns a warning | This time slot overlaps an existing activity. Review before submitting. |
| 9 | MSG09 | Banner, above the proposal form, in red | The conflict rule returns a blocking conflict | This slot is already taken by an approved event or booking |
| 10 | MSG10 | Popup message | The capacity of the event is reached and a waitlist is enabled | The event is full. You have been added to the waitlist. |
| 11 | MSG11 | Popup message | A duplicate check-in is scanned | You have already checked in to this event |
| 12 | MSG12 | Inline, on the feedback summary (club) | The respondent count is below the configured minimum | Feedback has been received but the summary is hidden until there are enough responses |
| 13 | MSG13 | Popup message | A club that is Suspended attempts a blocked action | Your club is suspended. This action is not available. |
| 14 | MSG14 | Inline, above the submit button | A mandatory report is overdue and enforcement is enabled | A mandatory report is overdue. Submit it before creating a new proposal. |
| 15 | MSG15 | Popup message | The account is locked | Your account has been locked. Contact the ICPDP office. |
| 16 | MSG16 | Toast | An e-mail notification could not be delivered and was queued for retry | The change was saved. The e-mail notification will be retried. |

Table III.7: Application messages list

### 5.3 Entity State Diagrams

Figures III.8 to III.15 show the lifecycle of the eight entities whose state drives the business rules. Each transition is performed by exactly one use case or by the scheduler, and every transition is written to the audit log.

Figure III.8: Club establishment application state diagram

Figure III.9: Club state diagram

Figure III.10: Membership state diagram

Figure III.11: Recruitment campaign state diagram

Figure III.12: Recruitment application state diagram

Figure III.13: Event state diagram

Figure III.14: Event budget state diagram

Figure III.15: Property booking state diagram. Facility requests (HALL, OUTDOOR, STAGE, EQUIPMENT): Draft → Requested → Under Review → Approved / Rejected / Revision Requested (UC45, UC46). Classroom occurrences are created directly as Approved by the semester allocation (UC58). Approved → In Use → Completed by the scheduler; Approved → Cancelled or Released through UC47, UC15 or an allocation revocation.

# IV. Software Design Description

## 1. System Design

### 1.1 System Architecture

The system is deployed as one application: a React single-page client, one Express API process and one MongoDB database. The API process also hosts the scheduler that drives every time-based transition and drains the notification outbox. Two external services are called out of process: Google OAuth for sign-in and Google SMTP for outbound e-mail.

Inside the API, the code is split into four layers with the dependency arrows pointing inward: the domain layer holds the entities, the state machines and the repository ports; the use case layer holds one file per business flow and is where every business rule and scope check is enforced; the interface layer parses and validates HTTP requests and calls a use case; the infrastructure layer implements the ports against MongoDB, Google OAuth and Google SMTP. This is what makes a use case testable without a database and what keeps a module a vertical slice rather than a new deployable.

Figure IV.1: System architecture

### 1.2 Package Diagram

Figure IV.2 shows the organization of the front-end packages.

Figure IV.2: Front-end packages

Figure IV.3 shows the organization of the back-end packages.

Figure IV.3: Back-end packages

Table IV.1 describes the packages of the project and the responsibility of each.

| No | Project | Package | Description |
| --- | --- | --- | --- |
| 1 | Front-end | main.tsx, App.tsx | Entry point of the client: the router with every route, the providers (React Query, i18n, session) and the root component. |
| 2 |  | pages | Screens grouped by workspace: auth, public, student, club and icpdp. Pages import hooks, services, i18n and utils directly. |
| 3 |  | components/layout | The workspace shell with the role-aware sidebar, and the public top bar. |
| 4 |  | components/custom | Domain-aware components such as the status badge, the approval timeline and the conflict banner. |
| 5 |  | components/ui | Atomic, reusable interface elements (button, input, table, card, toast, skeleton, empty state). |
| 6 |  | hooks | React Query hooks, one set per domain; each owns its query key and the cache invalidation of its domain. |
| 7 |  | services | Typed API clients, one per domain; own the endpoint URLs and the request and response shapes, and are the only package that calls the UCMS REST API under /api/v1. Contain no React code. |
| 8 |  | i18n | English and Vietnamese string files, split per module. |
| 9 |  | utils | Framework-free helpers such as class merging and date formatting. |
| 10 | Back-end | main.ts | Composition root: wires the repositories and services of infra into the use cases, mounts the HTTP interface and starts the jobs. The only place that knows both sides. |
| 11 |  | interface/http | Route files (one per module), request validation schemas, the response envelope and the error mapping. |
| 12 |  | interface/jobs | Scheduled lifecycle and reminder jobs: timed state transitions, deadline reminders and escalation, notification outbox drain. |
| 13 |  | usecase | One file per business flow; enforces the business rules and the scope checks, writes the audit record and enqueues notifications. Imports only domain. |
| 14 |  | domain | Entities, state machines, business errors and the repository and service ports. Depends on nothing. |
| 15 |  | infra/db | Mongoose models and the repository implementations of the domain ports, including index creation at boot. |
| 16 |  | infra/auth | Google OIDC client, the callback handler and session issuing. |
| 17 |  | infra/files | Cloudinary upload client and the export file writers. |
| 18 |  | infra/config | The only place that reads the environment; validates it at start-up and fails fast. |

Table IV.1: Package description

## 2. Database Design

The data model is documented at two levels. Figures IV.4 and IV.5 are the conceptual entity–relationship diagram: 33 business entities coloured by module, each with its main attributes, and 53 named relationships, drawn once in Chen notation — rectangles for entities, ellipses for attributes (a double ellipse for a multivalued attribute) and diamonds for relationships, with the cardinality written in crow's-foot symbols at the line ends — and once in pure Crow's Foot notation, one box per entity with the relationship name on the line and the two many-to-many relationships that carry attributes, Candidate Evaluation and Dimension Result, drawn as associative entities. The conceptual model folds 1:1 extensions and versions into their parent entity and leaves out the technical collections (approval tasks, notifications, delivery logs, audit log) and the RBAC collections. Figure IV.6 is the physical schema: MongoDB with 53 collections, one per aggregate, each owned by one module, drawn in Crow's Foot notation with the primary key, the references and the unique fields of every collection; the full field list with its BSON types, the enumerations and every index are kept in the DBML design file of the project and in the module pages of the schema diagram. References are stored as object identifiers, and denormalization is allowed only to keep a list screen to a single query. A unique index rejects duplicates such as a second registration of the same student for the same event, while event capacity and the slot of a property booking are protected by a conditional atomic update (findOneAndUpdate) rather than by a read-check-write sequence.

Figure IV.4: Entity–relationship diagram (Chen notation)

Figure IV.5: Entity–relationship diagram (Crow's Foot notation)

Figure IV.6: Database schema (MongoDB, 53 collections)

Table IV.2 lists the 53 collections of the physical schema, by module, and what each one holds.

| No | Collection | Description |
| --- | --- | --- |
| 1 | users | System account resolved from the Google identity; holds the system role, the account state (Active / Locked) and no password. |
| 2 | studentProfiles | Profile of a user synchronized from the OAuth payload plus the university student data. |
| 3 | authSessions | Server-side session opened at sign-in and carried by the signed httpOnly cookie; it expires or is revoked at sign-out. |
| 4 | roles | A system or club-scoped role with the set of permission codes it grants. |
| 5 | permissions | An atomic permission code checked at the route and in the use case layer. |
| 6 | userRoleAssignments | The grant of a system-scoped role to a user, with who granted or revoked it and why. Club permissions are never granted here; they come from a position assignment inside an active term. |
| 7 | policyVersions | An effective-dated snapshot of the configurable institutional values of UC04 and of the approval routing of UC05. |
| 8 | clubs | A recognized student club with its field, its lifecycle state and, when decided, its dissolution schedule. |
| 9 | clubFields | The catalogue of fields of activity that classify clubs and establishment applications, maintained by ICPDP. |
| 10 | clubApplications | An establishment application with its state and the decision history attached to it. |
| 11 | clubApplicationVersions | An append-only snapshot of a submitted application; a resubmission writes a new one. |
| 12 | suspensionRequests | A request of the Club Leader to suspend club activity, with its reason, period and review state; the suspension itself is decided on the club (UC15). |
| 13 | clubTerms | A time-boxed leadership period of a club, from which club permission is derived. |
| 14 | clubPositions | A position defined in the organization structure of a club. |
| 15 | clubDepartments | A department declared in the organization structure of a club (UC09), to which members are attached. |
| 16 | clubPositionAssignments | The assignment of a position to a membership for an effective period, with who assigned and confirmed it. |
| 17 | clubRoleStructureVersions | An immutable version of the role structure of a club; every change of the structure writes a new one (BR56). |
| 18 | boardNominations | A nomination of the management board of a club for a term, submitted by the club and confirmed or returned by ICPDP. |
| 19 | boardNominationSeats | One seat of a board nomination (a position and the nominated member), confirmed or returned seat by seat. |
| 20 | transitionPlans | A leadership handover plan with the obligations it carries across the term boundary. |
| 21 | recruitmentCampaigns | A recruitment round with its window, capacity, selection steps, form schema and rubric. |
| 22 | recruitmentApplications | An application to a campaign with its state and decision. |
| 23 | candidateEvaluations | A rubric-based assessment of a shortlisted candidate, attributable to its reviewer. |
| 24 | membershipReconfirmations | A confirmation that a member continues in the club at a reconfirmation round, with the confirming actor. |
| 25 | clubMemberships | The membership of a student in a club, with its department, its state and full status history. |
| 26 | membershipWithdrawalRequests | A request of a student to leave a club, with its reason; it is held while the member still holds a confirmed board seat. |
| 27 | events | An event of a club — or of the university when organizerType is ICPDP — with its schedule, venue, capacity, risk category, conflict result and lifecycle state. |
| 28 | eventProposalVersions | An append-only snapshot of a submitted event proposal. |
| 29 | eventRegistrations | The registration of a student for an event: Confirmed, Waitlisted or Cancelled. |
| 30 | attendances | One official attendance record per participant per event, lockable by finalization. |
| 31 | eventInvitations | An invitation of the university to a club to take part in a university event, with its deadline and its state: Pending, Accepted, Declined, Expired or Withdrawn. |
| 32 | eventBudgets | The budget of an approved event, created by UC26 from the budget section of the proposal, with the requested and approved amounts. |
| 33 | budgetDisbursements | A money flow of an event budget: an advance, a top-up or a refund from the club. |
| 34 | expenses | Actual spending recorded against an event budget, flagged when out of category, and accepted or rejected at reconciliation. |
| 35 | financialEvidences | A document substantiating exactly one expense, with uploader and timestamp. |
| 36 | financialReconciliations | The reconciliation of a settlement: accepted spending, settlement balance and outcome (Reconciled or Recovery Pending). |
| 37 | postEventReports | The report closing an event, with the figures frozen at submission. |
| 38 | periodicReports | The periodic activity report of a club for a semester, an academic year or another period defined in the policy document. |
| 39 | violations | A compliance case with its origin, severity, evidence and decision. |
| 40 | correctiveActions | An action required by a compliance decision, with its deadline and verification. |
| 41 | evaluationSchemes | A versioned scoring scheme: dimensions, weights and classification thresholds. |
| 42 | evaluationDimensions | A dimension of a scheme with its scoring rule and weight. |
| 43 | evaluations | The evaluation of a club for a period, from draft to published, with its revisions. |
| 44 | evaluationDimensionResults | The score of one dimension with the evidence and lineage behind it. |
| 45 | approvalTasks | The shared reviewer work item of every submit-and-decide pair; the basis of the approval inbox. |
| 46 | approvalDecisions | One decision taken on an approval task, with its level, outcome, reason and actor. |
| 47 | notifications | A queued notification with its recipients, channels, due date and delivery attempts. |
| 48 | emailDeliveryLogs | The delivery status of one e-mail attempt through Google SMTP. |
| 49 | auditLogs | An append-only record of a state change: entity, action, actor, before, after, reason, correlation id. |
| 50 | properties | A room, hall, outdoor area, stage or item of equipment released to club activity, with bookable hours and blackouts. |
| 51 | propertyBookings | A reservation of a property for a period — a facility request of a club or a classroom occurrence generated by a semester allocation — with its lifecycle state. |
| 52 | eventFeedbacks | An immutable participant assessment of an event, optionally anonymous. |
| 53 | complaints | A student's feedback or complaint about a club, addressed to the club or to ICPDP, with its triage decision and the response of the club. |

Table IV.2: Collection description

The minimum index set created at boot is: unique indexes on the user e-mail and the Google subject; on campaign and applicant for recruitment applications; on event and student for registrations, attendance and feedback; on club and user for the active membership (a partial index over Active and Inactive memberships); on club and period for periodic reports and on club, period and revision for evaluations; and on the parent and the version number of every append-only version collection. Non-unique compound indexes cover club and state for events, bookings and the other club-owned work items; property with start and end time for the conflict check; entity type and entity identifier for the audit log and the approval task; state, assignee role and SLA due date for the approval inbox; and state and due date for the notification outbox.

## 3. Detailed Design

Figure IV.7 shows the notation used in the diagrams of this section.

Figure IV.7: Notation of the UML diagrams

### 3.1 Design principles applied in every module

Every flow in this section follows the same shape, which is the reason the diagrams look alike: the route validates the request and resolves the caller, the use case performs the scope check and the business rules, the repository port persists the change, and the use case then writes the audit record and enqueues any notification. A cross-module effect — for example an event cancellation releasing a property booking — is invoked through the use case of the owning module, never by writing into its collection.

### 3.2 Design of the workflow, notification and audit services (M10)

Eight other business objects go through submit, review and decide: the club establishment application, board nomination, transition plan, club suspension request, event proposal, post-event report, periodic report and complaint. Facility booking requests (HALL, OUTDOOR, STAGE, EQUIPMENT) also use ApprovalTask and an immutable decision history. Classroom allocations (UC58) create no approval task: each occurrence is written directly as Approved and the allocation is recorded in the audit log.

A notification is enqueued inside the committed transaction and delivered asynchronously by the scheduler, which drains the outbox into in-app rows and into Google SMTP and writes a delivery log for each attempt. A failed delivery is retried with backoff and never rolls back the business change. Deadline escalation is the same scheduler scanning the due-date index and applying the reminder, due, overdue and escalation offsets configured in UC04.

Audit is written inside the use case, because the route does not know the name of the business action and the repository does not know the actor. Every record carries the entity, the action, the actor and role, the before and after state, the change difference, the reason and a correlation identifier that ties together every record produced by one request, including system cascades.

### 3.3 Event Management

#### 3.3.1 Review Event Proposal

Sequence diagram of UC26.

Figure IV.8: Review Event Proposal sequence diagram

#### 3.3.2 Request Event Proposal Revision

Sequence diagram of UC26.

Figure IV.9: Request Event Proposal Revision sequence diagram

#### 3.3.3 Resubmit Event Proposal

Sequence diagram of UC25.

Figure IV.10: Resubmit Event Proposal sequence diagram

#### 3.3.4 Approve or Reject Event Proposal

Sequence diagram of UC26.

Figure IV.11: Approve or Reject Event Proposal sequence diagram

#### 3.3.5 Publish Event and Open Registration

Sequence diagram of UC27.

Figure IV.12: Publish Event and Open Registration sequence diagram

#### 3.3.6 Register for Event

Sequence diagram of UC29.

Figure IV.13: Register for Event sequence diagram

#### 3.3.7 Manage Event Capacity and Waitlist

Sequence diagram of UC30.

Figure IV.14: Manage Event Capacity and Waitlist sequence diagram

#### 3.3.8 Check In Event Participants

Sequence diagram of UC31.

Figure IV.15: Check In Event Participants sequence diagram

#### 3.3.9 Finalize Event Attendance

Sequence diagram of UC32.

Figure IV.16: Finalize Event Attendance sequence diagram

#### 3.3.10 Cancel or Reschedule Event

Sequence diagram of UC28.

Figure IV.17: Cancel or Reschedule Event sequence diagram

#### 3.3.11 Submit Post-event Report

Sequence diagram of UC33.

Figure IV.18: Submit Post-event Report sequence diagram

#### 3.3.12 Review and Close Post-event Report

Sequence diagram of UC34.

Figure IV.19: Review and Close Post-event Report sequence diagram

### 3.4 Periodic Reporting and Compliance Management

#### 3.4.1 Submit Periodic Activity Report

Sequence diagram of UC38.

Figure IV.20: Submit Periodic Activity Report sequence diagram

#### 3.4.2 Review Periodic Activity Report

Sequence diagram of UC39.

Figure IV.21: Review Periodic Activity Report sequence diagram

#### 3.4.3 Manage Compliance Cases

Sequence diagram of UC40.

Figure IV.22: Manage Compliance Cases sequence diagram

### 3.5 Club Evaluation Management

#### 3.5.1 Generate Club Evaluation Draft

Sequence diagram of UC42.

Figure IV.23: Generate Club Evaluation Draft sequence diagram

#### 3.5.2 Review, Finalize and Publish Club Evaluation

Sequence diagram of UC43.

Figure IV.24: Review, Finalize and Publish Club Evaluation sequence diagram

### 3.6 Design summary of the remaining modules

Table IV.3 summarizes the detailed design of the modules whose flows follow the same pattern as the diagrams above: the use case that owns the flow, the components it touches and the collections it writes.

| Module | Use cases | Main components | Collections written |
| --- | --- | --- | --- |
| M01 Identity, Access & Configuration | UC01–UC05 | auth-routes, oauth client, session issuer, rbac middleware, policy and routing use cases | users, studentProfiles, authSessions, roles, permissions, userRoleAssignments, policyVersions, auditLogs |
| M02 Club Lifecycle & Governance | UC06–UC09, UC14, UC15 | club-routes, submitApplication, decideApplication, clubLifecycle use cases, scheduler jobs for dissolution | clubs, clubFields, clubApplications, clubApplicationVersions, suspensionRequests, approvalTasks, auditLogs |
| M03 Leadership & Term | UC10–UC13, UC23 | term-routes, nominateBoard, confirmBoard, planTransition, confirmTransition, assignPosition | clubTerms, clubPositions, clubDepartments, clubPositionAssignments, clubRoleStructureVersions, boardNominations, boardNominationSeats, transitionPlans, approvalTasks, auditLogs |
| M04 Recruitment & Membership | UC16–UC22, UC24 | recruitment-routes, membership-routes, publishCampaign, screenApplications, onboard, changeMembershipStatus | recruitmentCampaigns, recruitmentApplications, candidateEvaluations, clubMemberships, membershipReconfirmations, membershipWithdrawalRequests, auditLogs |
| M07 Finance & Budget | UC35–UC37 | finance-routes, recordDisbursement, recordExpense, submitSettlement, reconcile | eventBudgets, budgetDisbursements, expenses, financialEvidences, financialReconciliations, approvalTasks, auditLogs |
| M10 Workflow, Notification & Audit | — (cross-cutting, §3.2) | approval-routes, notification-routes, audit-routes, approval inbox, notification outbox, scheduler, e-mail sender, audit writer | approvalTasks, approvalDecisions, notifications, emailDeliveryLogs, auditLogs |
| M11 Property & Facility Booking | UC44–UC47, UC58 | property-routes, manageCatalogue, submitBooking/decideBooking, releaseBooking, room allocation (allocate/revoke), conflict rule evaluator | properties, propertyBookings, auditLogs (room allocation), notifications; approvalTasks for facility requests |
| M12 Feedback & Complaint | UC48–UC52 | feedback-routes, complaint-routes, submitFeedback, aggregateFeedback, triageComplaint, respondComplaint | eventFeedbacks, complaints, violations, approvalTasks, auditLogs |

Table IV.3: Design summary of the remaining modules

# V. Testing Documentation

## 1. Scope of Testing

### 1.1 Testing Stages

Figure V.1 describes the testing stages of the project following the V-model.

Figure V.1: Test stages based on the V-model

The testing process has four stages: unit testing, integration testing, system testing and acceptance testing.

| No. | Test Stage | Description |
| --- | --- | --- |
| 1 | Unit Testing | Individual units are tested to determine whether they behave as specified. In this project a unit is a use case exercised through in-memory repository fakes, which is what makes every business rule and every refused state transition testable without a database. |
| 2 | Integration Testing | Modules and components are tested together to verify that they behave correctly once combined: route, validation, use case, repository and MongoDB, including the index constraints that protect capacity and booking slots. |
| 3 | System Testing | The system is tested as a whole against this requirement baseline, end to end, across the three role workspaces and the scheduler-driven transitions. |
| 4 | Acceptance Testing | The supervisor and the domain stakeholder exercise the completed loops against the acceptance criteria to confirm the product does what the requirement says. |

Table V.1: Description of the test stages

### 1.2 Range of Testing

All functions defined in this Software Requirement Specification are tested against the last version of the product. The coverage rule for the project is explicit: every business rule in Table III.6 has at least one unit test on the use case that enforces it, and every transition and every refused transition of the entity lifecycles has a test.

## 2. Test Strategy

### 2.1 Testing Types

The test team executes the following types of test on the Google Chrome browser. To cover UI-01, the GUI test cases are also run as a smoke test on the current releases of Firefox, Safari and Edge.

| No. | Test Type | Description |
| --- | --- | --- |
| 1 | GUI Testing | Checks the graphical user interface against the design guidelines: layout at the four supported widths, contrast in both themes, focus rings, error placement, and the rule that a state is never conveyed by colour alone. |
| 2 | Functional Testing | Black-box testing confirming that each function behaves as the use case specifies, including its alternative flows and every exception. |
| 3 | Regression Testing | Verifies that a change has not broken behaviour that previously worked, run before every merge through the automated suite. |
| 4 | Security Testing | Verifies the two-layer authorization: that a role cannot reach a screen it does not own, and that a user cannot act on a club they do not belong to even with a crafted request. |

Table V.2: Description of the testing types

### 2.2 Test Levels

Table V.3 shows which type of test is executed at which level.

| Type of Test | Unit | Integration | System | Acceptance |
| --- | --- | --- | --- | --- |
| GUI Testing |  | ✓ | ✓ | ✓ |
| Functional Testing | ✓ | ✓ | ✓ | ✓ |
| Regression Testing | ✓ | ✓ | ✓ |  |
| Security Testing | ✓ | ✓ | ✓ |  |

Table V.3: Description of the testing levels

### 2.3 Supporting Tools

Microsoft Excel: manages the test cases and the data index.

Figure V.2: Microsoft Excel

Google Sheets: manages the defects and their fix status.

Figure V.3: Google Sheets

Google Chrome: the browser against which the interface is tested.

Figure V.4: Google Chrome browser

In addition, Vitest runs the automated unit and integration suites, and Postman is used to exercise the REST API directly while a screen is still being built.

## 3. Test Plan

### 3.1 Human Resources

Table V.4 describes the human resources of the test plan.

| Worker / Doer | Role | Specific Responsibilities |
| --- | --- | --- |
| Nguyễn Vũ Đăng Khánh | Team lead, Tester | Create the test plan; write and execute the integration and system test cases; own the acceptance test session with the supervisor. |
| Nguyễn Quang Huy | BA, Tester | Derive the test cases from the use case specifications and the business rules; verify the traceability between requirement and test. |
| Nguyễn Đình Phong | Tester | Write and execute the unit test cases of the assigned modules; fix module-related defects on both sides of the stack. |
| Trần Ngọc Huy | Technical Leader, Tester | Own the automated suite and the test environment; review the tests protecting the state machines and the concurrency paths. |
| Lê Đức Anh | Tester | Write and execute the unit test cases of the assigned modules; fix module-related defects on both sides of the stack. |
| Nguyễn Hoàng Anh | Tester | Execute the GUI test cases at the four supported widths and in both themes and locales; log and re-verify interface defects. |

Table V.4: Description of the human resources

### 3.2 Test Environment

Table V.5 describes the testing environment.

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Unit testing | Vitest on Node.js | OpenJS Foundation | Node 22 LTS |
| Integration testing | Vitest with a MongoDB test instance | MongoDB Inc. | MongoDB 7 |
| API testing | Postman | Postman Inc. | Current release |
| System testing | Google Chrome; Firefox, Safari, Edge (GUI smoke test) | Google; Mozilla, Apple, Microsoft | Current stable release |
| Acceptance testing | Google Chrome | Google | Current stable release |

Table V.5: Description of the testing environment

# VI. Release Package & User Guides

## 1. Deliverable Package

Table VI.1 describes the deliverables of the project.

| No. | Deliverable Item | Description |
| --- | --- | --- |
| 1 | Source code | University-Club-Management-System.zip — the npm workspace containing the client and the server |
| 2 | Database script | Data.zip — the seed collections exported as JSON |
| 3 | Final report | Group1_SE1939-NJ_Report_Final.docx — this document |
| 4 | Requirement baseline | docs/SRS.md and the use case model and specification it consolidates |
| 5 | Diagrams | Context diagram, use case diagrams, main workflows, screen flow, state diagrams, ERD, database schema, package diagrams and system architecture in draw.io format with PNG exports |
| 6 | Test cases | WDP_Test_Case_G1.xlsx — unit, integration and system test cases |

Table VI.1: Deliverable package

## 2. Installation Guides

### 2.1 System Requirements

The following are the minimum requirements to run and deploy the application:

- CPU: 2.5 GHz dual core or better

- RAM: 8 GB

- Minimum free disk space: 10 GB

- Node.js 22.9 or later, and MongoDB 7 (locally or through Docker)

- Network: an internet connection, required because sign-in and e-mail are delegated to Google

### 2.2 Deployment steps

- Extract University-Club-Management-System.zip.

- Copy .env.example to .env and fill in MONGO_URI, SESSION_SECRET, GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET, the SMTP credentials, ALLOWED_DOMAIN (the allowed university e-mail domain) and BOOTSTRAP_ICPDP_EMAIL (the e-mail of the first ICPDP Officer). The server refuses to start with an incomplete configuration, which is deliberate.

- Register the callback URL of the deployment in the Google Cloud console. On its first start against an empty database the server seeds the first policy version from ALLOWED_DOMAIN and the first ICPDP account from BOOTSTRAP_ICPDP_EMAIL, so the first sign-in is not blocked by the domain check and no one has to hold the ICPDP role beforehand.

- Run docker compose up -d to start MongoDB, or point MONGO_URI at an existing instance.

- Run npm install at the root of the workspace.

- Extract Data.zip and import the JSON files into the database to obtain the seed data.

- Run npm run dev for development, which starts the API on port 3000 and the client on port 5173; or npm run build followed by npm start to serve the production build.

- Open the client URL in the browser and sign in with the Google account set in BOOTSTRAP_ICPDP_EMAIL, which already holds the ICPDP role, and complete the policy and routing configuration (UC04, UC05).

## 3. User Manual

### 3.1 Overview

The University Club Management System replaces a process spread over Word files, Google Forms, spreadsheets and e-mail with one platform in which every record has a state, an owner and a history. This manual is organized by role. A user signs in once with a university Google account and is routed to the workspace of the role they hold; a user who holds several contexts — for example a student who is also a board member — chooses the workspace and can switch at any time without signing in again.

### 3.2 Role: Guest

A guest is an unauthenticated visitor. The guest can browse the public area only and must sign in before taking any action.

- Open the landing page and browse the published events across all clubs.

- Open an event to see its time, venue, capacity and description.

- Browse the club directory; Active and Suspended clubs are listed, a suspended club is marked as such and shows no open recruitment campaign, and a dissolved club is not listed.

- Open a club page to read its mission, its board and its activity history.

- Click Sign in with Google to authenticate and continue as a student.

### 3.3 Role: Student

A student signs in with the university Google account and lands on the student dashboard, which answers two questions: what needs my action, and what happened to what I submitted.

- My hub — review the state of every application, registration, membership and complaint in one place.

- Propose a new club — complete the establishment form, declare the founding members, upload the mandatory documents and submit. If ICPDP requests a revision, edit the flagged sections and resubmit; the previous version stays readable and the review restarts from the new version.

- Apply to a club — open an open recruitment campaign, complete the application form, attach what the campaign asks for and submit. The state of the application is visible from the hub until the decision arrives.

- Register for an event — open a published event inside its registration window and register. If the event is full and a waitlist is enabled, the registration is waitlisted and is promoted automatically when a place frees up.

- Check in — at the venue, open the event from My registrations and scan or enter the event code. The check-in also opens the feedback window for that event.

- Give feedback — score the event per criterion and add a comment, optionally anonymously. Feedback can be submitted once and cannot be edited afterwards; the club sees it only in aggregate.

- Use the member workspace — for each club joined, see the membership record and position, the roster and board, the upcoming events with the personal registration state, the attendance history and any outstanding obligation.

- Leave a club — request a withdrawal with a reason; the board executes it, and a member holding a confirmed board seat must be replaced first.

- Raise a complaint — select the club and, where relevant, the event, choose a type, describe the issue and attach evidence. The complaint goes straight to ICPDP and the club sees nothing until ICPDP forwards it.

### 3.4 Role: Club Member and Club Leader

A board member lands on the club dashboard, which shows the submissions of the club and their state, the upcoming deadlines, the event and booking calendar, the roster size, the budget position and any feedback awaiting review.

- Set up the club — complete the operating profile and model the internal structure: boards, departments and the positions each may hold. A newly approved club must do this before it can leave Pending Setup.

- Manage club roles (Club Leader only) — create the roles of the club, tick for each role the permissions it carries from the fixed catalogue, and assign members to roles. A member sees and uses only the functions their roles allow; changes take effect at once and are audited.

- Nominate and hand over the board — nominate a member for each seat of a term and submit for confirmation; near the end of the term, prepare the transition plan, which preloads the outstanding events, budgets and reports so no obligation is dropped.

- Run recruitment — create a campaign with its window, capacity, selection steps and form, publish it, screen the applications, record candidate evaluations, decide, and onboard the accepted candidates into memberships.

- Keep the roster true — move a membership between Active and Inactive, execute a withdrawal requested by a student, or ban a member with a mandatory reason. A member holding a confirmed board seat must be replaced before their membership can end.

- Propose an event — complete the proposal and inspect the conflict result before submission. Hall, outdoor, stage or equipment requests are made through UC45; classrooms are allocated by ICPDP (UC58).

- Publish and run the event — once approved, set the registration window, the audience scope and the public details and publish. Manage the capacity and the waitlist, then review the abnormal check-ins and finalize the attendance, which locks the official dataset.

- Close the event — submit the post-event report, which arrives pre-populated with the approved proposal, the finalized attendance, the budget and expenses and the feedback summary. Only the actual result, the incidents and the lessons learned are typed by hand.

- Manage money — add a budget section to the event proposal; once the event and its budget are approved and the ICPDP has advanced part or all of the money, record each expense against the event budget with the evidence its category requires. After the event ends or is cancelled, submit the settlement before its deadline; an expense without evidence is rejected, and any advance not covered by accepted spending must be refunded to the university.

- Manage facilities — request a hall, outdoor area, stage or equipment for a date and campus slot, save a Draft and submit it for ICPDP review; revise and resubmit when asked; cancel through UC47. Open Allocated rooms to see the classroom ICPDP allocated for the semester and show it when collecting the room key.

- Report and respond — submit the periodic activity report, which is also pre-populated; read the aggregated feedback of an event; and answer a complaint that ICPDP has forwarded, on the record.

### 3.5 Role: ICPDP Officer

An officer lands on the ICPDP dashboard: pending approvals by type and age, clubs by state, overdue reports, unreconciled budgets, open cases and upcoming bookings. Every item opens into the review screen that owns it.

- Configure the institution — set the nine policy values (allowed e-mail domain, minimum founding members, mandatory documents, report deadlines and reminder offsets, conflict threshold, feedback window and minimum respondents, overbooking policy, enforcement switches and the academic calendar), and define which requests need a second approval level.

- Manage accounts — grant or revoke an ICPDP role or the special role, lock or unlock an account with a reason. Club permissions are never granted here: they come only from the board confirmed through the nomination flow, a confirmed term transition or a position assignment, and expire with the term.

- Decide a club establishment — open the application, read every version and the decision history, then request a revision with structured comments, approve — which creates the club in Pending Setup and gives the applicant a temporary founding permission — or reject with a reason.

- Govern the club lifecycle — confirm the board and the leadership transition; suspend, reactivate or dissolve a club. Suspension takes effect at once and cancels undecided proposals and approved future events and bookings; dissolution is scheduled so the club finishes the current semester, spends the next one closing its work, and is archived at its end.

- Quản lý yêu cầu sự kiện và CSVC: ICPDP theo dõi và cập nhật trạng thái bản báo cáo đề xuất tổ chức sự kiện; khi báo cáo đề xuất thiếu, yêu cầu CLB bổ sung kèm nhận xét chỉ rõ từng phần thiếu và hạn bổ sung. Club Leader xem phản hồi, nộp phiên bản mới để ICPDP thẩm định lại; giữ nguyên lịch sử. Đây là báo cáo trước khi duyệt, khác UC33/UC34. Booking do UC46 xử lý riêng; phân/thu hồi phòng học qua UC58.

- Decide money — approve the budget together with the event proposal, possibly with a reduced amount, advance part or all of it before the event, then review the club's settlement: accept or reject each expense, top up the club when accepted spending exceeds the advance, or recover the difference when it falls short, and close the event budget only once that balance is cleared.

- Close events and reports — compare plan against actual for a post-event report and accept, return it for correction, or record a finding that opens a compliance case. Assess the periodic reports so they can serve as evaluation input.

- Handle complaints and compliance — triage each complaint as dismissed, forwarded to the club for a response, or escalated into a compliance case; run the case through investigation, response, decision and corrective action until it is resolved.

- Evaluate the clubs — configure the scheme with its dimensions, weights and thresholds, generate the draft for the period, resolve the anomalies and the dimensions marked insufficient data, then finalize and publish. A published evaluation is never edited in place; a correction is a new revision.

- Audit anything — every state change is recorded with the actor, the timestamp, the reason and the before and after state, and the decision history is readable inside the screen where the decision was taken.